# Decision No. C98-1130

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 98V-415T

IN THE MATTER OF THE REQUEST FOR temporary VARIANCE FROM THE REQUIREMENTS OF Section 251(b)(3) of the telecommunications act of 1996.

ORDER APPROVING temporary VARIANCE

Mailed Date:  November 20, 1998

Adopted Date:  November 18, 1998

## I.	BY THE COMMISSION

### Statement and Findings of Fact

- On September 22, 1998, Nunn Telephone Company (“Nunn”), filed an Application requesting a temporary waiver of the federal requirement to offer interLATA dialing parity, or “1+” equal access. In effect Nunn requests a Commission deter-mination that it need not implement equal access on February 8, 1999, as ordered by the Federal Communications Commission (“FCC”) in FCC 96-333, but can extend the time for implementation until July 1, 1999.

- On October 20, 1998, Nunn supplemented its appli-cation to include more specific information regarding its switch-ing upgrade, customer interest, and a signature from the General Manager.

- In it application, as supplemented, Nunn states that it is currently involved in an upgrade from a switch that is not capable of providing dialing parity, a DMS 10M (version 40610), to a switch that is capable of providing dialing parity, a DMS 10M (version 41010).  Nunn further states that this upgrade will be completed by the end of 1998.

- Nunn is seeking to be relieved of the February 8, 1999 implementation date, because completing the switch upgrade and beginning the equal access conversion at the same time, would be unduly burdensome for a small Local Exchange Company (“LEC”) with limited resources.

- Pursuant to § 251(f)(2) of the 1996 Telecommunica-tions Act, LECs with less than 2 percent of the nation’s access lines, are given the opportunity to petition state commissions for a suspension or modification of § 251(b)(3).  Sec-tion 251(f)(2) states:

- The State commission shall grant such petition to the extent that, and for such duration as, the State commission determines that such suspension or modifica-tion –

- (A)	is necessary-

(i)	to avoid a significant adverse eco-nomic impact on end users of telecom-munications services generally;

(ii)	to avoid imposing a requirement that is unduly economically burdensome; or

(iii)	to avoid imposing a requirement that is technically infeasible; and

(B)	is consistent with the public interest, con-venience, and necessity.

- Nunn also states in its application, as supple-mented, that no Interexchange Carriers have submitted a request to Nunn for equal access.  In addition, no customers have com-plained about the possible variance from the February 8, 1999 date.

- As noted above, § 251(f)(2) of the Telecommunica-tions Act of 1996 states that this Commission may permit a waiver or variance from the rules if compliance is unduly economically burdensome. This Commission will grant a variance of the require-ments of FCC 96-333.  Specifically, we will grant a waiver of the February 8, 1999 implementation date for equal access.  Nunn will not be required to begin 1+ equal access or dialing parity, until July 1, 1999, six months after the switch upgrade has been com-pleted.

## II.	ORDER

### A.	The Commission Orders That:

- A temporary variance from the requirements of Federal Communications Commission order 96-333 until July 1, 1999 is hereby granted consistent with the above discussion.

- This Order is effective on its Mailed Date.

### B.	ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
November 18, 1998.

THE PUBLIC UTILITIES COMMISSION
OF THE STATE OF COLORADO



ROBERT J. HIX
________________________________



R. BRENT ALDERFER
________________________________
Commissioners

COMMISSIONER VINCENT MAJKOWSKI ABSENT BUT CONCURRING.

Commissioners

( S E A L )

ATTEST:  A TRUE COPY

____________________

Bruce N. Smith

Director

g:\yellow\98V415T