# Decision No. C99-449

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 99V-175T

IN THE MATTER OF THE REQUEST FOR temporary VARIANCE FROM THE REQUIREMENTS OF Section 251(b)(3) of the telecommunications act of 1996 and the federal communications commissions order 99-54.

ORDER APPROVING temporary VARIANCE

Mailed Date:  May 6, 1999

Adopted Date:  May 4, 1999

## BY THE COMMISSION

Statement and Findings of Fact

On April 20, 1999, Willard Telephone Company (“Willard”), filed an Application requesting a temporary waiver of the federal requirement to offer intraLATA dialing parity, or “1+” equal access.  In effect, Willard requests a Commission determination that it need not implement intraLATA equal access on May 7, 1999, as ordered by the Federal Communications Com-mission (“FCC”) in FCC 99-54, but can extend the time for implementation until June 30, 1999.

Pursuant to § 251(f)(2) of the Telecommunications Act of 1996, local exchange carriers with less than 2 percent of the nation’s access lines, may petition state commissions for a

suspension or modification of the requirements of § 251(b)(3).  Section 251(f)(2) states:

- The State commission shall grant such petition to the extent that, and for such duration as, the State commission determines that such suspension or modifi-cation –

- (A)	is necessary-

(i)	to avoid a significant adverse eco-nomic impact on end users of telecom-munications services generally;

(ii)	to avoid imposing a requirement that is unduly economically burdensome; or

(iii)	to avoid imposing a requirement that is technically infeasible; and

(B)	is consistent with the public interest, con-venience, and necessity.

In Docket No. 98V-529T, Willard was granted a temporary waiver from providing interLATA equal access by the FCC implementation date of February 8, 1999.  Willard plans to implement both interLATA and intraLATA equal access prior to June 30, 1999. The company’s implementation plan was submitted to this Commission four months prior to that date.

As noted above, § 251(f)(2) of the Telecommunica-tions Act of 1996 states that this Commission may permit a waiver or variance from the rules if compliance is unduly eco-nomically burdensome. This Commission will grant a variance of the requirements of FCC 99-54.  Specifically, we will grant a waiver of the May 7, 1999 implementation date for intraLATA equal access. Willard will not be required to begin intraLATA 1+ equal access or dialing parity until June 30, 1999.

## ORDER

The Commission Orders That:

The application of Willard Telephone Company is deemed complete.

Willard Telephone Company is hereby granted a temporary variance from the requirements of FCC 99-54 until June 30, 1999 consistent with the above discussion.

This Order is effective on its Mailed Date.

ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
 	May 4, 1999.

THE PUBLIC UTILITIES COMMISSION
OF THE STATE OF COLORADO



ROBERT J. HIX
________________________________



VINCENT MAJKOWSKI
________________________________



RAYMOND L. GIFFORD
________________________________
Commissioners

( S E A L )

ATTEST:  A TRUE COPY

____________________

Bruce N. Smith

Director

g:\yellow\