# C06-0180Decision No. C06-0180

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

05A-334RDOCKET NO. 05A-334R

IN THE MATTER OF THE APPLICATION OF THE BOARD OF COUNTY COMMISSIONERS OF THE COUNTY OF LOGAN, STATE OF COLORADO, FOR DESIGNATION OF A RAILROAD CROSSING AT LOGAN COUNTY ROAD 36.5 KNOW AS RAILROAD CROSSING DOT NUMBER 805-336X, RAILROAD MILEPOST 51.9, AND FOR AUTHORITY TO INSTALL CROSSBUCK SIGNS AND STOP SIGNS AT RAILROAD CROSSING DOT NUMMBER 805-336X RAILROAD MILEPOST 51.9.

COMMISSION ORDER 
GRANTING MOTION FOR ENLARGEMENT OF TIME to file construction and maintenance agreement

Mailed Date:  February 24, 2006

Adopted Date: February 22, 2006

## BY THE COMMISSION:

### Statement

This matter comes before the Commission for consideration of the Motion for Enlargement of Time to File Construction and Maintenance Agreement filed by the Board of County Commissioners of the County of Logan (Logan County) on February 16, 2006.

The Commission ordered Logan County to file a signed construction and maintenance agreement by February 16, 2006 by Decision No. C05-1136, mailed September 21, 2005.

Logan County states the construction and maintenance agreement has not been finalized and will not be completed prior to the February 16, 2006 deadline.  While Logan County and the Union Pacific Railroad Company are in general agreement as to cost sharing burdens, Logan County states that the railroad requires approximately five weeks to complete a cost estimate for the placement of required signs.

Logan County regrets not initiating communications sooner as they were unaware of the amount of time necessary to finalize the agreement and requests an enlargement of time to April 17, 2006 to finalize and execute the construction and maintenance agreement.

Now being duly advised in the matter, the Commission finds good cause has been stated and will grant the motion.

## ORDER

### THE COMMISSION ORDERS THAT:

The Motion for Enlargement of Time to File Construction and Maintenance Agreement filed by the Board of County Commissioners of the County of Logan is granted.  The County of Logan shall be permitted to file a copy of the signed construction and maintenance agreement with Union Pacific Railroad Company by April 17, 2006.

The Commission waives response time to the motion.

This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
February 22, 2006

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO GREGORY E. SOPKIN ________________________________ POLLY PAGE ________________________________ CARL MILLER ________________________________ Commissioners |
| --- | --- |

G:\Rail\APPS\05A-334R\05A-334R grant motion for extension.doc:T