# C06-0428Decision No. C06-0428

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

05A-334RDOCKET NO. 05A-334R

IN THE MATTER OF THE APPLICATION OF THE BOARD OF COUNTY COMMISSIONERS OF THE COUNTY OF LOGAN, STATE OF COLORADO, FOR DESIGNATION OF A RAILROAD CROSSING AT LOGAN COUNTY ROAD 36.5 KNOWN AS RAILROAD CROSSING DOT NUMBER 805-336X, RAILROAD MILEPOST 51.9, AND FOR AUTHORITY TO INSTALL CROSSBUCK SIGNS AND STOP SIGNS AT RAILROAD CROSSING DOT NUMBER 805-336X RAILROAD MILEPOST 51.9.

COMMISSION ORDER GRANTING MOTION FOR ENLARGEMENT OF TIME to file construction and maintenance agreement

Mailed Date:  April 20, 2006

Adopted Date: April 19, 2006

## BY THE COMMISSION:

### Statement

This matter comes before the Commission for consideration of the Motion for Enlargement of Time to File Construction and Maintenance Agreement filed by the Board of County Commissioners of the County of Logan (Logan County) on April 17, 2006.

The Commission ordered Logan County to file a signed construction and maintenance agreement by February 16, 2006 by Decision No. C05-1136, mailed September 21, 2005.

Logan County filed a Motion for Enlargement of Time to File Construction and Maintenance Agreement on February 16, 2006.

The Commission granted Logan County’s Motion for Enlargement of Time to File Construction and Maintenance Agreement by April 17, 2006 by Decision No. C06-0180, mailed February 24, 2006.

Logan County requests a second enlargement of time to file the agreement because Logan County did not receive the requested communications from the Union Pacific Railroad Company until April 12, 2006.  Logan County states the proposed agreement contained certain terms that were not anticipated by Logan County, requiring further negotiation.  Logan County also states that the proposed agreement cannot be submitted for formal approval by the governing body of Logan County in time to meet the April 17, 2006 deadline because of the timing of Logan County’s public meetings and the requirements of the Colorado Open Meetings Law.

Logan County believes the agreement can be successfully negotiated and finalized within 30 days and requests an enlargement of time until May 17, 2006 to file the agreement.

Now being duly advised in the matter, the Commission finds good cause has been stated and will grant the motion.

## ORDER

### THE COMMISSION ORDERS THAT:

The Motion for Enlargement of Time to File Construction and Maintenance Agreement filed by the Board of County Commissioners of the County of Logan is granted.  The County of Logan shall be permitted to file a copy of the signed construction and maintenance agreement with Union Pacific Railroad Company by May 17, 2006.

The Commission waives response time to the motion.

This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
April 19, 2006

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO GREGORY E. SOPKIN ________________________________ POLLY PAGE ________________________________ CARL MILLER ________________________________ Commissioners |
| --- | --- |

G:\YELLOW\05A-334R_041906.doc:MSC