# C06-1395Decision No. C06-1395

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

06A-153RDOCKET NO. 06A-153R

IN THE MATTER OF THE JOINT APPLICATION OF THE PARK CREEK METROPOLITAN DISTRICT AND THE CITY AND COUNTY OF DENVER FOR AUTHORITY TO CONSTRUCT A NEW PUBLIC HIGHWAY-RAILROAD AT-GRADE CROSSING ACROSS AN INDUSTRIAL RAILROAD SPUR TRACK WITHIN THE CITY AND COUNTY OF DENVER WHICH IS OPERATED BY THE UNION PACIFIC RAILROAD COMPANY AND TO INSTALL APPROPRIATE GRADE CROSSING WARNING DEVICES.

COMMISSION ORDER GRANTING 
MOTION FOR EXTENSION OF TIME to file signal preemption specifications

Mailed Date:  November 29, 2006

Adopted Date: November 29, 2006

## BY THE COMMISSION:

### Statement

This matter comes before the Public Utilities Commission (Commission) for consideration of the Unopposed Motion for Extension of Time to File Specifications for the Train-Activated Signal Preemption of the Traffic Signal Located at the Intersection of 40th Avenue and Havana Street in Denver, Colorado (Motion) filed by the Park Creek Metropolitan District (Park Creek) on November 13, 2006.

The Commission ordered Park Creek to file the specifications for the train-activated signal preemption of the traffic signal located at the intersection of 40th Avenue and Havana Street in Denver, Colorado within 60 days of the date of the decision, or November 10, 2006, by Decision R06-1072, mailed September 11, 2006.

Park Creek seeks the extension of time in order to coordinate with the Union Pacific Railroad Company and Staff of the Commission on the precise information and the format for presentation of the information which would be most helpful to the Commission.

Park Creek seeks an extension of time through January 12, 2007 to file the signal preemption specifications which takes into account the upcoming holiday schedules and internal administrative processing times.

Now being duly advised in the matter, the Commission finds good cause has been stated and will grant the motion.

## ORDER

### The Commission Orders That:

The Motion for Extension of Time filed by the Park Creek Metropolitan District is granted.  Park Creek Metropolitan District shall be permitted to file the signal preemption specifications with the Commission by January 12, 2007.

The Commission waives response time to the motion.

This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
November 29, 2006.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO GREGORY E. SOPKIN ________________________________ POLLY PAGE ________________________________ CARL MILLER ________________________________ Commissioners |
| --- | --- |

G:\commission draft orders\06A-153Rpmf112906.doc:SP

# Footnotes

November 10, 2006 was a legal holiday on which the Commission was closed.  November 13, 2006 was the first working day after the legal holiday.