# C06-1421Decision No. C06-1421

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

06A-052RDOCKET NO. 06A-052R

IN THE MATTER OF THE APPLICATION OF THE CITY OF COMMERCE CITY, 8602 ROSEMARY STREET, COMMERCE CITY, COLORADO, 80022; FOR AUTHORITY TO ABOLISH THE EXISTING RAILROAD-HIGHWAY CROSSING AND REMOVE CROSSING WARNING DEVICES AT THE EXISTING BNSF RAILWAY CROSSING OF 88TH AVENUE AND RECONSTRUCT A NEW CROSSING OF THE BNSF RAILWAY AT 88TH AVENUE WITH CROSSING WARNING DEVICES; IN COMMERCE CITY, ADAMS COUNTY, STATE OF COLORADO.

COMMISSION ORDER granting 
motion for extension of time to submit construction and maintenance agreement

Mailed Date:  December 6, 2006

Adopted Date: December 6, 2006

## BY THE COMMISSION

### Statement

This matter comes before the Public Utilities Commission (Commission) for consideration of the Third Motion for Extension of Time to Submit Signed Copy of Construction and Maintenance Contract (Motion) filed by the City of Commerce City (Commerce City) on November 16, 2006.

The Commission ordered Commerce City to file a signed construction and maintenance agreement by August 19, 2006 by Decision No. C06-0268, mailed March 23, 2006.

Commerce City filed a Motion for Extension of Time to Submit Signed Copy of Construction and Maintenance Contract on August 28, 2006.

The Commission granted Commerce City’s Motion for Extension of Time to Submit Signed Copy of Construction and Maintenance Contract by September 30, 2006 by Decision No. C06-1098, mailed September 19, 2006.

Commerce City filed a Second Motion for Extension of Time to Submit Signed Copy of Construction and Maintenance Contract on September 25, 2006.

The Commission granted Commerce City’s Second Motion for Extension of Time to Submit Signed Copy of Construction and Maintenance Contract by November 10, 2006 by Decision No. C06-1151, mailed September 28, 2006.

Commerce City states the final contract has not yet been signed by the BNSF Railway Company and requests an extension of time to file the final contract up through and including February 28, 2007.

Now being duly advised in the matter, the Commission finds good cause has been stated and will grant the Motion.

## ORDER

### The Commission Orders That:

The Third Motion for Extension of Time to Submit Signed Copy of Construction and Maintenance Contract filed by the City of Commerce City is granted.  The City of Commerce City shall be permitted to file a copy of the signed construction and maintenance agreement with the BNSF Railway Company by February 28, 2007.

The Commission retains jurisdiction to enter further required orders.

This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
December 6, 2006.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO GREGORY E. SOPKIN ________________________________ POLLY PAGE ________________________________ CARL MILLER ________________________________ Commissioners |
| --- | --- |

G:\ORDER\C06-1421_06A-052R.doc:SRS