# C07-0510Decision No. C07-0510

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

06A-328RDOCKET NO. 06A-328R

IN THE MATTER OF THE CITY OF EVANS, FOR THE AUTHORITY TO MODIFY THE EXISTING AT GRADE CROSSING OF THE UNION PACIFIC RAILWAY (FORT COLLINS BRANCH, MP2.64) AND WELD COUNTY ROAD 33 (47TH AVE), CITY OF EVANS, COLORADO U.S.DOT CROSSING NO. 804531U

COMMISSION ORDER GRANTING 
MOTION FOR EXTENSION OF TIME to file construction and maintenance agreement

Mailed Date:  June 15, 2007

Adopted Date: June 15, 2007

## BY THE COMMISSION:

### Statement

This matter comes before the Commission for consideration of the Motion for Extension of Time (Motion) filed by the City of Evans (Evans) on May 29, 2007.

The Commission ordered Evans to file a signed copy of the construction and maintenance agreement by December 23, 2006 by Decision C06-0870, mailed July 27, 2006.

Evans filed a Motion for Extension of Time on December 19, 2007 requesting an extension of time to April 30, 2007 to file a signed copy of the Construction and Maintenance Agreement.  The Commission granted the extension of time by Decision No. C07-0012, mailed January 3, 2007.

Evans now requests an additional extension of time.  Evans states that is has become evident that the appropriate information and agreements necessary for completion of an agreement with third parties on the construction and maintenance of a railroad crossing at Weld County Road 33 will take much longer than originally anticipated.

Evans requests an extension of time to December 31, 2007 to file the signed construction and maintenance agreement in this proceeding.

Now being duly advised in the matter, the Commission finds good cause has been stated and will grant the motion.

## ORDER

### THE COMMISSION ORDERS THAT:

The Motion for Extension of Time filed by the City of Evans is granted.  The City of Evans shall be permitted to file a copy of the signed construction and maintenance agreement by December 31, 2007.

This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
June 15, 2007.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO RON BINZ ________________________________ POLLY PAGE ________________________________ CARL MILLER ________________________________ Commissioners |
| --- | --- |

G:\Commission draft orders\06A-328Rpmf61507A.doc:D.F