# C08-0387Decision No. C08-0387

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

05A-066RDOCKET NO. 05A-066R

IN THE MATTER OF THE APPLICATION OF union pacific railroad company, for authority to construct a grade separation at the crossing of union pacific railroad company and timberhouse road (crossing No. DOT 924 190J) in winter park, state of Colorado.

ORDER holding motion in abeyance and requiring parties to file a joint Status report with the commission

Mailed Date:  April 15, 2008

Adopted Date:  April 9, 2008

## BY THE COMMISSION

### Statement

This matter comes before the Commission for consideration of a Motion to Require Xcel Energy to Relocate Its Gas Line on an Expedited Basis (Motion) filed by Union Pacific Railroad Company (Union Pacific) on March 14, 2008.

In its Motion, Union Pacific explains that in 2005, it submitted an Application to the Commission to build a grade separation in Winter Park, Colorado.  In August 2005, an administrative law judge approved a stipulation between Union Pacific, the Colorado Department of Transportation (CDOT), and the City of Winter Park, Colorado (Winter Park).  Public Service Company of Colorado (Public Service) was notified of the pleadings in the matter and never intervened; thus, Public Service was not part of the settlement.

Since the approved settlement, Union Pacific contends that Union Pacific, CDOT, and Winter Park complied with the steps necessary to complete this separation.

Union Pacific asserts that in order to complete the grade separation project, Public Service must move a gas line adjacent to the proposed grade separation.  Union Pacific states that it has made numerous attempts to gain Public Service's cooperation on this matter without success.  Therefore, Union Pacific asks that the Commission enter an order requiring Public Service to relocate its gas line on an expedited basis but no later than April 30, 2008.

On March 31, 2008, Public Service filed its response to the Motion.  In its response, Public Service states that it agrees with the general factual background provided by Union Pacific.

Public Service also asserts that appropriate actions have been taken since the Motion was filed.  They contend that they are confident that the work Union Pacific requests will be completed by April 30, 2008 and asks the Commission to deny the Motion as moot.

On April 7, 2008, Public Service and Union Pacific filed a Joint Status Report of Public Service Company of Colorado and the Union Pacific Railroad Company (Joint Status Report) pursuant to Commission Decision No. C08-0361 mailed April 4, 2008.  The Joint Status Report states that the parties have worked together to expedite Union Pacific’s request, Public Service has hired a contractor to complete the relocation of the gas line facilities, the relocation work will begin on April 11, 2008, and the work should be completed within two weeks to meet the Union Pacific April 30, 2008 deadline.

Public Service and Union Pacific recommend the Commission hold the instant Motion in abeyance and suggest the parties file a final report with the Commission confirming the relocation of these facilities by April 30, 2008.

Now being fully advised in the matter, we find it appropriate to hold our decision on the Motion in abeyance at the present time.

Union Pacific and Public Service shall file a Joint Status Report by April 30, 2008 advising the Commission that the relocation of the gas line facilities is complete, or the status of that relocation.

We will address the Motion in the Commissioners’ Weekly Meeting on Wednesday, May 7, 2008 based on the information contained in the Joint Status Report.

## ORDER

### The Commission Orders That:

Union Pacific Railroad Company and Public Service Company of Colorado shall file a Joint Status Report by April 30, 2008, pursuant to the discussion above.

The Motion to Require Xcel Energy to Relocate its Gas Line on an Expedited Basis filed by Union Pacific Railroad Company will be ruled upon at the weekly meeting on May 7, 2008.

This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
April 9, 2008.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO RON BINZ ________________________________ JAMES K. TARPEY ________________________________ MATT BAKER ________________________________ Commissioners |
| --- | --- |

G:\ORDER\C08-0367_05A-066R.doc:SRS