# C09-1374Decision No. C09-1374

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

09A-758RDOCKET NO. 09A-758R

IN THE MATTER OF WELD COUNTY FOR THE AUTHORITY TO MAKE SAFETY IMPROVEMENTS AT THE WELD COUNTY ROAD 13 AND GREAT WESTERN RAILWAY CROSSING.

COMMISSION ORDER DEEMING APPLICATION COMPLETE AND GraNTING APPLICATION

Mailed Date:  December 10, 2009

Adopted Date: December 9, 2009

## BY THE COMMISSION

### Statement

This matter comes before the Commission for consideration of an application (Application) filed by the County of Weld (Weld County) on October 23, 2009 requesting authority to widen the crossing of Weld County Road 13 (WCR 13) and the Great Western Railway (GWR) and install a new crossing surface as part of the paving improvements being made to WCR 13, National Inventory No. 849364Y in Weld County, Colorado.

The Commission gave notice of this Application to all interested parties, including adjacent property owners in accordance with § 40-6-108(2), C.R.S.  The Notice was mailed October 28, 2009.

On November 19, 2009, Union Pacific Railroad Company (UPRR) filed an Entry of Appearance and Notice of Intervention.  UPRR does not contest or oppose the Application, but indicates it will participate in any proceeding regarding this Application that comes before the Commission.

The Commission has reviewed the record in this matter and deems the Application complete within the meaning of § 40-6-109.5, C.R.S.

Now being fully advised in the matter, we grant the Application.

### Findings of Fact

The Commission gave notice to all interested parties, including the adjacent property owners.  No intervention was received opposing the Application.

Weld County proposes to widen the crossing of WCR 13 with the GWR to accommodate the change in roadway width from 24 feet to 28 feet resulting from the paving of WCR 13.  Weld County also proposes to install a new crossing surface and install new pavement markings and signage to replace the railroad crossbucks signs that are outdated and in poor condition.

Weld County states that current traffic volumes on WCR 13 estimated at 190 vehicles per day in 2009 traveling at an average speed of 50 miles per hour (MPH) with traffic volumes likely to increase after the roadway is improved.  GWR currently runs approximately two trains per day at an average travel speed of ten MPH with no projections for future traffic growth.

Weld County anticipates that construction of the railroad crossing improvements will start March 1, 2010 and be completed by March 12, 2010.  Once the crossing work is complete, Weld County will perform asphalt paving adjacent to the new concrete crossing panels.  The overall WCR 13 paving project should be complete in May 2010.  We will require Weld County to inform us in writing that the crossing changes and construction are complete and operational within ten days of completion.  We shall initially expect this letter sometime around May 31, 2010.  However, we understand this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

Weld County estimates the costs for the complete WCR 13 paving project to be $550,000 with the costs of the GWR crossing improvements estimated at $54,156.  All costs associated with the crossing upgrades will be paid by Weld County.

We expect construction on this project will not begin until all of the proper agreements have been entered into.  To that end, we will require Weld County to file a copy of the signed Construction and Maintenance Agreement by March 1, 2010 so we know construction on the project will begin.

Weld County will be responsible for maintaining the portion of WCR 13 through the crossing at Weld County’s expense, although this is a county line roadway separating Weld and Larimer Counties.  GWR will maintain, at its expense, all of its track, ties, crossing surface, appurtenances, and signage.

### Conclusions

The Commission has jurisdiction in this matter under §§ 40-4-106(2)(a) and (3)(a), C.R.S.

No intervenor filed a petition to intervene or other pleading contesting or opposing the Application.

Because the Application is unopposed, the Commission will determine this matter upon the record, without a formal hearing under § 40-6-109(5), C.R.S., and Rule 1403 of the Commission’s Rules of Practice and Procedure, 4 Code of Colorado Regulations 723-1.

We will grant the Application consistent with the above discussion in paragraphs 7 through 12.

## ORDER

### The Commission Orders That:

The application (Application) filed by the County of Weld (Weld County) on October 23, 2009, requesting authority to widen the crossing of Weld County Road 13 and the Great Western Railway (GWR) and install a new crossing surface as part of the paving improvements to Weld County Road 13, National Inventory No. 849364Y in Weld County, Colorado is deemed complete within the meaning of § 40-6-109.5, C.R.S.

The intervention by Union Pacific Railroad Company is granted.

The Application is granted.

Weld County is authorized and ordered to proceed with crossing improvements consisting of widening, paving, installation of a new crossing surface, and installation of new signage and pavement markings at the crossing of Weld County Road 13 with the GWR.

Weld County is required to maintain the approaches to the crossing surface up to the outside end of the ties, and signage and striping to the crossing at its expense pursuant to Rule 7211(c), 4 Code of Colorado Regulations (CCR) 723-7.

GWR is required to maintain its crossing surfaces, track, ties, appurtenances, and signage at its expense pursuant to Rule 7211(a), 4 CCR 723-7.

Weld County is required to file a signed copy of the Construction and Maintenance Agreement by March 1, 2010 and construction work is not expected to begin until these signed agreements are filed.

Weld County is required to inform the Commission in writing that the crossing changes are complete and operational within ten days after completion.  We shall expect this letter around May 31, 2010.  However, we understand this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Order.

The Commission retains jurisdiction to enter further required orders.

This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
December 9, 2009.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO RONALD J. BINZ ________________________________ JAMES K. TARPEY ________________________________ MATT BAKER ________________________________ Commissioners |
| --- | --- |

G:\ORDER\C09-1374_09A-758R.doc:SRS