# C10-1368Decision No. C10-1368

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

10A-531RDOCKET NO. 10A-531R

IN THE MATTER OF THE APPLICATION OF THE PARK CREEK METROPOLITAN DISTRICT AND THE CITY AND COUNTY OF DENVER FOR AUTHORITY TO CONSTRUCT A NEW GRADE-SEPARATED HIGHWAY-RAIL CROSSING ABOVE UNION PACIFIC RAILROAD COMPANY'S RAILROAD TRACKS IN THE VICINITY OF CENTRAL PARK BOULEVARD IN THE CITY AND COUNTY OF DENVER, COLORADO.

commission order GRANTING
MOTION FOR EXTENSION OF TIME

Mailed Date:    December 28, 2010

Adopted Date: December 28, 2010

## by the commission

### Statement

- This matter comes before the Commission for consideration of the Motion for Extension of Time (Motion) filed by the Park Creek Metropolitan District (District) and the City and County of Denver (Denver) on December 23, 2010.

- Denver and the District request an extension of time to March 31, 2010 to file a signed construction and maintenance agreement in this docket.

- As grounds, Denver and the District state that they are actively engaged in discussion with the Union Pacific Railroad Company (UPRR) regarding a construction and maintenance agreement for improvements approved by the Commission in Decision No. C10-0995.  Denver and the District state that UPRR has tentatively agreed to the final bridge construction plans, the amount of compensation for the crossing of UPRR property, and the form of the construction and maintenance agreement.  The construction and maintenance agreement is being processed for official approval and execution by all parties, but will not be completed by the December 31, 2010 deadline.  Denver and the District believe that the agreement can be filed on or before February 28, 2011, but out of an abundance of caution request until March 31, 2011 to file the signed agreement.

- Denver and the District state that the Regional Transportation District (RTD) has been provided with the final bridge construction plans for comment.  RTD has not determined whether a construction and maintenance agreement is required at this time.

- The District and Denver have conferred with UPRR and RTD counsel regarding this Motion and are authorized to represent that UPRR and RTD are not opposed to this Motion.

- We will grant an extension of time to March 31, 2011 to allow Denver, the District, and UPRR sufficient time to complete and approve the construction and maintenance agreements.  We will also waiver response time to the Motion on our own motion.

- Now being duly advised in the matter, the Commission finds good cause has been stated and will grant the motion pursuant to the discussion above.

## ORDER

### The Commission Orders That:

The Motion for Extension of Time filed by the Park Creek Metropolitan District and the City and County of Denver is granted.  Park Creek Metropolitan District and the City and County of Denver shall be permitted to file signed copies of the construction and maintenance agreements on or before March 31, 2011.

The Commission waives response time to the motion.

This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
December 28, 2010.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO RONALD J. BINZ ________________________________ JAMES K. TARPEY ________________________________ MATT BAKER ________________________________ Commissioners |
| --- | --- |