C11-0134Decision No. C11-0134

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

09A-611RDOCKET NO. 09A-611R

IN THE MATTER OF THE APPLICATION OF the city and county of denver and urban drainage and flood control district for authority to construct, operate, and maintain a grade-separated pedestrian and bicycle crossing below the railroad tracks of the burlington northern santa fe railway in the vicinity of the south platte river in the city and county of denver, cOLORADO.

COMMISSION ORDER GRANTING
MOTION FOR EXTENSION OF TIME

Mailed Date:   February 8, 2011

Adopted Date: February 2, 2011

## BY THE COMMISSION

### Statement

- This matter comes before the Commission for consideration of the Motion for Extension of Time (Motion) filed by the City and County of Denver (Denver) and the Urban Drainage and Flood Control District (District) on January 25, 2011.

- Denver and the District previously filed Motions on March 23, 2010; May 19, 2010; August 18, 2010; and November 23, 2010 requesting an extension of time to May 31, 2010; August 31, 2010; November 30, 2010; and January 31, 2011 respectively, to file a signed Construction and Maintenance Agreement in this docket.  The Commission granted those motions by Decision Nos. C10-0317 mailed April 6, 2010; C10-0534 mailed June 1, 2010; C10-0982 mailed September 9, 2010; and C10-1347 mailed December 20, 2010 respectively.

- Denver and the District request an extension of time to March 31, 2011 to file a signed Construction and Maintenance Agreement in this docket.

- As grounds, Denver and the District state since the last Motion for Extension of Time, the parties have reached agreement of the language for the Construction and Maintenance Agreement.  Local BNSF Railway Company (BNSF) counsel is awaiting receipt of the signed Construction and Maintenance Agreement, which when received, will start the signature process with Denver and the District.  This process will take longer than the January 31, 2011 deadline.  Denver and the District request until March 31, 2011 to file the signed agreement, but state that the agreement will be filed as soon as it is completed and signed by all parties.  Denver and the District state that they have conferred with BNSF’s counsel regarding this Motion and are authorized to represent that BNSF does not oppose the Motion.

- Now being duly advised in the matter, the Commission finds good cause has been stated and will grant the motion pursuant to the discussion above.

## ORDER

### The Commission Orders That:

The Motion for Extension of Time filed by the City and County of Denver and the Urban Drainage and Flood Control District is granted.  The City and County of Denver and the Urban Drainage and Flood Control District shall be permitted to file signed copies of the Construction and Maintenance Agreements on or before March 31, 2011.

This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
February 2, 2011.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO RONALD J. BINZ ________________________________ JAMES K. TARPEY ________________________________ MATT BAKER ________________________________ Commissioners |
| --- | --- |