# C11-0455Decision No. C11-0455

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

09A-796EDOCKET NO. 09A-796E

IN THE MATTER OF THE APPLICATION OF PUBLIC SERVICE COMPANY OF COLORADO FOR AN ORDER APPROVING A SMARTGRIDCITY PRICING PILOT.

order approving motion for extension of time and waiving response time

Mailed Date:    April 29, 2011

Adopted Date:  April 27, 2011

## BY THE COMMISSION

### Statement

This matter comes before the Commission for consideration of a Motion for Commission Approval of Extension of Time to File SmartGridCity™ Pricing Pilot Evaluation Plan (Motion), filed by Public Service Company of Colorado (Public Service or the Company) on April 25, 2011.  In its Motion, Public Service also seeks a waiver of response time.

### Findings

In Decision No. C10-0491, issued May 19, 2010, the Commission approved the Stipulation concerning the SmartGridCity™ pricing pilot, with modifications.  In that Decision, we ordered Public Service to “consult with the parties in this proceeding in the preparation of a detailed evaluation plan that shall be filed on or before May 1, 2011.”  ¶ 110.  We stated, “[t]his filing shall explain how this pilot will be evaluated and how the evaluation results should be used to inform future decisions regarding the wider implementation of smart meters and similar pricing structures.”  Id.

In its Motion, Public Service states the enrollment goals for Phase II of the Pilot, as set forth in the Stipulation and approved by the Commission, will not be reached.  Public Service states the Time of Use and Critical Peak Pricing rate options are undersubscribed, and the Peak Time Rebate option is over subscribed.  See Decision No. C10-0491, at ¶¶ 5-7 (describing the different rate options).

Public Service states this enrollment problem will affect the development of the evaluation plan for Phase II of the pilot.  As a result, the Company seeks an additional 30 days, or until June 1, 2011, to incorporate these changed circumstances and any associated impacts on the necessary evaluation plan.

The Company further represents it has been engaged in ongoing discussions concerning these matters with Staff of the Commission.

### Conclusions

The Commission believes the evaluation report will be of greater value if it reflects the current circumstances.  As a result, the Commission finds good cause exists to grant the Motion.

## ORDER

### The Commission Orders That:

The Motion for Commission Approval of Extension of Time to File SmartGridCity™ Pricing Pilot Evaluation Plan (Motion), filed by Public Service Company of Colorado on April 25, 2011, is granted.

Response time to the Motion is waived.

This Order is effective upon its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING 
April 27, 2011.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JAMES K. TARPEY ________________________________ MATT BAKER ________________________________ Commissioners CHAIRMAN RONALD J. BINZ RESIGNED EFFECTIVE APRIL 8, 2011. |
| --- | --- |