# C11-0867Decision No. C11-0867

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

11A-421RDOCKET NO. 11A-421R

IN THE MATTER OF THE APPLICATION OF WELD COUNTY, COLORADO, FOR AN ORDER AUTHORIZING THE CONSTRUCTION OF A NEW AT-GRADE CROSSING IN THE RIGHT-OF-WAY OF UNION PACIFIC RAILROAD COMPANY AND WELD COUNTY ROAD 54 (NEW DOT #440-635S).

COMMISSION ORDER
GRANTING MOTION

Mailed Date:  August 11, 2011

Adopted Date: August 10, 2011

## BY THE COMMISSION

### Statement

- This matter comes before the Commission for consideration of an amended application filed by the Weld County Board of County Commissioners (Weld County) on July 22, 2011, amending the date by which construction of the Weld County Road 54 (WCR 54) roadway project will be complete.  We will construe this amended application as a Motion to Alter Decision No. C11-0716 (Motion).

- As grounds, Weld County states while the Union Pacific Railroad Company (UPRR) will complete its portion of the construction of the new crossing by October 21, 2011 as stated in the original application, Weld County will not complete its construction activities for the new crossing until October 21, 2012 due to the large number of projects recently undertaken by Weld County and the resulting need to secure the services of an independent contractor to perform the WCR 54 construction.  During this construction period, drivers will be able to continue to use the crossing located on WCR 49 and will therefore not be inconvenienced.  Weld County also states that it has not been able to bid the project until the project was approved and the Construction and Maintenance Agreement was finalized.

- Weld County has contacted UPRR regarding the Motion and states that UPRR has no objections.

- Now being duly advised in the matter, the Commission finds good cause has been stated and will grant the Motion pursuant to the discussion above.

## ORDER

### The Commission Orders That:

The Motion to Alter Decision No. C11-0716 filed by the Weld County Board of County Commissioners (Weld County) on July 22, 2011 is granted.

Weld County shall inform the Commission in writing that the new crossing is installed and operational within ten days of completion.  The Commission will expect this letter by October 21, 2012.  However, the Commission understands this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

The Union Pacific Railroad Company will be required to file a copy of the crossing inventory form for this new crossing by the end of the project on October 21, 2012.

The Commission retains jurisdiction to enter further orders as necessary.

This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
August 10, 2011.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ MATT BAKER ________________________________ Commissioners COMMISSIONER JAMES K. TARPEY ABSENT. |
| --- | --- |