# C11-0909Decision No. C11-0909

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

11A-380BPDOCKET NO. 11A-380BP

in the matter of THE APPLICATION OF E Z Care Transportation, LLC, FOR AUTHORITY TO CONDUCT OPERATIONS AS A CONTRACT CARRIER BY MOTOR VEHICLE FOR HIRE.

COMMISSION ORDER GRANTING
extension of time

Mailed Date:  	August 26, 2011

Adopted Date:  	August 24, 2011

## BY THE COMMISSION

### Statement, Findings, and Conclusions

This matter comes before the Commission for consideration of a letter filed on August 18, 2011, by E Z Care Transportation, LLC (E Z Care), requesting that the Commission grant a 45-day extension of time to comply with the terms of Decision No. C11-0726.

On April 26, 2011, E Z Care Transportation filed an application for permanent authority to conduct operations as a contract carrier by motor vehicle for hire.

The Commission noticed this application to all interested persons, firms, and corporations pursuant to § 40-6-108(2), C.R.S., on May 23, 2011.

No petition to intervene or otherwise participate in this proceeding has been filed.  This proceeding was uncontested.

On June 29, 2011, the Commission issued Decision No. C11-0726 (Decision).  This Decision granted E Z Care authority to conduct operations as a contract carrier by motor vehicle for hire as more fully described therein and set forth certain requirements to be completed prior to the commencement of operations.

Specifically, Ordering Paragraph No. 4 of the Decision states E Z Care shall not begin operation until it has

(a)	caused proof of insurance (Form E or self-insurance) or surety bond (Form G) coverage to be filed with the Commission in accordance with applicable rules;

(b)	paid to the Commission the applicable vehicle identification fee ($5.00) for each vehicle to be operated under authority granted by the Commission;

(c)	filed a tariff and an advice letter (in a New advice letter proceeding) time schedule in compliance with Rule 4 CCR 723-6-6207 (Tariffs), with an effective date no earlier than ten days after filing;

(d)	paid the applicable issuance fee ($5.00); and

(e)	received notice in writing from the Commission that it is in compliance and may begin service.

Furthermore, Ordering Paragraph No. 5 of the Decision states

If E Z Care does not comply with the requirements of this Order within 60 days of its effective date, then the authority to conduct operations shall be void.  For good cause shown, the Commission may grant additional time for compliance if the request for additional time is filed within the 60 days.

The Decision became effective on its mailed date of July 1, 2011.  Therefore, the 60-day period for compliance expires on August 30, 2011.

In the letter filed on August 18, 2011, Mr. Deo Rubbani, the manager of E Z Care, requests that the Commission grant an extension of time to complete the requirements named in the Decision.  In support of this request, Mr. Rubbani states

This is to kindly request that the commission grant us an additional 45 days to comply with all the requirements indicated in the Order Granting the Contract Carrier Permit in docket # 11A-380BP dated June 29, 2011[.]

This request is being made so as to allow us some additional time to complete the acquisition of the necessary vehicles and also the appropriate insurance coverage as required by the commission.

The Commission finds that E Z Care has shown good cause to extend the time for compliance with the requirements of the Decision by an additional 45 days.

## ORDER

### The Commission Orders That:

- The letter requesting the Commission grant additional time to complete the requirements set forth in Decision No. C11-0726 filed by E Z Care Transportation, LLC (E Z Care), on August 18, 2011, is granted.

- E Z Care is granted an additional 45 days from August 30, 2011, to complete the requirements set forth in Decision No. C11-0726.

The 20-day time period provided by § 40-6-114(1), C.R.S., to file an application for rehearing, reargument, or reconsideration shall begin on the first day after the Commission mails or serves this Order.

This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS' WEEKLY MEETING
August 24, 2011.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ JAMES K. TARPEY ________________________________ MATT BAKER ________________________________ Commissioners |
| --- | --- |