# C11-0996Decision No. C11-0996

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

10A-604CPDOCKET NO. 10A-604CP

in the matter of THE APPLICATION OF Black Express Shuttle Service, LLC, FOR AUTHORITY TO CONDUCT OPERATIONS AS A COMMON CARRIER BY MOTOR VEHICLE FOR HIRE.

COMMISSION ORDER denying
an extension of time

Mailed Date:  	September 16, 2011

Adopted Date:  	September 14, 2011

## BY THE COMMISSION

### Statement

This matter comes before the Commission for consideration of a letter filed on September 1, 2011, by Black Express Shuttle Service, LLC (Black Express), requesting that the Commission grant an extension of time through November 30, 2011, to comply with the terms of Decision No. C10-1137.

### Findings

On August 26, 2010, Black Express filed an application for permanent authority to conduct operations as a common carrier by motor vehicle for hire for the transportation of passengers.

The Commission noticed this application to all interested persons, firms, and corporations pursuant to § 40-6-108(2), C.R.S., on September 13, 2010.  No petition to intervene or otherwise participate in this proceeding was filed.  This proceeding was therefore uncontested.

On October 26, 2010, the Commission issued Decision No. C10-1137.  Decision No. C10-1137 awarded Black Express a certificate of public convenience and necessity to conduct scheduled operations as more fully described therein and set forth certain requirements to be completed prior to the commencement of operations.

Specifically, Ordering Paragraph No. 4 of Decision No. C10-1137 states Black Express shall not begin operation until it has

(a)	caused proof of insurance [Form E or self-insurance] or surety bond [Form G] coverage to be filed with the Commission per Rule 6007 [Financial Responsibility] of 4 Code of Colorado Regulations 723-6;

(b)	paid to the Commission the applicable vehicle identification fee for each vehicle to be operated under authority granted by the Commission;

(c)	filed a tariff and time schedule, in compliance with Rule 4 CCR 723-6-6207 [Tariffs], with an effective date no earlier than ten days after filing [is received by the Commission];

(d)	paid the applicable issuance fee; and

(e)	received notice in writing from the Commission that it is in compliance and may begin service.

Furthermore, Ordering Paragraph No. 5 of Decision No. C10-1137 states:

If Black Express does not comply with the requirements of this Order within 60 days of its effective date, then the authority to conduct operations shall be void.  For good cause shown, the Commission may grant additional time for compliance if the request for additional time is filed within the 60 days.

The Decision became effective on its mailed date of October 26, 2010.  Therefore, the 60-day period for compliance expired on December 27, 2010.

In a letter filed on December 15, 2010, Ms. Jennifer Burke, the owner of Black Express, requested that the Commission grant a 90-day extension of time to complete the requirements named in the Decision.  The extension request filed on December 15, 2010, was granted on December 23, 2010, by Decision No. C10-1365.  The first 90-day extension expired on March 23, 2011.

Ms. Burke filed a second request for a 90-day extension of time on March 14, 2011.  The extension request filed on March 14, 2011, was granted on April 7, 2011, by Decision No. C11-0370.  The second 90-day extension expired on June 21, 2011.

Ms. Burke filed a third request for an extension of time for 120 days on June 21, 2011.  The third request for an extension of time was granted in part on July 1, 2011, by Decision No. C11-0724.  The third extension of time was granted for a 60-day period.  The 60-day extension expired on August 30, 2011.

Ms. Burke was advised in Paragraph No. 12 of Decision No. C11-0724 that this 60-day extension was to be the final extension of time granted in this proceeding.

In the letter filed on September 1, 2011, Ms. Burke states the vehicle that will be utilized to provide the scheduled service will not available until the end of October.  Ms. Burke also states additional time is needed to hire employees and to acquire the appropriate insurance.  However, Ms. Burke does believe Black Express should be able to start providing service by November 30, 2011.  Therefore, Ms. Burke requests an additional extension of time through November 30, 2011, to complete the requirements of Decision No. C11-0724.

The Commission is aware that it may be difficult to locate and purchase the reliable and affordable vehicles needed to provide the scheduled service granted by Decision No. C10-1137.  However, Black Express has been granted extensions of time of 240 days to complete the requirements named in Decision No. C10-1137.  Therefore, the Commission finds that an additional extension of time may not be in the best interest of the public or Black Express.

### Conclusions

The Commission finds that Black Express has not shown good cause to grant an extension of time through November 30, 2011, to comply with the terms of Decision No. C10-1137.

## ORDER

### The Commission Orders That:

The letter requesting the Commission grant additional time to complete the requirements set forth in Decision No. C10-1137 filed by Black Express Shuttle Service, LLC, on September 1, 2011, is denied.

The 20-day time period provided by § 40-6-114(1), C.R.S., to file an application for rehearing, reargument, or reconsideration shall begin on the first day after the Commission mails or serves this Order.

This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS' WEEKLY MEETING
September 14, 2011.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ JAMES K. TARPEY ________________________________ MATT BAKER ________________________________ Commissioners |
| --- | --- |