# C11-1407Decision No. C11-1407

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

11A-242RDOCKET NO. 11A-242R

APPLICATION FOR ORDER AUTHORIZING INSTALLATION OF RAILROAD AT-GRADE CROSSING PROTECTION DEVICES AT WCR 80 AND REQUEST FOR FUNDING FROM HIGHWAY-RAIL SIGNALIZATION FUND.

commission order granting 
motion for extension of time

Mailed Date:  December 30, 2011

Adopted Date: December 28, 2011

## by the commission

### Statement

This matter comes before the Commission for consideration of a Motion for Extension of Time (Motion) filed by the Board of County Commissioners of Weld County (Weld County) on December 8, 2011, requesting an extension of time to submit the Construction and Maintenance Agreement for the Weld County Road 80 crossing improvements.  Weld County requests an extension of time to February 20, 2012.

- As grounds, Weld County states that it has reviewed the Construction and Maintenance Agreement and has forwarded that document to the Union Pacific Railroad Company (UPRR) for final approval.  As of the date of the filing of the Motion, Weld County has not received the final document from UPRR for signature.  Weld County states that once the final draft is received, it must be presented to the Board of County Commissioners for formal approval, and then sent to UPRR for its official approval.  According to Weld County, this process generally takes four to six weeks.

- Weld County believes that the fully executed Construction and Maintenance Agreement can be submitted to the Commission by February 20, 2012 and will make every effort to submit the agreement prior to that date.

- No responses were filed to the Motion.

- The project in question is one of installing signals, part of which will be paid from the Highway-Rail Signalization Fund.  There is an identified safety issue at this crossing that needs to be remedied as quickly as possible.  We will grant the extension of time requested, but urge Weld County and UPRR to get the Construction and Maintenance Agreement executed and the signal constructed as quickly as possible.

Now being duly advised in the matter, the Commission finds good cause has been stated and will grant the Motion pursuant to the discussion above.

## ORDER

### The Commission Orders That:

The Motion for Extension of Time filed by the Board of County of Commissioners of Weld County requesting an extension of time to February 20, 2012 to file the signed Construction and Maintenance Agreement is granted.

The Commission retains jurisdiction to enter further orders as necessary.

This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
December 28, 2011.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JAMES K. TARPEY ________________________________ MATT BAKER ________________________________ Commissioners CHAIRMAN JOSHUA B. EPEL ABSENT. |
| --- | --- |

# Footnotes

Errata Notice C11-1407-E corrected caption which incorrectly read as: IN THE MATTER OF THE APPLICATION OF THE TOWN OF WINTER PARK FOR THE MODIFICATION OF EXISTING AT-GRADE CROSSINGS AT KINGS' CROSSING ROAD AND VASQUEZ ROAD IN THE TOWN OF WINTER PARK, COLORADO.