# R11-0763-IDecision No. R11-0763-I

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

10A-091RDOCKET NO. 10A-091R

IN THE MATTER OF THE APPLICATION OF THE city of durango for approval of a multi-use trail within the durango and silverton narrow gauge railroad right-of-way and associated at-grade crossings for the north extension of the animas river trail.

interim order of
administrative law judge
paul c. gomez
ordering status report

Mailed Date:  July 13, 2011

## statement

- By Interim Order No. R10-1286-I, issued November 30, 2010, the undersigned Administrative Law Judge (ALJ) granted a motion filed by the City of Durango (Durango) to Establish an Amended Procedural Schedule Which Effectively Suspends Proceedings for a Period of 90 Days.  According to Durango, the Durango City Council scheduled a public meeting regarding the proposed route of the trail at issue for November 18, 2010.  As a result, Durango requested that the proceedings in this matter be suspended for a period of 90 days to allow sufficient time for it to conduct public meetings and to hold discussions and continue a decisional process regarding the proposed alignment of the trail.  Additionally, Durango voluntarily waived the statutory time requirements for the Commission to issue a decision in this matter.  A pre-hearing conference was to be scheduled by the ALJ upon the expiration of the 90-day suspension period.  The 90-day suspension period expired on March 1, 2011.

- By Interim Order No. R11-0272-I, issued March 11, 2011, the ALJ directed Durango to file a status report providing details of what had transpired over the last 90 days and the position of the parties regarding any re-alignment of the proposed at-grade pedestrian trail crossings within the Durango & Silverton Narrow Gauge Railroad right-of-way, or any other matter affecting the initial Application.  The status report was to be filed on or before March 25, 2011.

- On March 24, 2011, Durango filed its Status Report and Request for Additional Extension of Time.  Durango reports that several public meetings regarding the proposed routing of the Animas River Trail extension from 32nd Street northward through the Iron Horse property have occurred.  Through those meetings, Durango represented that it received and was analyzing several recommendations for alternative trail routes.

- Due to those ongoing discussions, negotiations, and public meetings, Durango requested additional time to allow the local public process to reach its conclusion.  Durango requested that this proceeding be stayed an additional 90 days or through July 5, 2011.  By Interim Order No. R11-0366-I, issued April 6, 2011, the ALJ granted the requested relief and stayed the matter through July 5, 2011.

- The period of stay has expired.  Therefore, the ALJ will require Durango to file a status report no later than July 22, 2011 which provides updated information as to the results of any planning meetings, public hearings, and/or negotiations between the parties to this docket regarding the status of the placement of the Animas River Trail route and affected crossings within the Durango and Silverton Narrow Gauge Railroad right of way.  The status report should also contain best estimates of when Applicant intends to move its application forward, as well as any other relevant information regarding this matter.

## order

### It Is Ordered That:

The City of Durango (Applicant) shall file a status report updating the Commission of the plans for the placement of the Animas River Trail route, when such plans will be finalized, and a best estimate of when Applicant intends to proceed with its application process.

The status report shall be filed no later than July 22, 2011.

This Order is effective immediately.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO PAUL C. GOMEZ ________________________________ Administrative Law Judge |
| --- | --- |