# R11-1202Decision No. R11-1202

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

10A-107RDOCKET NO. 10A-107R

IN THE MATTER OF THE APPLICATION OF THE CITY OF LONGMONT, COLORADO, 80501 FOR AUTHORITY TO MODIFY AND IMPROVE AN EXISTING AT-GRADE CROSSING OF THE BURLINGTON NORTHERN SANTA FE TRACKS ON MARTIN STREET IN LONGMONT, COLORADO.

______________________________________________________________________________

DOCKET NO. 11A-404R

______________________________________________________________________________

IN THE MATTER OF THE APPLICATION OF THE CITY OF LONGMONT, COLORADO, FOR AUTHORITY TO INSTALL MEDIANS, RAILROAD CROSSING SIGNALS AND ACTIVATION EQUIPMENT AT THE CROSSING OF THE BURLINGTON NORTHERN SANTA FE TRACKS ON MARTIN STREET IN LONGMONT, COLORADO.

recommended decision of
administrative law judge
G. Harris Adams
GRANTING amended APPLICATION
under modified procedure

Mailed Date:  November 7, 2011

## STATEMENT

On May 6, 2011, the City of Longmont (Longmont or the City) filed its application in Docket No. 11A-404R requesting authority to install medians, and new active warning signals at the existing at-grade crossing of Martin Street with the BNSF tracks at railroad milepost 37.68 on the Front Range Subdivision, National Inventory Crossing ID No. 057133C, in the City of Longmont, County of Boulder, State of Colorado.

Notice of the Application was provided by the Commission to all interested parties, including adjacent property owners pursuant to § 40-6-108(2), C.R.S., on May 11, 2011.

On June 10, 2011, the BNSF Railway Company (BNSF) filed an Entry of Appearance and Notice of Intervention.

Longmont and BNSF are the only parties to this consolidated proceeding.

By Decision No. C10-0383, mailed April 23, 2010, the Commission approved widening of the crossing, per the plans and specifications then provided to the Commission.  Due to disparities between proposed modifications and the status of the crossing per the Commission’s decision, Docket Nos. 10A-107R and 11A-404R were consolidated.

On September 13, 2011, the City of Longmont - Revised Application and Response to Questions Raised by the PUC was filed.  Written responses were filed addressing issues identified in Decision No. R11-0958-I issued September 6, 2011.  A revised application was attached including modifications to medians.

On September 16, 2011, the Additional Response to Questions of the PUC and Request for Approval of Revised Application was filed.  Among other things, the filing included the City’s latest proposed design for construction of medians pursuant to the application filed in 11A-404R.

By Decision No. R11-1039, issued September 23, 2011, the parties’ request to bifurcate the proceeding in order to expedite approval of median modifications was granted.  However, the parties subsequently sought modification to the plans and specifications addressed therein.

By Decision No. C11-1072, issued October 5, 2011, the Commission recognized that the parties failed to timely present the requested modifications to the undersigned Administrative Law Judge (ALJ) for consideration.  The ALJ being unable to consider the same, the matter was remanded for further proceedings.

By Decision No. R11-0975-I, issued September 20, 2011, a prehearing conference was scheduled in this matter.  Although originally intended to address bifurcated matters, the entire scope of the proceeding remained at issue following the Commission’s remand.

At the scheduled time and place, the prehearing conference was convened.  All parties appeared and participated through counsel.  During the course of the conference, the parties offered Exhibits 1 though 3.  Exhibit 1 is the Grade Crossing Signal Installation Agreement (Construction and Maintenance Agreement) for the construction and maintenance of the crossing signal equipment at the subject crossing.  Exhibit 2 represented agreed-upon modifications to the crossing.  Exhibit 3 is Exhibit 2 with hand sketched agreed-upon modifications to the crossing to address concerns raised by the undersigned ALJ during the course of the conference.

Exhibit 2 does not include a continuous sidewalk on the westernmost side of the crossing.  Rather, to travel from the current attached sidewalk approach from the south to the detached sidewalk approach from the north, one would be expected to travel parallel along the center of the BNSF track panel for continuous travel.  The undersigned expressed strong concern regarding the safety of the design, particularly as to wheeled traffic (e.g., wheelchairs, strollers, walkers, skateboards, rollerblades, and potentially bicycle traffic).

A concern was also addressed that it appeared one of the panels intended to accommodate the sidewalk was unnecessary.  Rule 7211(b) requires that the crossing surface be the same width as the pavement or other surfacing material.  Exhibit 2 shows one more panel than is necessary for the sidewalk.

To address concerns raised, hand sketched modifications were made on Exhibit 2 that were then marked as Exhibit 3.  While the modifications appeared to address concerns raised, it could not be definitely determined whether the proposed sidewalk width is reasonable in light of space available between signal equipment and the rail.  The City agreed to file a scaled drawing of the proposed modification.

On November 2, 2011, the City of Longmont’s Unopposed Motion to Amend the Application Regarding the Design of the Sidewalk at the Martin Street Crossing (Motion) was filed.  Longmont filed Exhibit 3A, which is an enlargement of a portion of Exhibit 3 plans from the prehearing conference highlighting the redesign of the sidewalk on the north side of Martin Street and behind the signal equipment.  Longmont requests that the Application be amended to include Exhibit 3A.

During the prehearing conference, BNSF does not oppose the requested modification and represented that, if approved by the Commission, would leave the pending application unopposed.  The Motion also confirms BNSF’s approval of Exhibit 3A in conformance with discussion during the conference.

In accordance with § 40-6-109, C.R.S., the undersigned ALJ now transmits to the Commission the record in this proceeding along with a written recommended decision.

## FINDINGS AND CONCLUSIONS

The Commission has jurisdiction in this matter pursuant to § 40-4-106(2)(a) and § 40-4-106(3)(a), C.R.S.

Longmont is the road authority that is duly authorized to construct, maintain, and operate public roads within Longmont.  Longmont is the Applicant.

BNSF is the railroad that owns the track at the crossing.  BNSF is an intervenor.

Longmont states that current average daily traffic on Martin Street is 6,100 vehicles per day (VPD) with traffic projected to increase to 9,000 VPD in the next five years.  The switching track at the crossing is utilized daily, twice a day, by BNSF trains.  Train speed is 20 miles per hour.  No information is currently available regarding train volume through the crossing.

Martin Street was extended in 2010 to provide for a north/south arterial roadway in Longmont connecting 3rd Avenue to State Highway 119 (Ken Pratt Blvd).  Part of the planned improvements to this roadway consist of the installation of new gates, signals, and raised medians for the existing at-grade railroad crossing on Martin Street.

- Longmont anticipates a December 1, 2011 start date for construction with construction anticipated to be complete in February 2012.  Longmont will be required to inform the Commission in writing that the improvements to the crossing are complete and operational within ten days of completion.  The Commission will expect this letter sometime around February 1, 2012.  However, the Commission does understand this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.  Longmont shall also be required to file signed copies of any applicable Construction and Maintenance Agreement not previously filed prior to commencing within the scope of agreement.

The plans in Exhibits 3 and 3A vary from plans and specifications approved by the Commission in Decision No. C10-0383.  The parties’ request to approve plans in Exhibits 3 and 3A will be construed as an unopposed request to modify Decision No. C10-0383 to the extent of disparity between the plans and specifications.  The most significant disparities reflected in Exhibits 3 and 3A plans are the sidewalk along the west side of the crossing design of the medians.  Due to disparities in markings, it is difficult to determine whether other roadway disparities exist.

The Motion includes Exhibit 3A, which is an enlargement of a portion of Exhibit 3 plans from the prehearing conference highlighting the redesign of the sidewalk on the north side of Martin Street and behind the signal equipment.  The proposed sidewalk is modified to provide sufficient clearance of the signal equipment and permits pedestrians, bicycles, and other wheeled vehicles to cross the train tracks as closely to perpendicular as practically possible.  As amended, approval is requested of the design of the sidewalk and the Martin Street Crossing.

By Decision No. C11-1100, Docket No. 11A-779R, mailed October 13, 2011, the Commission approved BNSF’s application requesting authority to remove the middle of three tracks at the crossing of Martin Street, National Inventory No. 057133C in the City of Longmont, Colorado.  With this approval, the current rail configuration appears consistent with current conditions as reflected in plans and specifications shown in this proceeding.

The ALJ finds and concludes that the proposed amendments to the application filed in Docket No. 11A-404R, and corresponding modifications to the plans and specifications originally approved by Decision No. C10-0383, are within the scope of notice, clear and understandable, and administratively enforceable.  The amendment will be accepted.

Acceptance of the amendment to the Application combined with BNSF’s lack of opposition to granting the requested relief leaves the application, as amended, uncontested.  Pursuant to § 40-6-109(5), C.R.S., and Rule 1403 of the Rules of Practice and Procedure, 4 Code of Colorado Regulations 723-1, the application may be considered under the modified procedure, without a formal hearing.

Longmont proposes to install medians, and new active warning signals at the existing at-grade crossing of Martin Street with the BNSF tracks at railroad milepost 37.68 on the Front Range Subdivision, National Inventory Crossing ID No. 057133C, as shown in Exhibits 3 and 3A plans attached hereto as Appendix A.  The project is intended to improve the safety of this crossing for both trains and vehicular traffic.

The gross project cost is estimated to be $436,361.  Cost allocation is not in dispute.  Longmont agrees to pay BNSF Railway 80 percent of the total final cost of this installation and the full cost of the installation of the raised medians.

The proposed modifications to the crossing will improve safety and functionality of the crossing.  The proposed construction is reasonable, in the public interest, and will be approved.

In accordance with § 40-6-109, C.R.S., the ALJ now transmits to the Commission the record in this proceeding along with a written recommended decision.

## ORDER

### The Commission Orders That:

The application filed by the City of Longmont (Longmont) on May 6, 2011, as amended, seeking authority to install medians, and new active warning signals at the existing 
at-grade crossing of Martin Street with the BNSF tracks at railroad milepost 37.68 on the Front Range Subdivision, National Inventory Crossing ID No. 057133C, in the City of Longmont, County of Boulder, State of Colorado, is approved.

Longmont is authorized and ordered to proceed with installation of medians and new active warning signals at the existing at-grade crossing of Martin Street with the BNSF Railway Company (BNSF), National Inventory No. 057133C located in Longmont, Boulder County, Colorado in accordance with the plans and specifications of record approved hereby.

Decision No. C10-0383 is modified to the extent of disparity between the plans and specifications previously approved by the Commission to be consistent with the plans and specifications approved by this Recommended Decision.

Longmont shall maintain the roadway approaches up to the end of tie, pavement markings, and advance warning signs at its expense pursuant to Rule 4 Code of Colorado Regulations (CCR) 723-7-7211(c), Rules Regulating Railroads, Rail Fixed Guideways, Transportation by Rail, and Rail Crossings.

BNSF shall maintain its track, rails, ties, and crossing surface at its expense pursuant to Rule 4 CCR 723-7-7211(a).

Longmont shall inform the Commission in writing that the crossing changes are complete and operational within ten days of completion.  The Commission will expect this letter sometime around February 1, 2012.   However, the Commission understands this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

Longmont shall file a fully-executed copy of the Construction and Maintenance Agreement for surface installation with the Commission within 30 days of the effective date of this Recommended Decision.

Longmont shall file a fully-executed copy of a Construction and Maintenance Agreement for additional surface installation work approved by this Recommended Decision that is outside the scope previously approved by the Commission in Decision No. C10-0383 (i.e., crossing panel for sidewalk) prior to starting the surface work at the crossing.

Stop signs for vehicular traffic installed by the City of Longmont pursuant to Decision No. R11-0958-I at the existing at-grade crossing of Martin Street with the BNSF Railway Company (BNSF) tracks at railroad milepost 37.68 on the Front Range Subdivision, National Inventory Crossing ID No. 057133C, in the City of Longmont, County of Boulder, State of Colorado, may be removed once the active warning signals approved herein are installed and operational.

This Recommended Decision shall be effective on the day it becomes the Decision of the Commission, if that is the case, and is entered as of the date above.

As provided by § 40-6-106, C.R.S., copies of this Recommended Decision shall be served upon the parties, who may file exceptions to it.

If no exceptions are filed within 20 days after service or within any extended period of time authorized, or unless the recommended decision is stayed by the Commission upon its own motion, the recommended decision shall become the decision of the Commission and subject to the provisions of § 40-6-114, C.R.S.

If a party seeks to amend, modify, annul, or reverse a basic finding of fact in its exceptions, that party must request and pay for a transcript to be filed, or the parties may stipulate to portions of the transcript according to the procedure stated in § 40-6-113, C.R.S.  If no transcript or stipulation is filed, the Commission is bound by the facts set out by the administrative law judge; and the parties cannot challenge these facts.  This will limit what the Commission can review if exceptions are filed.

If exceptions to this Recommended Decision are filed, they shall not exceed 30 pages in length, unless the Commission for good cause shown permits this limit to be exceeded.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO G. HARRIS ADAMS ________________________________ Administrative Law Judge |
| --- | --- |