# C12-1204Decision No. C12-1204

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

06A-380RDOCKET NO. 06A-380R

IN THE MATTER OF THE APPLICATION TO WIDEN THE EXISTING RAILROAD CROSSING AND RELOCATE EXISTING RAILROAD WARNING SYSTEM AT NORTH 11TH AVENUE IN GREELEY, COLORADO.

COMMISSION ORDER 
granting amended application and rescinding portions of decision no. C06-1003

Mailed Date:  October 18, 2012

Adopted Date: October 17, 2012

## BY THE COMMISSION

### Statement

- This matter comes before the Commission for consideration of an Amended Application (Amended Application) filed by the City of Greeley (Greeley) on September 18, 2012 requesting the Commission remove the requirement to widen an existing railroad crossing and to relocate the existing railroad warning system at North 11th Avenue, in Greeley, Colorado.

- The Amended Application states that the original application requested widening of the North 11th Avenue crossing including widening of the crossing surface, new sidewalk, curb and gutter, street lights, streetscape and signing, and relocating the existing crossing warning devices.

- Greeley has finished the extension of the crossing surface and installation of the sidewalk on the west side of the crossing.  However, Greeley currently does not have the budget to complete the roadway widening improvements and movement of the existing crossing warning devices.  Greeley wishes to budget and complete the project in the future, but does not know when the budget would allow for this construction.  Greeley requests that the Commission relieve it of the requirement to widen the roadway and move the existing signals.  When the budget allows, Greeley will apply to make the improvements again in the future.

- No responses were received to the Amended Application.

- Decision No. C06-1003 issued on August 28, 2006, required Greeley to widen North 11th Avenue including installation of a new concrete crossing surface, installation of a new sidewalk, and relocation of the existing cantilever signals.

- Our review of the initial application and Amended Application shows that the crossing surface extension and sidewalk work requested are complete.  Also, no work has been performed relative to the roadway widening and signal movement.  There do not appear to be any safety issues if North 11th Avenue is not widened at this time.  Once Greeley has the budget to complete this project, we will expect an application to be filed for the project at that time.

- Now being duly advised in the matter, the Commission finds good cause has been stated and will grant the Amended Application.

## ORDER

### The Commission Orders That:

The Amended Application filed by the City of Greeley (Greeley) in Docket No. 06A-380R is granted.

Those portions of Commission Decision No. C06-1003 authorizing and directing Greeley to widen North 11th Avenue and relocate the existing active warning devices at the crossing are rescinded.

The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Order.

This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
October 17, 2012.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JAMES K. TARPEY ________________________________ PAMELA J. PATTON ________________________________ Commissioners CHAIRMAN JOSHUA B. EPEL ABSENT. |
| --- | --- |