# C13-0388Decision No. C13-0388

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

12A-1252RDOCKET NO. 12A-1252R

IN THE MATTER OF THE APPLICATION OF THE TOWN OF WINDSOR, COLORADO TO ALLOW A NON-SEPARATED CROSSING NEAR ROAD MILE POST 86 WINDSOR COLORADO SUBDIVISION BRUNNER FARM, IN THE TOWN OF WINDSOR, WELD COUNTY, AND REQUEST FOR A TEMPORARY WAIVER OF, OR VARIANCE FROM, 4 CCR 723-7-7211 (G) CONCERNING THE REQUIREMENT FOR GRADE SEPARATED CROSSINGS.

commission order granting 
request for extension of time

Mailed Date:  	April 4, 2013

Adopted Date: 	April 3, 2013

## by the commission

### Statement

This matter comes before the Commission for consideration of a Request for Additional Extension of Time filed by the Town of Windsor (Windsor) on March 26, 2013, requesting an additional 90 days to file a signed Construction and Maintenance Agreement and complete the project in this matter.

As grounds, Windsor states that it has worked in close cooperation with the Great Western Railroad to refine the terms of the Construction and Maintenance Agreement in this matter, but may have been too optimistic in its earlier time estimates for completion.  Windsor requests an additional 90 days to June 29, 2013 to complete and file the signed Construction and Maintenance Agreement and complete the project in this matter.

Now being fully advised in the matter, we grant the Request.  As there are no other parties to this proceeding, we will waive response time on our own motion.

## ORDER

### The Commission Orders That:

The City of Windsor’s Request for Additional Extension of Time filed on March 26, 2013, requesting an extension to June 29, 2013 to file a signed Construction and Maintenance Agreement and complete the project in this matter is granted.

Response time to the filing is waived on our own motion.

The Commission retains jurisdiction to enter further orders as necessary.

This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
April 3, 2013.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ JAMES K. TARPEY ________________________________ PAMELA J. PATTON ________________________________ Commissioners |
| --- | --- |