# C13-0390Decision No. C13-0390

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

12A-1055RDOCKET NO. 12A-1055R

IN THE MATTER OF THE APPLICATION OF EAGLE COUNTY, COLORADO TO CONVERT ACCESS ROAD DOT NO. 440-468T AT RAILROAD MILE POST 156.06-GLENWOOD SPRINGS SUBDIVISION NEAR RANGE, IN EAGLE COUNTY COLORADO FROM PRIVATE ACCESS TO PUBLIC ACCESS AND REQUEST FOR WAIVER OF, OR VARIANCE FROM, 4-CCR 732-7 7327(C)(I), CONCERNING THE MINIMUM OPENING CLEARANCE OF THE ACCESS ROAD.

commission order granting 
motion for extension of time

Mailed Date:  	April 5, 2013

Adopted Date: 	April 3, 2013

## by the commission

### Statement

This matter comes before the Commission for consideration of a Motion for Extension of Time to File Proof of Completion of Safety Improvements (Motion) filed by the County of Eagle (Eagle County) on March 27, 2013, requesting an extension of time to September 30, 2013 to complete the project in this matter.

As grounds, Eagle County states that it has encountered a delay in the construction timeline for making improvements caused by winter weather.  Eagle County anticipates completing the project and being able to open the roadway to the public by September 30, 2013.  While Eagle County acknowledges that Commission Decision 
No. C12-1370 issued November 30, 2012, stated that the Commission understands that the letter of completion may be provided later than the original April 30, 2013 date in the order, Eagle County is respectfully requesting that the Commission formally extend the deadline to file proof of completion of safety improvements to September 30, 2013.

Eagle County states that it has contacted counsel for River Ranch, LLC, doing business as Colorado River Ranch and the Union Pacific Railroad Company regarding this request for extension of time, and neither party has an objection to the request.

Now being fully advised in the matter, we grant the Request.  As all parties have indicated to Eagle County that they do not object to the requested relief, we will waive response time to the Motion on our own motion.

## ORDER

### The Commission Orders That:

The Motion for Extension of Time to File Proof of Completion of Safety Improvements filed by the County of Eagle on March 27, 2013, requesting an extension to September 30, 2013 to complete the project in this matter is granted.

Response time to the filing is waived on our own motion.

The Commission retains jurisdiction to enter further orders as necessary.

This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
April 3, 2013.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ JAMES K. TARPEY ________________________________ PAMELA J. PATTON ________________________________ Commissioners |
| --- | --- |