# C13-1164Decision No. C13-1164

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING13A-0359R NO. 13A-0359R

IN THE MATTER OF THE APPLICATION OF DOUGLAS COUNTY FOR AUTHORITY TO INSTALL WAYSIDE HORNS AND IMPROVE ROAD APPROACHES TO CONVERT THE PRIVATE CROSSING TO A PUBLIC ROADWAY AT THE ATRIUM DRIVE CROSSING OF THE UNION PACIFIC RAILROAD TRACKS, DOUGLAS COUNTY, COLORADO.

commission decision granting 
request for extension of time

Mailed Date:  	September 20, 2013

Adopted Date: 	September 18, 2013

## by the commission

### Statement

This matter comes before the Commission for consideration of a Request for Extension of Time to File a Signed Copy of the Construction and Maintenance Agreement (Request) filed by Douglas County on August 29, 2013, requesting an extension to and including November 29, 2013 to file a signed Construction and Maintenance Agreement in this matter.

As grounds, Douglas County states that it provided a redlined version of a previous private to public roadway agreement to the Union Pacific Railroad Company (UPRR) on June 11, 2013 for consideration.  UPRR submitted the railroad estimate to Douglas County on June 17, 2013 and requested a legal description and Exhibit A for the public roadway easement.  Douglas County notified UPRR of the acceptance of the railroad estimate on June 27, 2013, and requested UPRR proceed with drafting the railroad agreement.  Douglas County provided the legal description and Exhibit A for the public roadway easement.  Douglas County states that it is currently awaiting the railroad agreement and easement fee from UPRR and requests an additional 90 days to file the signed agreement with the Commission.

No responses were filed to the Request.

Now being fully advised in the matter, we grant the Request.

## ORDER

### The Commission Orders That:

Douglas County’s Request for Extension of Time to File a Signed Copy of the Construction and Maintenance Agreement filed on August 29, 2013, requesting an extension to November 29, 2013 to file a signed Construction and Maintenance Agreement in this matter is granted.

The Commission retains jurisdiction to enter further decisions as necessary.

This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
September 18, 2013.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ JAMES K. TARPEY ________________________________ PAMELA J. PATTON ________________________________ Commissioners |
| --- | --- |