# C16-0532Decision No. C16-0532

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING13A-0852R NO. 13A-0852R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT AND BNSF RAILWAY COMPANY FOR AUTHORITY TO ALTER AN 
AT-GRADE CROSSING AT CARR STREET IN THE CITY OF ARVADA, JEFFERSON COUNTY, STATE OF COLORADO.

commission decision granting 
motion with conditions

Mailed Date:  	June 16, 2016

Adopted Date:  	June 15, 2016

TABLE OF CONTENTS

I.	BY THE COMMISSION	1

A.	Statement	1

B.	Findings of Fact	2

1.	Exit Gate Management	2

2.	Crossing Safety During Testing Phase	3

C.	Conclusions	5

II.	ORDER	5

A.	The Commission Orders That:	5

B.	ADOPTED IN COMMISSIONERS’ WEEKLY MEETING June 15, 2016.	7

## BY THE COMMISSION

### Statement

This matter comes before the Public Utilities Commission (Commission or PUC) for consideration of a Motion for Permission to Amend Carr Street Application (Motion) filed by the Regional Transportation District (RTD) on May 25, 2016.  RTD requests amendments to its original application regarding exit gate operations and crossing conditions for the crossing at Carr Street with the BNSF Railway Company Golden Branch, National Inventory No. 244761X; and the RTD Gold Line in Jefferson County, Colorado.  RTD proposes this amendment to the application in order to resolve issues on the Gold Line commuter rail project.

Now being fully advised in the matter, we grant the Motion with additional requirements and conditions.

### Findings of Fact

#### Exit Gate Management

The current exit gate management system designed and installed by RTD is not capable of detecting all types of vehicles. In order to resolve this issue, RTD seeks to change the operations of the exit gates from the previously requested exit gate management system consisting of a dynamic exit gate vehicle detection system to an interim condition fixed minimum delay and dynamic exit gate loop detection system as described by RTD in its Motion.

RTD proposes to add a timed exit gate delay of nine seconds after the activation of the flashing lights and bells at the crossing.  Once the flashing lights and bells activate at the crossing, the exit gates would be held up for nine seconds after crossing activation.  This timed exit gate delay is intended to provide time for certain types of vehicles, such as bicycles, which are unable to be detected by the existing installed exit gate management system, to exit the crossing before being trapped in the crossing by the exit gates.  After the expiration of the timed

exit gate delay, the already installed detection loops would take over and would hold the exit gate in the upright position until any additional detected vehicles have passed through the crossing before allowing the exit gates to descend to close off the crossing to all vehicles.

According to RTD, following implementation of the timed exit gate delay, it proposes to commission and pay for a traffic engineer’s study of the timed minimum delay as implemented in the field to evaluate the safety and appropriateness of the delay under field conditions.

We find that in light of the inability of the exit gate vehicle management system designed and installed by RTD for this project to detect all vehicles using this crossing, a timed exit gate delay is the appropriate solution.  We also find that the methodology used to determine the amount of time necessary to delay the start of the descent of the exit gates at the crossing is appropriate.  RTD is permitted to delay the start of the descent of the exit gates for a minimum of nine seconds from the start of the activation of the flashing lights and bells at the crossing.

#### Crossing Safety During Testing Phase

On May 12, 2016, Staff of the Commission sent additional questions to RTD in Proceeding Nos. 13A-1257R and 14A-0124R regarding the operation of the crossings once the exit gates with fixed delay time are put into service including: 1) if the PUC approved warning times would be provided when the crossing is put into service or if the extended warning times from the back-up automatic train control system would be provided; 2) the schedule for positive train control implementation necessary to provide the required constant warning time if not provided when the crossing is put into service; and 3) if RTD would be proposing any additional safety measures at the crossing during testing of the system until the crossings are operating pursuant to PUC orders.  RTD responded that extended warning times would initially be provided, they provided their proposed schedule for the positive train control implementation, and they stated that they would provide flaggers/attendants at the crossing during testing until the warning times are verified to be the desired times.

Given the issues that occurred during the testing on the RTD University of Colorado A-Line and that the RTD Gold Line crossings have been designed with the same systems, there is the potential for the same issues to occur on the RTD Gold Line that occurred on the RTD University of Colorado A-Line during the cut-over and testing phases.

Because of the potential for the occurrence of these same issues, and RTD’s response to questions from Commission Staff for other crossings on this corridor, we also require RTD to post an appropriately equipped flagger as defined by the Federal Railroad Administration on both sides of the crossing to flag all vehicles and pedestrians from entering the crossing if it is not safe to do so until RTD is able to demonstrate to the Commission that the crossings are complete and operational per the Commission’s orders.  Appropriate communications will be required to be established between these field personnel and the commuter rail control center so that trains can be timely stopped, or appropriate slow orders placed on commuter rail operations at the crossing to mitigate any crossing operation issues that may occur.  These personnel will be posted at the crossing during times when any train, either commuter rail train or freight rail train, uses the crossing.

Once RTD has demonstrated the proper completion and operation of the crossing to the Commission Staff, RTD will provide a written letter to the Commission that the crossing is complete and operational per the Commission’s orders.  Upon approval of that filing, the Commission will issue a Decision that releases RTD from its obligation to employ crossing personnel as described above.

### Conclusions

The Commission has jurisdiction in this matter under §§ 40-4-106(2)(a) and (3)(a), C.R.S.

The Motion filed by RTD is unopposed.  Therefore, based on the Findings of Fact, we find good cause exists and that the requirements of public safety are met by granting the Motion consistent with the discussion above.

## ORDER

### The Commission Orders That:

The Motion for Permission to Amend Carr Street Application filed by the Regional Transportation District (RTD) on May 25, 2016, is granted with conditions consistent with the discussion above.

RTD is required to implement a timed exit gate delay of nine seconds at the subject crossing.

RTD is required to post personnel at this crossing during all times when any train, either freight train or commuter rail train are occupying the crossing, who can immediately handle all safety issues occurring at the crossing.  Personnel will include appropriately equipped flaggers as defined by the Federal Railroad Administration on both sides of the crossing to flag all vehicles and pedestrians through the crossing when safe or to keep all vehicles and pedestrians from entering the crossing if it is not safe to do so when safety issues are occurring with crossing signal operations.  Communications must be established between these field personnel and the commuter rail control center so that trains can be stopped in time as necessary or appropriate slow orders placed on commuter rail operations at the crossing if necessary to mitigate crossing operation issues.  These personnel must be posted at the crossing until such time as RTD submits its letter of completion in writing to the Commission that the crossing is complete and operational in conformance with the approved design and operational parameters of the crossing and is able to demonstrate the completion and proper operation to the Commission.

RTD is required to schedule field demonstrations for Commission Staff to verify that all elements of the crossing are complete and that the crossings are operating as designed and ordered prior to submitting its completion letter to the Commission.

The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

The Commission retains jurisdiction to enter further decisions as necessary.

This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
June 15, 2016.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ GLENN A. VAAD ________________________________ FRANCES A. KONCILJA ________________________________ Commissioners |
| --- | --- |

# Footnotes

Section 42-1-102(112), C.R.S., defines “vehicle” to mean,

a device that is capable of moving itself, or of being moved, from place to place upon wheels or endless tracks.  ‘Vehicle’ includes, without limitation, a bicycle, electrical assisted bicycle, or [electric personal assistive mobility device], but does not include a wheelchair, off-highway vehicle, snowmobile, farm tractor, or implement of husbandry designed primarily or exclusively for use and used in agricultural operations or any device moved exclusively over stationary rails or tracks or designed to move primarily through the air.

See Decision No. C16-0277, ¶¶ 11-12, and Decision No. C16-0348, ¶¶ 9-14, in Proceeding 
No. 12A-900R, ¶¶ 13-24 (explaining the need for flaggers because of excessive warning times).