# R16-0408Decision No. R16-0408

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING14A-0115R NO. 14A-0115R

IN THE MATTER OF THE APPLICATION of the regional transportation district for authority to construct an at-grade light rail crossing at the south abilene street and east exposition avenue intersection within the city of aurora, arapahoe county, colorado.

recommended decision of 
administrative law judge 
Mana L. Jennings-Fader 
granting motion to amend 
application, granting the second 
amended application under modified 
procedure and subject to conditions, 
requiring compliance filings, 
AND waiving response time

Mailed Date:  May 13, 2016

TABLE OF CONTENTS

I.	STATEMENT	1

II.	FINDINGS AND CONCLUSIONS	5

III.	ORDER	12

A.	The Commission Orders That:	12

## Statement

On February 4, 2014, the Regional Transportation District (RTD or Applicant) filed an Application that requested authority to construct an at-grade light rail transit crossing at the South Abilene Street and East Exposition Avenue intersection, including the installation of new crossing surfaces for two tracks, roadway profiling, traffic signal reconstruction, signage, pavement markings, blank-out sign indications for the movements into the crossing, detectable warning panels, and pedestrian related signing.  The crossing is located within the City of Aurora, Arapahoe County, Colorado.  That filing opened this Proceeding.

On February 7, 2014, the Commission provided notice of the February 4, 2014 filing to all interested parties pursuant to § 40-6-108(2), C.R.S.  The notice included an intervention period, which has expired.

On March 7, 2014, Applicant filed an Amendment to the February 4, 2014 filing.  Unless the context indicates otherwise, reference in this Decision to the Application is to the February 4, 2014 filing as amended on March 7, 2014.

The following intervened as of right or were permitted to intervene:  the City of Aurora (Aurora) and Trial Staff of the Commission (Staff).

Aurora and Staff, collectively, are the Intervenors; each individually is an Intervenor.  Applicant and Intervenors, collectively, are the Parties; each individually is a Party.  Each Party is represented by legal counsel in this Proceeding.

On March 19, 2014, by Minute Order, the Commission deemed the Application complete within the meaning § 40-6-109.5, C.R.S.  On May 29, 2014, Decision No. R14-0571-I acknowledged Applicant’s waiver of § 40-6-109.5, C.R.S., in this Proceeding.

On March 19, 2014, by Minute Order, the Commission referred this Proceeding to an Administrative Law Judge (ALJ) for disposition.

On May 7, 2014, the Parties filed a Joint Motion to Bifurcate Proceedings to Permit Construction, and for Approval of Procedural Stipulation.  Decision No. R14-0571-I:  (a) granted that motion; (b) bifurcated this Proceeding into Phase I and Phase II as described in Decision No. R14-0571-I at ¶¶ 11 and 14; (c) granted the application to construct the crossing except for the requested traffic signal; and (d) ordered the Parties to file quarterly status updates as described in Decision No. R14-0571-I.

The Parties filed status reports on July 31 and October 30, 2014 and on January 29, April 29, August 21, and October 29, 2015.

On January 29, 2016, the Joint Parties filed a Submission of Joint Quarterly Status Report, Discussion of Proposed Procedural Path Forward[,] and Joint Motion to Suspend Requirement for Filing of Status Reports in this Docket (January 29 Filing).  In that filing, the Parties proposed to file a motion to amend the Application as one of a series of motions based on the anticipated completion dates of the work of the four crossing groups.  In addition, the filing discussed the status of on-going meetings held by other working groups.  Finally, the filing reported on the “continued progress on the setup and wiring of the traffic signal test bench for [specified] traffic signal and train/traffic interface controllers” (January 29 Filing at 3).

The January 29 Filing references other pending Proceedings that are related to this Proceeding because they pertain to the same light rail line (i.e. the R Line, formerly referred to as the I-225 corridor or line).

To understand the Parties’ proposal as it applies across and impacts the 15 related Proceedings, on February 25, 2016, the ALJ held a consolidated status conference in these 
cases: Proceedings No. 14A-0115R, No. 14A-0176R, No. 14A-0177R, No. 14A-0387R, 
No. 14A-0388R, No. 14A-0455R, No. 14A-0457R, No. 14A-0458R, No. 14A-0459R, 
No. 14A-0546R, No. 14A-0590R, No. 14A-0591R, No. 14A-0690R, No. 14A-0691R, and 
No. 15A-0613R.  The Parties were present, were represented by legal counsel, and participated.

On February 29, 2016, the ALJ issued Interim Decision No. R16-0153-I.  In that Interim Decision, the ALJ granted the Joint Motion to Suspend Requirement for Filing of Status Reports in this Docket and suspended the requirement to file quarterly status reports.  In addition, in that Interim Decision, the ALJ approved the general proposed procedural path forward and required a status report providing specific information be filed within ten days if a group of crossings-related filings are delayed six weeks, with the first group of crossings-related filings scheduled to be made by March 31, 2016.

On April 21, 2016, the Parties filed a Delayed Filing Status Report.  In that filing, the Parties advised the ALJ that the filings for the first group of crossings would be delayed; that the filings for the first group of crossings would be made not later than May 6, 2016; and that the filings for the remaining groups of crossings also would be delayed.

On May 6, 2016, RTD filed an Unopposed Motion for Permission to Amend Application and to Grant Application, as Amended Under Modified Procedure [Motion] and Request for Waiver of Response Time [Request].  Appended to that filing, as relevant here, are three revised or new exhibits to the Application:  Revised Exhibit D; new Exhibit G; and new Exhibit H.

The Motion is unopposed, and granting the Request will not prejudice any Party.  The ALJ will grant the Request and will waive response time to the Motion.

The Motion states good cause.  As the Motion is unopposed, no Party will be prejudiced if the Motion is granted.  The ALJ will grant the Motion and will permit Applicant to amend the Application.

Granting the Motion and allowing the amendment to the Application have these effects.  First, the authority stated in the Application will be amended to conform to the amendments contained in the Motion.  Second, the Amended Application is uncontested 
and unopposed.

Pursuant to § 40-6-109(5), C.R.S., and Rule 4 Code of Colorado Regulations (CCR) 723-1-1403, an uncontested and unopposed application may be considered under the Commission’s modified procedure and without a formal hearing.  The ALJ finds that the Amended Application should be considered, and will be considered, under the modified procedure and without a formal hearing.

In accordance with § 40-6-109, C.R.S., the undersigned ALJ now transmits to the Commission the record in this Proceeding along with a written recommended decision.

## Findings and conclusions

The Commission has jurisdiction in this matter pursuant to § 40-4-106(2)(a) and § 40-4-106(3)(a), C.R.S.  The Commission has in personam jurisdiction over Applicant.

Applicant RTD is a political subdivision of the State of Colorado and is a transportation district created pursuant to the authority conferred by Title 32, Article 9, C.R.S.

Intervenor Aurora is a political subdivision of the State of Colorado and a municipal corporation.  Aurora is the municipality responsible for the public streets within Aurora at the location of the proposed crossing.

Intervenor Staff is Trial Staff of the Commission as identified in Rule 4 CCR 
723-1-1007(a) notices filed in this Proceeding.

RTD seeks authority to construct a new light rail crossing consisting of two tracks making a turn from northbound to eastbound through the intersection of South Abilene Street and East Exposition Avenue in Aurora, Colorado.  In addition to construction and roadway profiling necessary to accommodate the two new light rail tracks, RTD proposes to reconstruct the traffic

signal to accommodate the light rail; to install pavement markings; and to install blank-out signs that will provide “Light Rail Transit Approaching” (W10-7) indications to vehicles crossing the tracks and will include a special second “2nd Train” blank-out indication that will activate if a second train is approaching the crossing within a specific time period such that the traffic signal for the light rail vehicles would remain active.  For the northbound right-turn movement, the blank-out sign is proposed to alternate the W10-7 symbol with a “No Right Turn” (R3-1) to prohibit the northbound right-turn movement when a light rail vehicle is approaching or within the crossing as that right-turn movement could encroach on the tracks of the crossing.  RTD also proposes to install detectable warning panels and pedestrian related signing at the new crossing.

Decision No. R14-0571-I granted RTD the authority to proceed with construction at the crossing including, but not limited to, the installation of new crossing surfaces for construction of the two new tracks, roadway profiling, curb and gutter, medians, utility work, signal foundations, traffic signal reconstruction, signage, pavement markings, blank-out sign indication installation, detectable warning panel installation, and main control equipment.

The instant Decision will memorialize the details of the previously-approved Phase I construction and the Phase II signal operations as outlined in the Amended Application.

The grade of the track north into the crossing is proposed at a 2.07 percent down grade transitioning to a 0.50 percent down grade through the turn in the intersection and transitioning to a 3.50 percent down grade east of the intersection.

The Amended Application states that there are currently 13,300 vehicles per day (VPD) traveling on the south leg of the South Abilene Street/East Exposition Avenue at a posted speed limit of 40 miles per hour (MPH) on South Abilene Street and 35 MPH on East Exposition Avenue.  These traffic volumes are projected to increase to 13,500 VPD in five years, 13,600 VPD in ten years, and 14,000 VPD by year 2035.  The posted speed limit on East Exposition Avenue is proposed to be reduced to 30 MPH as part of this project.

The Amended Application states that there are currently no light rail vehicle movements through the crossing.  RTD anticipates 180 light rail vehicle movements per day through the crossing at a speed of approximately 10 MPH when revenue service begins in 2016 and projects an increase to 240 light rail vehicle movements per day through the crossing by the year 2035.

RTD states that a grade separation at this location is not practicable because of detrimental effects to vehicular connectivity, property access concerns, and cost.

RTD proposes installing advance warning signs at the intersection/crossing that will include installing W10-1 signs for the northbound and southbound approaches to the intersection/crossing.  Because of the configuration of the intersection/crossing, advance warning signs will not be installed for the westbound left-turn movement and, instead, drivers will be warned of an approaching light rail vehicle through the proposed blank out signs.  Pavement markings and blank-out signs will provide warning to the westbound motorists.  RTD also proposes installing an R10-6 “Stop Here on Red” sign for northbound vehicles at the intersection.

RTD proposes to install rail crossing pavement markings on all lane approaches that will cross the tracks at the intersection/crossing including the northbound lanes, southbound lanes, and westbound left-turn lane.

RTD proposes that the traffic signal that controls vehicle movements through the South Abilene Street/East Exposition Avenue intersection also should control the movements of the light rail vehicles through the crossing as well on a phase of the traffic signal cycle for the detected light rail vehicle movements.  The proposed blank-out signs also would be controlled by this phase.

RTD proposes using transit signal priority (TSP) routines that will help to move the trains efficiently through the crossing.  The general concept of TSP is to provide the traffic signal the ability to operate in such a way as to give a level of priority to train movements at the intersection/crossing.  To accomplish this priority, there is a need for the train to be detected well in advance of the intersection/crossing in order to allow the traffic signal to finish the vehicle and pedestrian movements it is currently serving and to move to the phases that will serve the train movement or movements.  For example, at the South Abilene Street/East Exposition Avenue intersection/crossing, the train moves from the south leg of South Abilene Street through the intersection/crossing to the east leg of East Exposition Avenue.  The train moves through this intersection/crossing on its own exclusive traffic signal phase.  The traffic signal will hold in this phase until all detected train movements, within specific time parameters, have been served.  The detailed information outlining TSP operations and requirements for the traffic signal is outlined in Exhibit H to the Amended Application.

To detect the approaching trains for the specific intersection/crossing, RTD proposes installing a number of different types of detection loops on the light rail system.  First, there are advance check in loops for both directions that will send information to the traffic signal letting it know that a train is approaching.  These advance check in loops are located some distance from the intersection in order to give the traffic signal time to make the necessary changes to give the train a level of priority in service through the intersection/crossing.  Next, the train will pass over a confirmation check in loop to let the traffic signal know that the train movement is imminent.  Once the train confirms that it is on approach to the intersection, the traffic signal will finish serving the existing phase and will change its phasing to serve the train movement(s) at the intersection/crossing.

If the train does not pass over the confirmation check in loop within specific time parameters, the traffic signal will return to normal operations and the train movement phase would not be called.  In the case where something happens and the train does not confirm its check in within the specified period of time, there is a stop bar recall loop located close to the intersection/crossing that will let the traffic signal know that a train is at the crossing and waiting.  The traffic signal will serve the necessary phases and then serve the train.

Once the train has passed through the intersection/crossing, there is a check out loop that will send information to the traffic signal to let it know that the train has been served and that the traffic signal can return to normal operations.

In the event of an issue on the system that prevents trains from running on their specified track, the trains may be switched to the opposite tracks.  In this case, the location of the check out loops and stop bar recall loops for the typical direction will be used to provide check in loop and check out loop information for the reverse-running train movement.  Reverse-running trains would be required to stop at the intersection similar to the situation in which a train does not confirm its check in within the specified period of time.

The locations and functions (e.g., advance, confirmation, check-in) of the various detection loops are highlighted as shown in Exhibit D Rev 1 to the Amended Application.  The functions of the detection loops being used at the various locations are based on the initial bench testing and simulation of the train running through the system.  The functions of the detection loops that are needed will be fine-tuned in the field and may need to be altered based on actual field testing.  As a result, RTD will be given the flexibility to fine-tune the detection loops based on field conditions.  As a condition of granting the Amended Application, RTD will be required to file in this Proceeding a final exhibit that shows the detection loops used and their locations after field implementation of the system.

The traffic signal phasing at the South Abilene Street/East Exposition Avenue intersection is designed to allow the phases serving the train to be called at any point during the signal cycle.  The specific information showing the traffic signal phase sequence diagram, the specific phasing and movement diagram, the traffic signal ring and barrier diagram, and the map schematic of the intersection/crossing movements are shown in Exhibit D Rev 1 to the Amended Application.

TSP is able to operate with traffic signals that either are in coordination or are running free.  TSP is also able to accommodate different changes in traffic signal operation plans that may be different based on time of day and day of week.

RTD estimates the project costs at $ 460,000 for all track work, civil work, traffic signal replacement, and project engineering for the crossing.  RTD is responsible for all construction costs.

RTD proposed to start construction upon approval of the Application and to have construction complete within two and one half years, with revenue service proposed to start in 2016.  As a condition of granting the Amended Application, RTD will be required to inform the Commission in writing that all construction is complete and operational within ten days of completion and prior to the start of revenue service.  RTD will be required to provide this 
letter not later than October 31, 2016.  However, the Commission understands that this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

As a condition of granting the Amended Application, RTD will be required to obtain a U.S. Department of Transportation crossing number for this new crossing and to file in this Proceeding, not later than October 31, 2016, a copy of the new crossing inventory form.

With a design-build process, design and construction sometimes can be performed concurrently, meaning that the design plans submitted with the Amended Application may not be what is finally constructed.  Because RTD will be performing work on a design-build basis, it requested the following special application procedure:  RTD proposes that it be allowed construction design tolerances from the plans as submitted such that:  (a) it be allowed to stay within specific construction tolerances including horizontal track location within five feet and track approach grade within 1 percent; (b) the design will conform to the applicable standards from the 2009 Manual Uniform Traffic Control Devices, 2012 American Railway Engineering and Maintenance-of-Way Association Manual for Railway Engineering, RTD Light Rail Design Criteria requirements of track clearance of a minimum of 14’ and side clearances of a minimum of 6’-2”; and (c) the design will conform to applicable requirements contained in the Commission Rules Regulating Railroads, Rail Fixed Guideways, Transportation by Rail, and Rail Crossings, 4 CCR 723-7.  RTD will file a motion with the Commission for approval of the change(s) if:  (a) the final design includes one or more changes outside of the requested tolerances or stated criteria; or (b) the final design includes one or more changes in areas other than those included in the requested tolerances or stated criteria; or (c) both.  RTD will not modify the applicable improvement or construct an out-of-tolerance improvement before and unless the Commission grants any required motion or amendment.

On October 28, 2013, the Commission allowed this proposed special application procedure as outlined by RTD by Decision No. C13-1341 in Proceeding No. 13A-0979R.  RTD will be permitted to use the special application procedure, as clarified in the Instant Decision, in this Proceeding.  RTD will be required to file a copy of the final plans for the crossing when construction is complete so that the Commission has an accurate record showing of what was constructed at the crossing.  The Commission will order RTD to file, in this Proceeding, these final plans by October 31, 2016.

Based on the findings of fact and the entire record of this Proceeding, the ALJ finds that good cause exists to grant the Amended Application and that the requirements of public safety are met by granting the Amended Application, consistent with the above discussion.

In accordance with § 40-6-109, C.R.S., the Administrative Law Judge recommends that the Commission enter the following order.

## ORDER

### The Commission Orders That:

The Unopposed Motion for Permission to Amend Application and to Grant Application, as Amended Under Modified Procedure, filed on May 6, 2016 is granted.

The Application filed by the Regional Transportation District (RTD) on February 4, 2014, as amended on March 7, 2014, is further amended.

Consistent with the discussion above and subject to the conditions stated in this Decision, the Application filed by RTD on February 4, 2014, as amended on March 7, 2014 and May 6, 2016 (Amended Application), is granted.

Consistent with the discussion above and subject to the condition in Ordering Paragraph No. 5, RTD’s request for a special application procedure is granted.

The authority granted by Ordering Paragraph No. 4 is conditioned as follows:  RTD shall comply with ¶ 46 of this Decision.

Consistent with the discussion above and subject to the conditions stated in this Decision, RTD is authorized and ordered to proceed with completion of the crossing construction and improvements involving the traffic signal and train signal installations, interconnections, and testing at the intersection/crossing of South Abilene Street and East Exposition Avenue (the intersection/crossing).

The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  The intersection/crossing shall be operated using transit signal priority with an exclusive train phase as outlined in Exhibit D Rev 1 and Exhibit H to the Amended Application.

The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  not later than October 31, 2016, RTD shall file in this Proceeding a complete set of plans for the constructed intersection/crossing.

The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  Within ten days after completion and prior to the start of revenue service, RTD shall inform the Commission in writing that the intersection/crossing changes are complete and operational.  The Commission shall expect this letter by October 31, 2016.  The Commission understands, however, that this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  RTD shall obtain a U.S. Department of Transportation crossing number for this new crossing and, not later than October 31, 2016, shall file in this Proceeding a copy of the new crossing inventory form.

The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  RTD is given the flexibility to fine-tune the detection loops based on field conditions.

The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  RTD shall file in this Proceeding a final exhibit that shows the detection loops used and their locations after field implementation of the system.

The authority granted by Ordering Paragraph No. 6 is conditioned as follows:  RTD is responsible for all construction costs.

The Commission retains jurisdiction to enter further required orders.

The Request for Waiver of Response Time is granted.

Response time to the Unopposed Motion for Permission to Amend Application and to Grant Application, as Amended Under Modified Procedure, is waived.

This Recommended Decision shall be effective on the day it becomes the Decision of the Commission, if that is the case, and is entered as of the date above.

As provided by § 40-6-109, C.R.S., copies of this Recommended Decision shall be served upon the parties, who may file exceptions to it.

If no exceptions are filed within 20 days after service or within any extended period of time authorized, or unless the decision is stayed by the Commission upon its own motion, the recommended decision shall become the decision of the Commission and subject to the provisions of § 40-6-114, C.R.S.

If a party seeks to amend, to modify, to annul, or to reverse basic findings of fact in its exceptions, that party must request and pay for a transcript to be filed, or the parties may stipulate to portions of the transcript according to the procedure stated in § 40-6-113, C.R.S.  If no transcript or stipulation is filed, the Commission is bound by the facts set out by the administrative law judge; and the parties cannot challenge these facts.  This will limit what the Commission can review if exceptions are filed.

- If exceptions to this Decision are filed, they shall not exceed 30 pages in length, unless the Commission for good cause shown permits this limit to be exceeded.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO MANA L. JENNINGS-FADER ________________________________ Administrative Law Judge |
| --- | --- |

# Footnotes

This Rule is found in the Rules of Practice and Procedure, Part 1 of 4 Code of Colorado Regulations 723.