# C17-0031Decision No. C17-0031

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING16A-0525R NO. 16A-0525R

IN THE MATTER OF THE APPLICATION OF WELD COUNTY, COLORADO, FOR AN ORDER AUTHORIZING THE INSTALLATION OF 48 LINEAL FEET OF CONCRETE CROSSING PANELS AT THE WELD COUNTY ROAD 33 CROSSING OF THE UNION PACIFIC RAILROAD TRACKS (DOT #804351W-1).

commission decision GRANTING 
unopposed motion fOR EXTENSION OF TIME

Mailed Date:  	January 12, 2017

Adopted Date:  	January 11, 2017

## by the commission

### Statement

This matter comes before the Commission for consideration of an Unopposed Motion for Extension of Time to File Construction and Maintenance Agreement (Motion) filed by Weld County on December 27, 2016, requesting an extension of time to March 1, 2017 to file a copy of the signed Construction and Maintenance Agreement in this proceeding.

The Commission previously granted 60-day extensions of time to October 31, 2016 in this matter by Decision No. C16-0803, mailed September 1, 2016 and to December 31, 2016 by Decision No. C16-0093, mailed October 28, 2016.

Weld County states that it has continued working with the Union Pacific Railroad Company (UPRR) to finalize the agreement and requests additional time to allow Weld County and UPRR to complete the appropriate signature process.  The current cause of the delay is the need to finalize the appraisal and survey documents, which are in process and should be complete within the next month.  However, in order to go through the signature process, an extension of time is needed.  Weld County conferred with UPRR and UPRR does not oppose the extension of time to file the signed Construction and Maintenance Agreement.

Now being fully advised in the matter, we grant the Motion.

## ORDER

### The Commission Orders That:

The Unopposed Motion for Extension of Time to File Construction and Maintenance Agreement filed by Weld County on December 27, 2016 is granted.

Weld County shall be required to file a copy of the signed Construction and Maintenance Agreement with the Commission by March 1, 2017 prior to the start of any construction work at the crossing.

The Commission retains jurisdiction to enter further decisions in this matter as necessary.

This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
January 11, 2017.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |