# C17-0563Decision No. C17-0563

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING17A-0245R NO. 17A-0245R

IN THE MATTER OF the application of THE CITY OF LONGMONT FOR AUTHORITY TO ALTER AN EXISTING AT-GRADE CROSSING AT WEST 9TH AVENUE IN THE CITY OF LONGMONT, BOULDER COUNTY, STATE OF COLORADO.

commission decision GRANTING 
unopposed motion fOR EXTENSION OF TIME

Mailed Date:  	July 14, 2017

Adopted Date:  	July 12, 2017

## by the commission

### Statement

This matter comes before the Commission for consideration of a Motion for Extension of Time (Motion) filed by the City of Longmont (Longmont) on June 23, 2017, requesting an additional 60 days of time for all required deadlines in this proceeding.

As grounds, Longmont states that due to the inefficiencies in negotiating terms of the Construction and Maintenance Agreement, Longmont is unable to meet the July 1, 2017 deadline to file the signed Construction and Maintenance Agreement.  Longmont requests that the Commission extend all deadlines related to this proceeding by an additional 60 days.

Now being fully advised in the matter, we grant the Motion.

## ORDER

### The Commission Orders That:

The Unopposed Motion for Extension of Time filed by the City of Longmont (Longmont) on June 23, 2017, requesting an additional 60 days of time for all required deadlines in this proceeding is granted.

Longmont shall be required to file a copy of the signed Construction and Maintenance Agreement with the Commission by August 31, 2017 prior to the start of any construction work at the crossing.

Longmont is required to inform the Commission in writing that the crossing changes are complete within ten days of completion by October 31, 2017, although we understand this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

The BNSF Railway Company is required to update and file a copy of the updated inventory form for the crossing in this proceeding by October 31, 2017.

The Commission retains jurisdiction to enter further decisions in this matter as necessary.

This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
July 12, 2017.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners CHAIRMAN JEFFREY P. ACKERMANN ABSENT. |
| --- | --- |