# C17-0648Decision No. C17-0648

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING17A-0312R NO. 17A-0312R

IN THE MATTER OF THE APPLICATION OF WELD COUNTY, COLORADO, FOR AUTHORITY TO WIDEN THE ROADWAY, PROVIDE NEW CONCRETE CROSSING MATERIAL, REMOVE EXISTING ACTIVE WARNING RAILROAD FLASHING LIGHT SIGNALS, AND INSTALL NEW CROSS BUCKS WITH EXEMPT SIGNING AT THE WELD COUNTY ROAD 49 CROSSING OF THE UNION PACIFIC TRACKS (NTC#805-243D) WELD COUNTY, COLORADO.

commission decision GRANTING 
joint motion fOR EXTENSION OF TIME

Mailed Date:  	August 9, 2017

Adopted Date:  	August 9, 2017

## by the commission

### Statement

This matter comes before the Commission for consideration of a Joint Motion for Extension of Time to File C&M Agreement (Joint Motion) filed by Weld County and the Union Pacific Railroad Company (UPRR) on August 1, 2017, requesting an extension of time for an additional 90 days to file a copy of the signed Construction and Maintenance Agreement in this proceeding.

As grounds, the Joint Motion states that UPRR requested a legal description from Weld County, which is needed to process the Construction and Maintenance Agreement.  Weld County provided that legal description on July 26, 2017.  There is currently insufficient time to complete the Construction and Maintenance Agreement and obtain the necessary signatures before the July 31, 2017 date included in Commission Decision No. C17-0540, mailed June 30, 2017.  Weld County and UPRR request an additional 90 days of time to complete and file the signed Construction and Maintenance Agreement in this proceeding.

Weld County and UPRR are the only two parties in this proceeding.

Now being fully advised in the matter, we grant the Joint Motion, extend the date to file the signed Construction and Maintenance Agreement to October 31, 2017, and waive response time to the Joint Motion on our own motion.

## ORDER

### The Commission Orders That:

The Joint Motion for Extension of Time to File C&M Agreement (Joint Motion) filed by Weld County and the Union Pacific Railroad Company (UPRR) on August 1, 2017 is granted.

The Commission waives response time to the Joint Motion on our own motion.

Weld County and UPRR shall be required to file a copy of the signed Construction and Maintenance Agreement with the Commission by October 31, 2017 prior to the start of any construction work at the crossing.

The Commission retains jurisdiction to enter further decisions in this matter as necessary.

This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
August 9, 2017.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |