# C17-0793Decision No. C17-0793

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

17A-0245RPROCEEDING NO. 17A-0245R

IN THE MATTER OF THE CITY OF LONGMONT FOR AUTHORITY TO ALTER 
AN EXISTING AT-GRADE CROSSING AT WEST 9TH AVENUE IN THE CITY OF LONGMONT, BOULDER COUNTY, STATE OF COLORADO.

commission decision GRANTING 
unopposed motion fOR EXTENSION OF TIME

Mailed Date:  	September 28, 2017

Adopted Date:  	September 27, 2017

## by the commission

### Statement

This matter comes before the Commission for consideration of an Additional Request for Extension of Time (Motion) filed by the City of Longmont (Longmont) on September 13, 2017, requesting an additional 300 days of time for all required deadlines in this proceeding.

Longmont previously filed a similar request on June 23, 2017, requesting an additional 60 days of time for all required deadlines in this proceeding, which was granted by the Commission by Decision No. C17-0563 mailed July 14, 2017.

As grounds, Longmont states that due to the continued inefficiencies in negotiating terms of the Construction and Maintenance Agreement, Longmont is unable to meet the previously extended August 31, 2017 deadline to file the signed agreement.  Additionally, upon further discussions with the BNSF Railway Company (BNSF), BNSF has suggested that they will be unable to complete the agreement and work in 2017.  Because of the work that needs to be completed, it cannot be done so during cold winter temperatures.  Longmont requests that the Commission extend all deadlines related to this proceeding by an additional 300 days.

Now being fully advised in the matter, we grant the Motion.

## ORDER

### The Commission Orders That:

The Unopposed Motion for Extension of Time filed by the City of Longmont (Longmont) on September 13, 2017, requesting an additional 300 days of time for all required deadlines in this proceeding is granted.

Longmont shall be required to file a copy of the signed Construction and Maintenance Agreement with the Commission by June 30, 2018, prior to the start of any construction work at the crossing.

Longmont is required to inform the Commission, in writing, that the crossing changes are complete within ten days of completion by August 31, 2018, although we understand this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

BNSF Railway Company is required to update and file a copy of the updated inventory form for this crossing in this proceeding by August 31, 2018.

The Commission retains jurisdiction to enter further decisions in this matter as necessary.

This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
September 27, 2017.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |