# C18-0458Decision No. C18-0458

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING13A-0886R NO. 13A-0886R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT AND BNSF RAILWAY COMPANY FOR AUTHORITY TO ALTER AN 
AT-GRADE CROSSING AT LAMAR STREET IN THE CITY OF ARVADA, JEFFERSON COUNTY, STATE OF COLORADO.

commission decision Granting verified motion for permission to amend application

Mailed Date:  	June 14, 2018

Adopted Date:  	June 7, 2018

## BY THE COMMISSION

### Statement

On May 14, 2018, the Regional Transportation District (RTD) filed a Motion to Permit Civil Change Amendment to Application (Motion).  In its Motion, RTD requests authority to permit an amendment of the Lamar Street Application to reflect non-construction of a wall and guardrail, change mounting of a pedestrian sign, update loop design layout, realign the sidewalk, and add ballast between the sidewalk and road.

Now, being fully advised in the matter, we grant RTD’s Motion consistent with the discussion below.

### Findings and Conclusions

RTD requests authority to delete Exhibit C – Track Design sheets 1, 3, and 5 of 5 and replace them with Exhibit C (REV1) – Track Design sheets 1 and 3 of 5.  The revised sheets document that Wall EG0392N and the type 3 guardrail located on top of the wall along the north side of the tracks and west of the crossing were not built because the actual grade separation in the field did not require the wall.

The request to delete Exhibit C – Track Design sheets 1, 3, and 5 of 5 and replace them with Exhibit C (REV1) – Track Design sheets 1 and 3 of 5 will be granted.

RTD requests authority to delete Exhibit E-2 – Signing and Striping Design, sheet 1 of 2 and replace it with Exhibit E-2 (REV1) – Signing and Striping Design, sheet 1 of 2.  The revised sheets mount the “use crosswalk” pedestrian sign on a traffic signal pole instead of a separate steel pole.

The request to delete and replace a sheet from Exhibit E-2 with a sheet from Exhibit E-2 (REV1) will be granted.

RTD requests authority to delete Exhibit F-1 – CRT Signal Plans, sheets 1 and 2 of 3 and replace them with Exhibit F-1 (REV1) – CRT Signal Plans, sheets 1 and 2 of 3.  The revised sheets use one traffic loop to cover the two northbound lanes, rather than a separate loop in each lane.

The request to delete Exhibit F-1 – CRT Signal Plans, sheets 1 and 2 of 3 and replace them with Exhibit F-1 (REV1) – CRT Signal Plans, sheets 1 and 2 of 3 will be granted.

Exhibit C (REV1) sheet 1 of 5 shows two additional changes: sidewalk realignment and addition of ballast between the sidewalk and the road.

RTD notes in the Motion that the additional changes to Exhibit C (REV1) sheet 1 of 5 were made pursuant to the design-build authority granted in Decision C18-1282 and states

if the Commission believes that any change was not within RTD’s design-build authority that the Commission permit amendment of the Application.

The Commission has reviewed the proposed changes to Exhibit C (REV1), Exhibit E-2 (REV1), and Exhibit F-1 (REV1) and will grant the changes.

Based on the above discussion, RTD’s Motion will be granted.

## ORDER

### The Commission Orders That:

- The Motion to Permit Civil Change Amendment to Application filed by the Regional Transportation District (RTD) on May 14, 2018 is granted consistent with the discussion above.

- The changes in Exhibit C (REV1), Exhibit E-2 (REV1), and Exhibit F-1 (REV1) are granted.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
June 7, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |

# Footnotes

See Decision No. C13-1282 issued in this proceeding on October 15, 2013.