# C18-0470Decision No. C18-0470

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING13A-0570R NO. 13A-0570R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT AND UNION PACIFIC RAILROAD COMPANY FOR AUTHORITY TO ALTER AN AT-GRADE CROSSING AT DAHLIA STREET (U.S. DOT #804628R) IN THE CITY AND COUNTY OF DENVER, STATE OF COLORADO.

commission decision APPROVING CROSSING CERTIFICATION AND releasING RTD from ITS obligation to employ crossing personnel

Mailed Date:  	June 15, 2018

Adopted Date:  	June 13, 2018

## BY THE COMMISSION

### Statement

By this Decision, the Commission: (1) approves the filing of the Regional Transportation District (RTD) that certifies the Dahlia Street crossing meets appropriate standards; and (2) releases RTD from its obligation to post crossing personnel 24 hours a day, 7 days a week, at the Dahlia Street crossing.

### Background

By Decision No. C16-0282 in this Proceeding, issued April 1, 2016, 
we determined that frequent safety issues continued to occur with the University of 
Colorado A-Line. We ordered that, at any crossing on the corridor not certified by RTD as operation-ready by April 8, 2016, personnel must be posted 24 hours a day, 7 days a week, to handle safety issues. These personnel include flaggers on both sides of the crossing to flag vehicles and pedestrians through the crossing, along with railroad signal and traffic signal technicians to address crossing and traffic signal operations. We stated these personnel must remain posted until RTD: (1) certifies in writing that the crossing is complete, operational, and in conformance with the approved design and operational parameters of the crossing; and 
(2) field-demonstrates the proper completion and operation of the crossing to Commission Staff. We stated that, upon approval of RTD’s filing that certifies a crossing meets appropriate standards, we will issue a Decision releasing RTD from its obligation to employ these crossing personnel.

By Decision No. C16-0355 in this Proceeding, issued April 25, 2016, we granted in part RTD’s Application for Rehearing, Reargument, or Reconsideration to Decision 
No. C16-0282. We approved RTD’s request to allow a “Go Team,” consisting of a rail signal technician and a traffic signal technician, to be stationed along the corridor to respond to technical issues within 20 minutes of notification, coupled with the 24-hour presence of flaggers with the ability to notify the control center of a problem.

By Decision No. C18-0281 in Consolidated Proceedings No. 12A-900R et al., issued April 25, 2018, we ordered that we would release RTD of its obligation to post crossing personnel upon completion of Commission Staff field verification of the crossing and RTD filing with the Commission a certification of correct operation. We also ordered RTD to file with the Commission the final crossing attendant demobilization plan approved by the Federal Railroad Administration (FRA).

### Findings and Conclusions

On May 21, 2018, Dr. Pamela Fischhaber, Section Chief for Rail and Transit Safety of the Public Utilities Commission, filed a Memorandum in this Proceeding summarizing her field verification of the Dahlia Street crossing over the period May 3, 7, 10, 11, and 13, 2018.

In her Memorandum, Dr. Fischhaber reports that all civil engineering and signing is complete as shown on the approved plans. She reports that at the time of her field verification, pavement markings for the crossing were absent due to an ongoing City of Denver (City) utility project, accordingly, the City will need to replace the markings once work is complete. She reports that, otherwise, all striping is complete as shown on the approved plans. She reports that traffic signal operation in normal and preemption operation is operating per the approved plans. She reports that exit gate descents are delayed the approved period of time. She reports she witnessed the “Another Train Coming” blank-out sign to operate as designed and approved in both directions. Finally, she reports that Union Pacific Railroad Company (UPRR) through-train movement warning times are at or near the programmed warning time as verified from UPRR signal equipment.

Dr. Fischhaber reports that as part of her verification, she witnessed wireless crossing activation times and conventional crossing activation times at the crossing. The programmed warning time is 34 seconds. Per the FRA letter waiver of September 28, 2017, the requirements are -5/+15 seconds from programmed warning time for the wireless crossing activation system, and no more than +15 seconds from programmed warning time for the conventional track circuit warning system. The following is a summary of the warning times witnessed by Dr. Fischhaber:

| Wireless Crossing Activation Times |  | Conventional Warning System Activation Times* |
| --- | --- | --- |
| Time of Day | Warning Time (sec) |  | Time of Day | Warning Time (sec) |
| 5/11 – 6:08 a.m. | 38.02 |  | 5/3 – 2:01 a.m. (NB) | 40.08 |
| 5/11 – 6:10 a.m. | 45.72 |  | 5/3 – 2:28 a.m. (SB) | 50.13 |
| 5/11 – 6:22 a.m. | 34.99 |  | 5/3 – 2:40 a.m. (SB) | 53.53 |
| 5/11 – 6:25 a.m. | 31.70 |  | 5/7 – 3:08 a.m. (SB) | 37.42 |

* The SB train movement on 5/3 occurred during inclement weather with moderate rain on the tracks. The SB timing was re-tested on 5/7 and fell within the warning time range.

Dr. Fischhaber reports that, based on her field review, the crossing has been verified as meeting the plans and specifications approved by the Commission.

On May 29, 2018, RTD filed a certification that the crossing is complete and operating in a correct and safe manner in accordance with the approved design and operational parameters.

We conclude that, based on the successful field verification performed by Dr. Fischhaber, RTD’s filing certifying that the Dahlia Street crossing meets appropriate standards should be approved. With this finding, we further find it is in the public interest to release RTD from its obligation to continue to post crossing personnel at this crossing.

We find good cause to amend Decision No. C18-0281 to remove the precondition that RTD file with the Commission the FRA-approved crossing attendant demobilization plan before we issue our order approving RTD’s certification. The flaggers have been ordered by both the Commission and FRA; accordingly, they will remain in place by separate FRA order until such time as FRA approves their removal pursuant to a final, approved demobilization plan. We retain the requirement; however, that RTD file in this proceeding the final, approved demobilization plan once it is ultimately approved by FRA, to complete the Commission’s record in this Proceeding.

## ORDER

### The Commission Orders That:

- The Certification that Crossing is Complete and Operational filed by the Regional Transportation District (RTD) on May 29, 2018, is approved.

- RTD is released from its obligation to continue to employ crossing personnel at the Dahlia Street crossing as identified in the above-captioned proceeding.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
June 13, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ Commissioners COMMISSIONER WENDY M. MOSER ABSENT. |
| --- | --- |

# Footnotes

Under § 40-6-112(1), C.R.S., “[t]he commission, at any time upon notice to the public utility affected … may rescind, alter, or amend any decision made by it. Any decision rescinding, altering, or amending a prior decision, when served upon the public utility affected, shall have the same effect as original decisions.”

“Go Team” personnel were only ordered by the Commission and therefore RTD is released of its obligation to post Go-Team personnel as of the effective date of this Decision.