# C18-0515Decision No. C18-0515

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING13A-0054R NO. 13A-0054R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT FOR AUTHORITY TO INSTALL A NEW AT-GRADE CROSSING AT YORK STREET AND REALIGNED JOSEPHINE STREET IN THE CITY AND COUNTY OF DENVER, STATE OF COLORADO.

commission decision APPROVING CROSSING CERTIFICATION AND releasING RTD from ITS obligation to employ crossing personnel

Mailed Date:  	June 27, 2018

Adopted Date:  	June 27, 2018

## BY THE COMMISSION

### Statement

By this Decision, the Commission: (1) approves the filing of the Regional Transportation District (RTD) that certifies the York and Josephine Streets crossing meets appropriate standards; and (2) releases RTD from its obligation to post crossing personnel 24 hours a day, 7 days a week, at the York and Josephine Streets crossing.

### Background

By Decision No. C16-0280 in this Proceeding, issued April 1, 2016, 
we determined that frequent safety issues continued to occur with the University of 
Colorado A-Line. We ordered that, at any crossing on the corridor not certified by RTD as operation-ready by April 8, 2016, personnel must be posted 24 hours a day, 7 days a week, to handle safety issues. These personnel include flaggers on both sides of the crossing to flag vehicles and pedestrians through the crossing, along with railroad signal and traffic signal technicians to address crossing and traffic signal operations. We stated these personnel must remain posted until RTD: (1) certifies in writing that the crossing is complete, operational, and in conformance with the approved design and operational parameters of the crossing; and 
(2) field-demonstrates the proper completion and operation of the crossing to Commission Staff. We stated that, upon approval of RTD’s filing that certifies a crossing meets appropriate standards, we will issue a Decision releasing RTD from its obligation to employ these crossing personnel.

By Decision No. C16-0353 in this Proceeding, issued April 25, 2016, we granted in part RTD’s Application for Rehearing, Reargument, or Reconsideration to Decision 
No. C16-0280. We approved RTD’s request to allow a “Go Team,” consisting of a rail signal technician and a traffic signal technician, to be stationed along the corridor to respond to technical issues within 20 minutes of notification, coupled with the 24-hour presence of flaggers with the ability to notify the control center of a problem.

By Decision No. C18-0281 in Consolidated Proceedings No. 12A-900R et al., issued April 25, 2018, we ordered that we would release RTD of its obligation to post crossing personnel upon completion of Commission Staff field verification of the crossing and RTD filing with the Commission a certification of correct operation. We also ordered RTD to file with the Commission the final crossing attendant demobilization plan approved by the Federal Railroad Administration (FRA).

### Findings and Conclusions

On June 11, 2018, Dr. Pamela Fischhaber, Section Chief for Rail and Transit Safety of the Public Utilities Commission, filed a Memorandum in this Proceeding summarizing her field verification of the York and Josephine Streets crossing over the period May 7, 10, and 13, 2018, and June 7, 2018.

In her Memorandum, Dr. Fischhaber reports that all civil engineering, signing, and striping are complete as shown on the approved plans. She reports that traffic signal operation in normal and preemption operations is operating per the approved plans. She reports that exit gate descents are delayed the approved period of time. She reports that she witnessed the “2nd Train Coming” signs to operate as designed and approved in both directions. She reports the queue detection video cameras to detect when traffic is being stopped close to the crossing were not working upon her initial field inspection. She reports that RTD worked with the City and County of Denver to troubleshoot and correct the issue and she successfully verified the queue detection to be working properly on June 7, 2018.

Dr. Fischhaber reports that as part of her verification, she witnessed wireless crossing activation times and conventional crossing activation times at the crossing. The programmed warning time is 27 seconds. Per the FRA letter waiver of September 28, 2017, the requirements are -5/+15 seconds from programmed warning time for the wireless crossing activation system, and no more than +15 seconds from programmed warning time for the conventional track circuit warning system. The following is a summary of the warning times witnessed by Dr. Fischhaber:

| Wireless Crossing Activation Times |  | Conventional Warning System Activation Times |
| --- | --- | --- |
| Time of Day | Warning Time (sec) |  | Time of Day | Warning Time (sec) |
| 5/10 – 2:21 p.m. (NB) | 27.26 |  | 5/7 – 2:03 a.m. | 35.90 |
| 5/10 – 2:29 p.m. (SB) | 29.90 |  | 5/7 – 2:14 a.m. | 37.26 |
| 5/10 – 2:39 p.m. (NB) | 3:52.88 |  |  |  |
| 5/10 – 2:44 p.m. (SB) | 29.86 |  |  |  |

Dr. Fischhaber reports that RTD was notified of the long warning time for the northbound train witnessed at 2:39 p.m. on May 10, 2018. She explains this involved a train that experienced a Positive Train Control (PTC) problem somewhere between Denver Union Station and the 38th and Blake station, resulting in the York and Josephine Streets crossing being activated using automatic train control. She reports the operator ultimately reinitialized the PTC system at the 38th and Blake Station and proceeded accordingly, after the crossing had already been activated. She states such longer warning times will occur if the PTC violation occurs at or near the crossing.

Dr. Fischhaber reports that during her May 10, 2018 field verification, she witnessed the Union Pacific Railroad Company (UPRR) blank-out signs illuminated early in the morning, even though no UPRR train actually occupied the UPRR Josephine Street crossing. She reports that UPRR was notified of the issue and found a train that had moved into the yard the previous evening had not dropped the circuit activation. She reports the issue was fixed and she verified the signs to work correctly on June 7, 2018.

Finally, Dr. Fischhaber reports that UPRR through train movement warning times are at or near the programmed warning time.

Dr. Fischhaber reports that, based on her field review, the York and Josephine Streets crossing has been verified as meeting the plans and specifications approved by the Commission.

On June 13, 2018, RTD filed a certification that the York and Josephine Streets crossing are complete and operating in a correct and safe manner in accordance with the approved design and operational parameters.

We conclude that, based on the successful field verification performed by Dr. Fischhaber, RTD’s filing certifying that the York and Josephine Streets crossing meets appropriate standards should be approved. With this finding, we further find it is in the public interest to release RTD from its obligation to continue to post crossing personnel at this crossing.

We find good cause to amend Decision No. C18-0281 to remove the precondition that RTD file with the Commission the FRA-approved crossing attendant demobilization plan before we issue our order approving RTD’s certification. The flaggers have been ordered by both the Commission and FRA; accordingly, they will remain in place by separate FRA order until such time as FRA approves their removal pursuant to a final, approved demobilization plan. We retain the requirement; however, that RTD file in this proceeding the final, approved demobilization plan once it is ultimately approved by FRA, to complete the Commission’s record in this Proceeding.

## ORDER

### The Commission Orders That:

- The Certification that Crossing is Complete and Operational filed by the Regional Transportation District (RTD) on June 13, 2018, is approved.

- RTD is released from its obligation to continue to employ crossing personnel at the York and Josephine Streets crossing as identified in the above-captioned proceeding.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
June 27, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |

# Footnotes

Under § 40-6-112(1), C.R.S., “[t]he commission, at any time upon notice to the public utility affected … may rescind, alter, or amend any decision made by it. Any decision rescinding, altering, or amending a prior decision, when served upon the public utility affected, shall have the same effect as original decisions.”

“Go Team” personnel were only ordered by the Commission and therefore RTD is released of its obligation to post Go-Team personnel as of the effective date of this Decision.