# C18-0686Decision No. C18-0686

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING18A-0293R NO. 18A-0293R

IN THE MATTER OF THE JOINT APPLICATION OF THE COLORADO DEPARTMENT OF TRANSPORTATION AND THE CITY AND COUNTY OF DENVER FOR AN ORDER AUTHORIZING THE DEMOLITION OF THE EXISTING 46TH AVENUE UNDERPASS BRIDGE WITH THE UNION PACIFIC RAILROAD COMPANY TRACKS AT MILE POST 2.77 ON THE GREELEY SUBDIVISION, DEMOLITION OF THE EXISTING INTERSTATE 70 VIADUCT OVERPASS BRIDGE WITH THE UNION PACIFIC RAILROAD COMPANY TRACKS AT MILE POST 2.76 ON THE GREELEY SUBDIVISION, CONSTRUCTION OF THE REPLACEMENT INTERSTATE 70 UNDERPASS, CONSTRUCTION OF THE REPLACEMENT 46TH AVENUE UNDERPASS, and the WIDENING OF YORK STREEt At THE EXISTING AT-GRADE CROSSING OF THE UNION PACIFIC RAILROAD COMPANY TRACKS AT RAILROAD MILE POST 2.98 ON THE GRELEY SUBDIVISION, INCLuDING THE REPLACEMENT OF WARNING DEVICES WITH NEW SIGNAL  INTERCONNECTION WITH THE NEW TRAFFIC SIGNAL AT YORK STREET AND 47TH AVENUE  IN THE CITY AND COUNTY OF DENVER, STATE OF COLORADO.

commission decision 
granting Stage 1.2 Plans

Mailed Date:  	August 17, 2018

Adopted Date: 	August 15, 2018

## by the commission

### Statement

This matter comes before the Commission for consideration of an application amendment (Amended Application) filed jointly by the Colorado Department of Transportation and the City and County of Denver (collectively Applicants), on July 25, 2018, seeking final approval for the Central 70 project Stage 1.2 plans.

No responses were filed to the Amended Application.

Now being fully advised in the matter, we grant the Application for Stage 1.2.

### Findings of Fact

The Applicants filed this Amended Application for final approval of the Stage 1.2 plans.  Stage 1.2 of the Central 70 project consists of closure of the existing 46th Avenue to vehicular and pedestrian traffic, Phases 2 and 3 of track construction through the York Street crossing, construction of the temporary shoofly tracks, and closing the existing York Street crossing to I-70 westbound access by demolishing the ramp structure over the tracks of the Union Pacific Railroad Company.  Track work changes through the York Street crossing will continue to provide 31 seconds of warning time to York Street.  Pedestrians in the Elyria Swansea Neighborhood will be provided shuttle service by Northeast Transportation Connections.

The Joint Applicants propose to start construction of Stage 1.2 in August 2018 upon Commission approval of the Amended Application.

### Conclusions

The Commission has jurisdiction in this matter under §§ 40-4-106(2)(a) and (3)(a), C.R.S.

No intervenor that filed a petition to intervene or other pleading contests or opposes the Application.

Because the Amended Application is unopposed, the Commission finds that it will determine this matter upon the record, without a formal hearing under § 40-6-109(5), C.R.S., and Rule 1403, 4 Code of Colorado Regulations 723-1 of the Commission’s Rules of Practice and Procedure.

Based on the Findings of Fact, we find that good cause exists and that the requirements of public safety and necessity are met by granting the Application for the Joint Applicants’ Stage 1.2 final plans.

## ORDER

### The Commission Orders That:

- The amended application filed jointly by the Colorado Department of Transportation and the City and County of Denver (collectively Joint Applicants), on July 25, 2018, seeking final approval for Stage 1.2 plans is granted.

- The Joint Applicants are authorized and ordered to proceed with the track and detection circuitry changes, roadway closures, and ramp demolition proposed in the Stage 1.2 plans with detection circuitry changes at the York Street crossing at 31 seconds.

The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

The Commission retains jurisdiction to enter further decisions as necessary.

This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
August 15, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ Commissioners COMMISSIONER WENDY M. MOSER ABSENT. |
| --- | --- |