# C18-1171-IDecision No. C18-1171-I

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING18A-0636R NO. 18A-0636R

IN THE MATTER OF THE APPLICATION OF THE CITY OF LOUISVILLE FOR AUTHORITY TO INSTALL APPROACH RAILROAD GATES WITH FLASHING LIGHTS, BELLS, CONSTANT WARNING TIME CIRCUITRY, NEW SIGNAL CABIN, AND UPGRADED MEDIAN POST-MOUNTED FLASHERS AT TRACKS OWNED BY BNSF RAILWAY COMPANY CROSSING DILLON ROAD, USDOT NO. 244798M, IN BOULDER COUNTY, STATE OF COLORADO.

Interim commission decision granting motion for extension of time

Mailed Date:  	December 26, 2018

Adopted Date: 	December 19, 2018

## by the commission

### Statement

This matter comes before the Commission for consideration of a Motion for Extension of Time (Motion) filed by the City of Louisville (Louisville or City) on November 30, 2018, requesting additional time to March 1, 2019 to file the final design plans and estimate for Commission review and approval.

As grounds, Louisville states that it has continuously requested the railroad estimate and schematic diagram from the BNSF Railway Company (BNSF) as documented in Schedule 1 to the Motion.  Louisville requests the Commission grant an extension of time to March 1, 2019 to provide Louisville with sufficient time to receive the railroad estimate and schematic diagram from BNSF.

Louisville also requests assistance from the Commission in obtaining the railroad estimate and schematic diagram from BNSF in advance of the City’s requested deadline.

No responses were filed to the Motion.

Now being fully advised in the matter, we grant the Motion and require BNSF to provide the cost estimate and schematic diagram to Louisville for this project no later than February 15, 2019 to provide Louisville time to review and file the railroad estimate and schematic diagram in this proceeding for Commission review and approval.  If BNSF does not provide the cost estimate and schematic diagram to Louisville by February 15, 2019, BNSF is expected to file an affidavit with the Commission from a person with authority explaining why BNSF has been unable to provide a timely estimate and schematic diagram to Louisville in this matter.

## ORDER

### It Is Ordered That:

- The Motion for Extension of Time filed by the City of Louisville (Louisville) on November 30, 2018, requesting additional time to March 1, 2019 to file the final design plans and estimate for Commission review and approval is granted.

- The BNSF Railway Company (BNSF) shall be required to provide the cost estimate and schematic diagram to Louisville for this project no later than February 15, 2019 to provide Louisville time to review and file the railroad estimate and schematic diagram in this proceeding for Commission review and approval.

- If BNSF does not provide the cost estimate and schematic diagram to Louisville by February 15, 2019, BNSF is expected to file an affidavit with the Commission from a person with authority explaining why BNSF has been unable to provide a timely estimate and schematic diagram to Louisville in this matter.

- Louisville will be expected to file the final design plans and estimate for Commission review and approval by March 1, 2019.

The Commission retains jurisdiction to enter further decisions as necessary.

This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
December 19, 2018.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ FRANCES A. KONCILJA ________________________________ WENDY M. MOSER ________________________________ Commissioners |
| --- | --- |