C20-0434-IDecision No. C20-0434-I

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

19A-0475RPROCEEDING NO. 19A-0475R

IN THE MATTER OF THE APPLICATION OF THE CITY AND COUNTY OF BROOMFIELD FOR AUTHORITY TO UPGRADE APPROACH RAILROAD GATES WITH FLASHING LIGHTS, BELLS, CONSTANT WARNING TIME CIRCUITRY, NEW SIGNAL CABIN, AND INSTALL RAISED MEDIANS ON EACH APPROACH TO TRACKS OWNED BY BNSF RAILWAY COMPANY CROSSING 112TH AVENUE, USDOT NO. 244790H, IN BROOMFIELD COUNTY, STATE OF COLORADO.

commission decision requiring
 additional joint party filing

Mailed Date:    	June 10, 2020

Adopted Date: 	June 10, 2020

## by the commission

### Statement

This matter comes before the Commission for consideration of a Motion to Amend Application (Motion) filed by the City and County of Broomfield on May 27, 2020 filing the remaining information needed and requesting approval of the changes at the 112th Avenue crossing.

### Findings and Conclusion

Broomfield originally proposed to start construction on March 1, 2020, and be complete by July 31, 2021 based on a BNSF estimate and schematic diagram being received by December 1, 2019.  The originally proposed construction time has passed, and Broomfield did not provide updates in the Motion.  This information is needed for the Commission be able to ensure that projects are timely started, which occurs after the filing of the signed Construction and Maintenance Agreement, and that project gets completed, which Broomfield is required to provide us with the completion information within ten days of completion of the project.

We require the Parties to discuss the new dates for these two project benchmarks and to make a joint filing providing the Commission with the date by which the signed Construction and Maintenance Agreement will be filed with the Commission and the date by which the joint parties anticipate the project being completed.  We require this filing to be made by June 30, 2020.

## ORDER

### The Commission Orders That:

- The City and County of Broomfield and the BNSF Railway Company are required to discuss new project benchmark dates and make a joint filing providing the Commission with the date by which the signed Construction and Maintenance Agreement will be filed with the Commission and the date by which the joint parties anticipate the project being completed.  We require this joint filing to be made by June 30, 2020.

- The Commission retains jurisdiction to enter further decisions as necessary.

This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
June 10, 2020.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JEFFREY P. ACKERMANN ________________________________ JOHN GAVAN ________________________________ MEGAN M. GILMAN ________________________________ Commissioners |
| --- | --- |