# Decision No. C06-0143

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 05A-072E

IN THE MATTER OF THE APPLICATION OF PUBLIC SERVICE COMPANY OF COLORADO FOR A CERTIFICATE OF PUBLIC CONVENIENCE AND NECESSITY FOR THE COMANCHE - DANIELS PARK 345K TRANSMISSION PROJECT.

INTERIM ORDER partially granting motion
for reconsideration of decision no. C06-0094-I

Mailed Date:  February 16, 2006

Adopted Date:  February 16, 2006

## BY THE COMMISSION

### Statement

- This matter comes before the Commission for consideration of a Motion for Reconsideration of Decision No. C06-0094-I filed by Public Service Company of Colorado (Public Service) on February 13, 2006.  Because we are concerned about the construction schedule with respect to the project at issue in this docket, we partially grant the motion for reconsideration in that we attempt to expedite handling of this docket.

- We issued Decision No. C06-0094-I on February 7, 2006.  In that decision, we remanded this matter to the administrative law judge (ALJ) because we wanted additional information entered into the record before we made a decision on the merits of the parties’ positions.  The ALJ has already set a prehearing conference for February 21, 2006.  Public Service for the first time in its motion states that a portion of the Daniels Park project needs to be completed by late 2008, instead of 2009 as provided in the application.  We endeavor to expedite the Commission’s handling of this matter to accommodate the construction schedule.

- We therefore remand this matter to the ALJ, who is directed to reopen the record to take additional evidence consistent with Decision No. C06-0094-I no later than April 7, 2006.  We cannot adopt the hearing dates suggested by Public Service because the ALJ is not available on those dates.  The ALJ shall then issue an initial Commission Decision pursuant to § 40-6-109, C.R.S., which may be adopted or modified by the Commission and which then shall then be subject to applications for rehearing, reargument, or reconsideration.  The ALJ’s draft initial Commission decision shall be distributed to Commissioners within three weeks of the close of hearings.

## CONCLUSION

- This matter is remanded to the ALJ consistent with the discussion above.  Response time to Public Service’s motion is waived.

## ORDER

### The Commission Orders That:

- Public Service Company of Colorado’s (Public Service) Motion for Reconsideration of Decision No. C06-0094-I is granted in part in that the Commission will expedite consideration of this matter.

- This matter is remanded to the Administrative Law Judge for further evidentiary proceedings to receive information and answers to questions posed to Public Service and Commission Staff as set forth in Decision No. C06-0094-I as discussed above.

- The Administrative Law Judge shall issue an initial Commission Decision as allowed by § 40-6-109, C.R.S.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ DELIBERATION MEETING 
February 16, 2006.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO GREGORY E. SOPKIN ________________________________ POLLY PAGE ________________________________ Commissioners COMMISSIONER CARL MILLER ABSENT. |
| --- | --- |

/tmp/in/input.doc:SRS

The ALJ decision shall be in draft form (i.e., not released to the public as a formal decision) and distributed to Commissioners prior to Commission deliberations.