# Decision No. C98-1243

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 98V-528T

IN THE MATTER OF THE REQUEST FOR temporary VARIANCE FROM THE REQUIREMENTS OF Section 251(b)(3) of the telecommunications act of 1996.

ORDER APPROVING temporary VARIANCE

Mailed Date:  December 15, 1998

Adopted Date:  December 9, 1998

## I.	BY THE COMMISSION

### Statement and Findings of Fact

- On November 20, 1998, Stoneham Cooperative Telephone Corporation (“Stoneham”), filed an Application requesting a temporary waiver of the federal requirement to offer interLATA dialing parity, or “1+” equal access. In effect Stoneham requests a Commission determination that it need not implement equal access on February 8, 1999, as ordered by the Federal Communications Commission (“FCC”) in FCC 96-333, but can extend the time for implementation until June 30, 1999.

- In its application, Stoneham states that there was some confusion surrounding the definitions of “dialing parity” and “equal access”. The National Exchange Carrier Association had been informing companies that interLATA equal access only had to be provided if requested. Stoneham is seeking to be relieved of the February 8, 1999 implementation date, because the balloting process and conversions necessary to begin interLATA equal access require a minimum of six months to complete.

- Pursuant to § 251(f)(2) of the 1996 Telecommunications Act, local exchange carriers with less than 2 percent of the nation’s access lines, are given the opportunity to petition state commissions for a suspension or modification of § 251(b)(3).  Section 251(f)(2) states:

- The State commission shall grant such petition to the extent that, and for such duration as, the State commission determines that such suspension or modification –

- A.	is necessary-

(i)	to avoid a significant adverse economic impact on end users of telecommunications services generally;

(ii)	to avoid imposing a requirement that is unduly economically burdensome; or

(iii)	to avoid imposing a requirement that is technically infeasible; and

B.	is consistent with the public interest, convenience, and necessity.

- Stoneham states in its application that no Interexchange Carriers have submitted a request to Stoneham for equal access. In addition, no customers have complained about the possible variance from the February 8, 1999 date.

- As noted above, § 251(f)(2) of the Telecommunications Act of 1996 states that this Commission may permit a waiver or variance from the rules if compliance is unduly economically burdensome. This Commission will grant a variance of the requirements of FCC 96-333.  Specifically, we will grant a waiver of the February 8, 1999 implementation date for equal access. Stoneham will not be required to begin 1+ equal access or dialing parity, until June 30, 1999.

## II.	ORDER

### A.	The Commission Orders That:

- The application is deemed complete.

- Stoneham Cooperative Telephone Corporation is hereby granted a temporary variance from the requirements of Federal Communications Commission order 96-333 until June 30, 1999 consistent with the above discussion.

- This Order is effective on its Mailed Date.

### B.	ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
December 9, 1998.

THE PUBLIC UTILITIES COMMISSION
OF THE STATE OF COLORADO



ROBERT J. HIX
________________________________



VINCENT MAJKOWSKI
________________________________



R. BRENT ALDERFER
________________________________
Commissioners

Commissioners

( S E A L )

ATTEST:  A TRUE COPY

____________________

Bruce N. Smith

Director