# Decision No. C98-71

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 93A-595R

IN THE MATTER OF THE APPLICATION OF THE STATE DEPARTMENT OF TRANSPORTATION, DIVISION OF ENGINEERING, DESIGN AND CONSTRUCTION, STATE OF COLORADO, FOR THE AUTHORITY TO INSTALL CROSSING WARNING DEVICES CONSISTING OF FLASHING LIGHTS, BELLS, GATES, AND CONSTANT WARNING CIRCUITRY, LOCATED AT THE CROSSING OF STATE HIGHWAY 68 AND UNION PACIFIC RAILROAD COMPANY TRACKS, NATIONAL CROSSING NO. 804-503R.

COMMISSION ORDER GRANTING APPLICATION

Mailed Date:  January 23, 1998

Adopted Date: January 21, 1998

## BY THE COMMISSION:

### Statement

    - On October 21, 1993, the State Department of Transportation, Division of Engineering, Design and Construction, State of Colorado ("CDOT"), filed this application for authority to upgrade the warning devices at the crossing of State Highway 68 across the mainline tracks of the Union Pacific Railroad Company ("UPRR"), railroad milepost 26.58, National Inventory I.D. No. 804-503R, in Fort Collins, Larimer County, Colorado.

    - On November 2, 1993, the Staff of the Commission filed its Entry of Appearance and Notice of Intervention.

    - The Commission gave notice of this application, together with a copy of the application, to all interested parties including the adjacent property owners in accordance with § 40-6-108(2), C.R.S.  The Notice was mailed November 2, 1993.

    - On December 21, 1993, the Commission received, as a late filed exhibit, a copy of the fully executed Agreement by and between CDOT and UPRR, dated December 10, 1993.

    - The Commission will determine this matter upon the record, without a formal hearing under § 40-6-109(5), C.R.S., and Rule 24, Commission Rules of Practice and Procedure, 4 Code of Colorado Regulations ("CCR") 723-1, because the application is noncontested and the Applicant did not request a public hearing.

### Findings of Fact

    - The purpose of this application is to secure Commission approval to upgrade the warning devices at the crossing of State Highway 68 across the mainline tracks of the Union Pacific Railroad Company, railroad milepost 26.58, National Inventory I.D. No. 804-503R, in Fort Collins, Larimer County, Colorado.

    - State Highway 68, at the crossing, is an east-west four-lane divided roadway that crosses the UPRR mainline track an angle of approximately 90 degrees.  The crossing is presently protected with cantilever flashing light signals and bell.

    - The average daily vehicular traffic count on State Highway 68 at the existing crossing is about 18,700 vehicles per day with an allowable speed limit of 55 mph.  There are 2 train movements per day across the crossing, with a maximum train speed of 20 MPH.

    - CDOT proposes to install train-activated mast mounted flashing light signals with gate arms and warning bell.  There will be two mast mounted flashing light signals with gate arms and warning bell located in the median.  Track circuits will be constant warning devices that will provide for 30 seconds of warning time for a train approaching the crossing at any authorized speed.

    - Funding for the proposed grade crossing warning devices is available under Title 23 U.S.C., and therefore, funding under § 40-4-106(2)(b), C.R.S., does not apply.  There is no railroad cost sharing for this project because of the provisions of 49 C.F.R. 1.48.

    - The work to be done and the expenses thereof will be paid for in accordance with the appropriate rules and regulations of the Federal Government and are covered by an Agreement dated December 10, 1993, between CDOT and UPRR.  The estimated cost of the railroad portion of the signal work is $116,522.

    - Maintenance of the roadway approaches to the crossing will be the responsibility of CDOT.  Maintenance of the crossing surface, roadbed, tracks, grade crossing signals, gates, and appurtenances will be the responsibility of UPRR.

    - All exhibits, specifications, and plans are complete, accurate, and meet Commission requirements.

    - The public safety, convenience, and necessity require, and will be served by, the granting of this application.

### Conclusions On Findings Of Fact

    - The Commission has jurisdiction in this matter under § 40-4-106(2)(a) & (3)(a), C.R.S.

    - No intervention was received in opposition to this application.  The application is noncontested and unopposed.

    - The Commission will determine this matter on the record, without a formal hearing under § 40-6-109(5), C.R.S., and Rule 24, Commission Rules of Practice and Procedure, 4 C.C.R. 723 -1.

    - The public safety, convenience, and necessity require, and will be served by, the granting of this application.

## ORDER:

### The Commission Orders That:

    - The State Department of Transportation, Division of Engineering, Design, and Construction, State of Colorado, is authorized and directed to widen the grade crossing and upgrade the warning devices at the crossing of State Highway 68 across the mainline tracks of the Union Pacific Railroad Company, railroad milepost 26.58, National Inventory I.D. No. 804-503R, in Fort Collins, Larimer County, Colorado.

    - Installation of the warning devices authorized in Ordering Paragraph 1 above, shall be in accordance with the plans, specifications, and exhibits, as revised, submitted in this application and hereby approved.

    - The installation, operation, and maintenance of the crossing warning devices at this crossing shall comply with the agreement dated December 10, 1993, between the State Department of Transportation, Division of Engineering, Design, and Construction, State of Colorado, the Union Pacific Railroad Company.

    - The total actual cost of labor and material required for installation of the grade crossing warning devices shall be paid in accordance with the agreement dated December 10, 1993, between the State Department of Transportation, Division of Engineering, Design, and Construction, State of Colorado, and the Union Pacific Railroad Company.

    - The Union Pacific Railroad Company shall maintain the warning devices at its own expense for the life of the crossing so protected.

    - The Commission retains jurisdiction to enter further required orders.

### This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS' WEEKLY MEETING January 21, 1998.

THE PUBLIC UTILITIES COMMISSION
OF THE STATE OF COLORADO



 
________________________________



 
________________________________



 
________________________________

Commissioners

(S E A L)

ATTEST: A TRUE COPY

Bruce N. Smith
Director