# Decision No. C99-620

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 99V-194T

IN THE MATTER OF RYE telephone company’s REQUEST FOR an extension of the temporary VARIANCE granted in Decision
No. c99-27

ORDER granting an extension
of temporary VARIANCE

Mailed Date:  June 16, 1999

Adopted Date:  June 9, 1999

## BY THE COMMISSION

Statement and Findings of Fact

    - On April 29, 1999, Rye Telephone Company (“Rye”), filed an Application requesting an extension of a previously granted temporary waiver of the federal requirement to offer interLATA dialing parity or “1+” equal access in its Kim exchange.  In effect, Rye requests a Commission determination that it need not implement equal access on August 8, 1999, as ordered by this Commission in Decision No. C99-27, but can extend time for implementation for the Kim exchange until October 16, 1999.

    - In it application, Rye states that due to an unforeseen charge in upgrading its switch from a switch that is not capable of providing dialing parity, a Redcom (version 12), to a switch that is capable of providing dialing parity, Rye had to cancel its original engineering plan and deploy another option. This new plan calls for the switch to be upgraded during the third quarter of 1999.

    - Rye is seeking to be relieved of the August 8, 1999, implementation date, because Rye anticipates upgrading its switch equipment during the third quarter of 1999 and has already initiated the mandatory, six-month balloting process for equal access.

    - Pursuant to § 251(f)(2) of the Telecommunications Act of 1996 (“Act”), local exchange carriers with less than 2 percent of the nation’s access lines, are given the oppor-tunity to petition state commissions for a suspension or modi-fication of the before cited § 251(b)(3).  Section 251(f)(2) states:

- The State commission shall grant such petition to the extent that, and for such duration as, the State commission determines that such suspension or modi-fication –

- (A)	is necessary-

- (i)	to avoid a significant adverse eco-nomic impact on end users of telecom-munications services generally;

- (ii)	to avoid imposing a requirement that is unduly economically burdensome; or

- (iii)	to avoid imposing a requirement that is technically infeasible; and

- (B)	is consistent with the public interest, con-venience, and necessity.

    - Rye also states in its application that no Inter-exchange Carriers have submitted a request to Rye for equal access in the Kim exchange.

    - As noted above, § 251(f)(2) of the Act states that this Commission may permit a waiver or variance from the rules if compliance is unduly economically burdensome.  This Commission will grant an extension of the temporary variance granted in C99-27.  Specifically, we will grant a waiver of the August 8, 1999, implementation date for equal access.  Rye will not be required to begin 1+ equal access or dialing parity until October 16, 1999.

## ORDER

  - The Commission Orders That:

    - The Application of Rye Telephone Company is deemed complete.

    - Rye Telephone Company is granted an extension of the temporary variance granted in Decision No. C99-27 until October 16, 1999, consistent with the above discussion.

    - This Order is effective on its Mailed Date.

  - ADOPTED IN COMMISSIONERS’ WEEKLY MEETING June 9, 1999.

THE PUBLIC UTILITIES COMMISSION
OF THE STATE OF COLORADO



ROBERT J. HIX
________________________________



VINCENT MAJKOWSKI
________________________________



RAYMOND L. GIFFORD
________________________________

Commissioners

( S E A L )

ATTEST:  A TRUE COPY

____________________

Bruce N. Smith

Director

g:\yellow\