# Decision No. C00-73

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 97A-399R

APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT (RTD) FOR   AUTHORITY TO MODIFY AND CONSTRUCT FREIGHT RAIL AND LIGHT RAIL TRACKAGE AND STRUCTURES AT THE EXISTING CROSSING OF DARTMOUTH AVENUE IN THE CITY OF ENGLEWOOD, STATE OF COLORADO

ORDER GRANTING APPLICATION

Mailed Date: January 24, 2000

Adopted Date: January 20, 2000

## BY THE COMMISSION:

### Statement

    - On September 10, 1997, The Regional Transportation District (“RTD”) filed this application requesting authority to modify and construct freight rail and light rail trackage and the associated structure at the existing crossing of Dartmouth Avenue in the city of Englewood, State of Colorado.

    - On September 26, 1997, the Staff of the Commission filed its Entry of Appearance and Notice of Intervention

    - On September 26, 1997, the Commission Notice of this application together with a copy of the application was mailed to all interested parties including the adjacent property owners, in accordance with § 40-6-108(2), C.R.S..

    - On October 2, 1997, The Burlington Northern and Santa Fe Railway Company (“BNSF”) filed its Entry of Appearance and Notice of Intervention.

    - On October 6, 1997, W H Investments Inc. filed its Entry of Appearance.

    - On October 9, 1997, the Colorado Department of Transportation (“CDOT”) filed its Entry of Appearance and Notice of Intervention.

    - On October 10, 1997, the Union Pacific Railroad Company (“UPRR”) filed its Entry of Appearance and Notice of Intervention.

    - On October 31, 1997, the City of Englewood, Colorado (“Englewood”) filed its Entry of Appearance and Notice of Intervention.

    - On August 24, 1999, the Commission received, as a late filed exhibit, a copy of the fully executed Agreement dated November 11, 1998, by and between RTD, Englewood, BNSF and UPRR.

    - On October 22, 1999 the Commission received, as a late filed exhibits, the following:

      - a copy of the fully executed Agreement dated October 15, 1997, by and between BNSF and RTD pertaining to the railroad relocation and light rail construction project in the corridor,

      - a copy of the fully executed Agreement dated October 10, 1997, by and between UPRR and RTD pertaining to the railroad relocation and light rail construction project in the corridor.

    - No intervention was received in opposition to this application. The application is non-contested and unopposed.

    - The Commission has jurisdiction in this matter under § 40-4-106(2)(a) & (3)(a), C.R.S.

    - The Commission has reviewed the record in this matter and deems the application complete within the meaning of § 40-6-109.5, C.R.S.

    - The Commission will determine this matter upon the record, without a formal hearing under § 40-6-109(5), C.R.S., and Rule 24, Commission Rule of Practice and Procedure, 4 Code of Colorado Regulations ("CCR") 723-1, because the application is non-contested and unopposed and the applicant did not request a public hearing.

### Findings of Fact

    - RTD is planning to construct the Southwest Corridor Light Rail Project which consists of an extension of its light rail system from the Broadway station in Denver, southwesterly along the existing BNSF and UPRR and South Santa Fe Drive transportation corridor through Englewood, Sheridan, and Littleton to the terminal station at Mineral Avenue, an approximate distance of 8.7 miles.  This transportation corridor presently consists of BNSF and UPRR freight rail trackage on the east side, a transit envelope in the center and South Santa Fe Drive on the west side of the corridor.

    - RTD’s Southwest Corridor Light Rail Project will involve constructing the light rail trackage on the east side, relocating the BNSF and UPRR freight rail trackage to the center transit envelope through a portion of the corridor and providing flyover structures to separate light rail transit traffic from railroad freight traffic where transit and railroad lines cross.

    - The purpose of this application is to obtain Commission approval of the proposed modification and construction of freight rail and light rail trackage and the associated structures, at the existing grade-separated crossing of Dartmouth Avenue in the City of Englewood, Colorado.

    - Notice of the proposed modification and construction of the railroad-highway grade separation structures to carry the BNSF and UPRR tracks and the RTD light rail tracks over Dartmouth Avenue has been given by the Commission to all interested parties, including adjacent property owners.

    - No intervention was received in opposition to this application.  The application is non-contested and unopposed.

    - The Dartmouth Avenue crossing currently consists of a structure supporting the southbound freight tracks of the UPRR on the west side of the structure, an unused center bay and the northbound tracks of the BNSF on the east side of the structure. As altered and reconstructed, the crossing will consist of:

      - Northbound and southbound light rail tracks supported by the existing structure and located on the east side of the structure.

      - Northbound freight tracks of the BNSF supported by the existing structure and located on the west side of the structure.

      - Southbound freight tracks of the UPRR and a freight maintenance track supported by a new structure located west of the existing structure.

    - Average daily traffic (“ADT”) at the project area at the time of the application was 11,000 vehicles per day on Dartmouth Avenue.  The average daily light rail vehicle count at the crossing will be 172 movements at a maximum speed of 55 MPH.  The average daily train count on BNSF’s northbound track at the crossing is 30, at a maximum timetable speed of 40 MPH.  The average daily train count on UPRR’s southbound track at the crossing is 20, at a maximum timetable speed of 40 MPH.  There is also a bike/pedestrian crossing at this location located beneath the railroad and RTD light rail structures.

    - A detailed estimate of the construction cost of the proposed structures and alterations at the crossing is estimated to be $1,342,103.25.  RTD will pay the costs of the proposed alterations, modifications and construction in accordance with the Agreement dated October 15, 1997 between BNSF and RTD and the Agreement dated October 10, 1997 between UPRR and RTD.

    - Maintenance of the railroad/highway grade separation structures will be the responsibility of the RTD, Englewood, BNSF, and UPRR, in accordance with the Agreement dated November 11, 1998  by and between RTD, Englewood, BNSF and UPRR. Under the terms of this Agreement;

      - BNSF will maintain its roadbed, tracks, and operating facilities on that portion of the shared freight and light rail bridge containing the new northbound freight rail track and the track structure on that portion of the new freight rail bridge containing the middle track.

      - UPRR will maintain its roadbed, tracks, and operating facilities on that portion of the new bridge containing the new southbound freight rail track.

      - RTD will maintain its roadbed, tracks, and operating facilities on that portion of the shared freight and light rail bridge containing the light rail tracks.

      - Englewood will share 1/6 of the cost, the Railroads will share 1/6 the cost, and RTD will share 2/3 the cost of maintaining the existing shared Northbound freight and light rail bridge including all abutments, piers, and girders.

      - Englewood will share 1/2 of the cost, the Railroads will share 1/2 the cost, of maintaining the new southbound freight bridge and the middle track including all abutments, piers, and girders.

      - Englewood will continue to maintain at its own cost and expense, all of the Dartmouth Avenue roadway and right-of-way, bike/pedestrian path, and waterway areas including structures, grading, and improvements located thereon, lying beneath the bridge structures.

    - All exhibits, specifications, and plans are complete, accurate, and meet Commission requirements.

    - The public safety, convenience, and necessity require, and will be served by, the granting of this application.

### Conclusions On Findings Of Fact

    - The Commission has jurisdiction in this matter under § 40-4-106(2)(a) & (3)(a), C.R.S.

    - No intervention was received in opposition to this application.  The application is non-contested and unopposed.

    - The Commission will determine this matter on the record, without a formal hearing under § 40-6-109(5), C.R.S., and Rule 24, Commission Rule of Practice and Procedure, 4 CCR 723-l.

    - The public safety, convenience, and necessity require, and will be served by, the granting of this application.

## ORDER:

### The Commission Orders That:

    - The Regional Transportation District is authorized and directed to modify and construct freight rail and light rail trackage and the associated structures, at the existing crossing of Dartmouth Avenue in the city of Englewood, State of Colorado.

    - All work done shall be in accordance with the plans, specifications, and exhibits submitted in this application and hereby approved.

    - The Regional Transportation District shall pay the costs of the alteration, modification and construction approved in Ordering paragraph No. 1 above in accordance with the Agreement, dated October 15, 1997 by and between the Regional Transportation District and The Burlington Northern and Santa Fe Railway Company, and the Agreement dated October 10, 1997 by and between the Regional Transportation District the Union Pacific Railroad Company.

    - Maintenance of the grade separation structures shall be in accordance with The Agreement dated November 11, 1998, by and between the Regional Transportation District, the City of Englewood, The Burlington Northern and Santa Fe Railway Company, and the Union Pacific Railroad Company.

    - The Commission retains jurisdiction to make further orders as required in this matter.

    - This Order is effective on its mailed date.

### ADOPTED IN OPEN MEETING January 20, 2000.

THE PUBLIC UTILITIES COMMISSION
OF THE STATE OF COLORADO



VINCENT MAJKOWSKI
________________________________



ROBERT J. HIX
________________________________

Commissioners

CHAIRMAN RAYMOND GIFFORD ABSENT

(S E A L)

ATTEST: A TRUE COPY

Bruce N. Smith
Director

l:\FINAL\C00-73_97A399R\DGK\JANUARY 24, 2000