# Decision No. C08-0423

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 07A-009R

IN THE MATTER OF THE APPLICATION OF THE TOWN OF CASTLE ROCK FOR AUTHORITY TO CONSTRUCT A NEW GRADE SEPARATED HIGHWAY-RAILROAD CROSSING UNDER THE TRACKS OF THE BURLINGTON NORTHERN AND SANTA FE RAILROAD COMPANY AT THE EXTENSION OF PLUM CREEK PARKWAY IN CASTLE ROCK, DOUGLAS COUNTY, COLORADO AND FOR ALLOCATION OF COSTS.

ORDER granting motion for
extension of time to file
construction and maintenance agreement

Mailed Date:  April 22, 2008

Adopted Date:  April 16, 2008

## BY THE COMMISSION

### Statement

- This matter comes before the Commission for consideration of a Joint Motion for Approval of Extension of Time to File Construction and Maintenance Agreement (Joint Motion) filed by the Town of Castle Rock (Castle Rock) and BNSF Railway Company (BNSF) on April 14, 2008.  The parties request an extension of time until May 5, 2008 to file a signed copy of the Construction and Maintenance Agreement (CMA) for the construction of the bridge structure proposed in a previously approved Stipulation.

- We ordered Castle Rock and BNSF to file a signed CMA by April 14, 2008.  See Decision No. C08-0362, mailed on April 8, 2008.  In this Joint Motion, Castle Rock and BNSF state that they have been diligently working on the CMA and that the only outstanding issue at this time is the value of two easements.  The parties request an extension until May 5, 2008 to file the CMA.

- Now being fully advised in the matter, we find good cause has been stated and grant the Joint Motion. In addition, because Castle Rock and BNSF are the only parties in this proceeding, we find good cause to waive response time to the Joint Motion.

- However, we note that this is the fourth Joint Motion for Extension of Time filed by the parties in this proceeding to submit the signed CMA.  Previously, we granted an extension of time until April 14, 2008 and required the parties to provide us specific information regarding any outstanding issues leading to the delay in signing the CMA.  See Decision No. C08-0362, mailed on April 8, 2008.  We continue to express our concerns regarding the delay in signing the CMA and we will consider taking other appropriate actions if the CMA is not signed by May 5, 2008.

## ORDER

### The Commission Orders That:

- The Joint Motion for Approval of Extension of Time to File Construction and Maintenance Agreement filed by the Town of Castle Rock and BNSF Railway Company on April 14, 2008, is granted.  The parties must file the signed Construction and Maintenance Agreement no later than May 5, 2008.  If the parties do not file the signed Construction and Maintenance Agreement by May 5, 2008, we will consider taking other appropriate actions.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
April 16, 2008.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO RON BINZ ________________________________ JAMES K. TARPEY ________________________________ MATT BAKER ________________________________ Commissioners |
| --- | --- |

/tmp/in/input.doc:SRS