# Decision No. R08-0726-I

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 08M-122T

IN THE MATTER OF peetz cooperative telephone company's second petition for suspension of lnp requirements.

interim order of 
ADMINISTRATIVE law Judge 
mana l. jennings-fader 
requiring response to 
requests for information

Mailed Date:  July 15, 2008

## statement

- On April 14, 2008, Peetz Cooperative Telephone Company (Petitioner) filed its Second Petition for Suspension (Petition).  In that filing, Petitioner asks that the Commission grant it a temporary suspension of the Federal Communications Commission's (FCC) requirement that Petitioner (among other carriers) implement Local Number Portability (LNP) in its single exchange within 180 days of its receipt of a bona fide request for LNP.  Petitioner seeks a temporary suspension of this LNP requirement through and including December 31, 2008.  The Petition commenced this proceeding.

- On April 17, 2008 the Commission issued a Notice of Petition Filed (Notice).  The Notice established an intervention period, which has expired.

- No person intervened within the intervention period.  As of the date of this Order, no person has moved to intervene out of time.

- The Commission assigned this matter to an Administrative Law Judge (ALJ).

- To assist the ALJ, Petitioner will be ordered to provide, on or before August 1, 2008, the following information:

- a.	A detailed timeline for Petitioner's implementation of LNP including:  (1) the reconfiguring of Petitioner's switch to perform LNP functions; (2) the identification of an ANI database provider; (3) the contracting with an ANI database provider; (4) the preparation of Petitioner's internal procedures; and (5) the preparation of materials for, and the providing to Petitioner's employees of, technical training.  The timeline should be sufficient to allow the Commission to understand and to determine whether Petitioner will be able to implement LNP on or before December 31, 2008, as it represents in the Petition.

- b.	An accounting of all recoverable costs associated with Petitioner's implementation of LNP.  In addition to the estimated total cost, Petitioner will show the allocation of the costs to its ratepayers as a per month charge as allowed by 47 Code of Federal Regulations § 52.33.

- Petitioner's filing in response to this Order will be ordered to be verified by an officer of Petitioner.

- When the requested information has been provided, the ALJ will determine how to proceed in this matter.

## ORDER

### It Is Ordered That:

- On or before August 1, 2008, Peetz Cooperative Telephone Company shall file its response to the information requests set out above.

- Peetz Cooperative Telephone Company's response to the information requests contained in this Order shall be verified by an officer of Peetz Cooperative Telephone Company.

- This Order is effective immediately.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO MANA L. JENNINGS-FADER ______________________________ Administrative Law Judge |
| --- | --- |

/tmp/in/input.doc:SRS

The Notice also established a procedural schedule.  The procedural schedule will be addressed in a subsequent Order.