# Decision No. C09-0560

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 06A-380R

IN THE MATTER OF THE APPLICATION TO WIDEN THE EXISTING RAILROAD CROSSING AND RELOCATE EXISTING RAILROAD WARNING SYSTEM AT NORTH 11TH AVENUE IN GREELEY, COLORADO.

ORDER GRANTING eXTENSION OF TIME

Mailed Date:  May 28, 2009

Adopted Date: May 27, 2009

## BY THE COMMISSION

### Statement

- This matter comes before the Commission for consideration of an Amended Application filed by the City of Greeley (Greeley) requesting to widen an existing railroad crossing and to relocate the existing railroad warning system at North 11th Avenue, in Greeley, Colorado on April 29, 2009.

- The Amended Application outlines that part of the work contemplated by the original Application has been completed.  However, the portion of the work involving widening the roadway and moving the existing warning signals has not been completed.  Greeley states that the roadway widening has been moved to 2010 and is contingent on receiving CIP funding.  Greeley anticipates that the relocation of the existing cantilever warning system is now expected to begin in April 2010 and be completed in July 2010.

- We will construe the Amended Application to be a request to grant Greeley an extension of time to 2010 to complete the project approved by the Commission in Decision No. C06-1236.

- Now being duly advised in the matter, the Commission finds good cause has been stated and will grant the extension of time to complete this project.

## ORDER

### The Commission Orders That:

- The Amended Application requesting an extension of time to 2010 to complete the 11th Avenue project is granted.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
May 27, 2009.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO RONALD J. BINZ ________________________________ JAMES K. TARPEY ________________________________ - MATT BAKER ________________________________ - Commissioners |
| --- | --- |

/tmp/in/input.doc:SRS