# Decision No. C10-0317

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 09A-611R

IN THE MATTER OF THE APPLICATION OF the city and county of denver and urban drainage and flood control district for authority to construct, operate, and maintain a grade-separated pedestrian and bicycle crossing below the railroad tracks of the burlington northern santa fe railway in the vicinity of the south platte river in the city and county of denver, cOLORADO.

COMMISSION ORDER GRANTING
MOTION FOR EXTENSION OF TIME

Mailed Date:  April 6, 2010

Adopted Date: March 31, 2010

## BY THE COMMISSION

### Statement

- This matter comes before the Commission for consideration of the Motion for Extension of Time (Motion) filed by the City and County of Denver (Denver) and the Urban Drainage and Flood Control District (District) on March 23, 2010.

- Denver and the District request an extension of time to May 31, 2010 to file a signed construction and maintenance agreement in this docket.

- As grounds, Denver and the District state that they are actively engaged in discussion with the BNSF Railway Company (BNSF) regarding a construction and maintenance agreement for improvements approved by the Commission in Decision No. R10-0033.  Denver and the District are doubtful that the agreement can be completed by the March 31, 2010 deadline.  Denver and the District state they are optimistic the agreement can be finished by the end of April 2010, but out of an abundance of caution request until May 31, 2010.  The agreement will be filed as soon as it is completed and signed by all parties.  Denver states that it has conferred with BNSF’s counsel regarding this Motion and is authorized to represent that BNSF does not oppose the Motion.

- Denver, the District, and BNSF are the only parties to this docket.  Given representation there is no opposition to this Motion, we will waive response time to the motion on our motion.

- We will grant an extension of time to May 31, 2010 to allow Denver, the District, and BNSF sufficient time to complete and approve the construction and maintenance agreements.

- We acknowledge that Decision No. R10-0285-I was issued on March 26, 2010 granting this motion.  Our decision supersedes the interim order issued by the Administrative Law Judge.

- Now being duly advised in the matter, the Commission finds good cause has been stated and will grant the motion pursuant to the discussion above.

## ORDER

### The Commission Orders That:

- The Motion for Extension of Time filed by the City and County of Denver and the Urban Drainage and Flood Control District is granted.  The City and County of Denver and the Urban Drainage and Flood Control District shall be permitted to file signed copies of the construction and maintenance agreements on or before May 31, 2010.

- The Commission waives response time to the motion.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
March 31, 2010.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO RONALD J. BINZ ________________________________ JAMES K. TARPEY ________________________________ MATT BAKER ________________________________ Commissioners |
| --- | --- |

/tmp/in/input.doc:SRS