# Decision No. C12-0008

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 11A-944R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT FOR AUTHORITY TO CONSTRUCT A GRADE SEPARATED COMMUTER RAIL CROSSING OVER PENA BOULEVARD IN THE CITY AND COUNTY OF DENVER, STATE OF COLORADO.

commission order deeming
application complete and granting application with conditions

Mailed Date:  	January 5, 2012

Adopted Date:  	January 4, 2012

## by the commission

### Statement

- This matter comes before the Commission for consideration of an application (Application) filed by the Regional Transportation District (RTD) on November 18, 2011, requesting authority to construct a new bridge structure and two new commuter rail tracks over Peña Boulevard in the City and County of Denver, State of Colorado.  RTD is in the process of obtaining a National Inventory Number for its tracks at this crossing.

- The Commission gave notice of this Application (Notice) to all interested parties, including adjacent property owners pursuant to § 40-6-108(2), C.R.S.  The Notice was mailed on November 28, 2011.

- On November 22, 2011, Staff of the Commission sent a Deficiency Letter to RTD outlining specific information that had been omitted from the Application and requesting clarification on which entity is the road authority for Peña Boulevard.

- On November 23, 2011, RTD amended its Application to provide exhibits addressing the missing information and clarification of the Application.

- On December 23, 2011, the City and County of Denver Department of Aviation (Denver Aviation) filed a Motion to Intervene.  Denver Aviation states that the crossing in question is a Denver Aviation owned and maintained roadway that could be affected by the crossing.  Denver Aviation does not oppose or contest the Application, but reserves the right to oppose or contest the Application in the future should it become necessary.  Denver Aviation states that it will participate in this action in order to protect its interests, and to aid the Commission and parties in their evaluation of the proposed crossing.

- The Commission has reviewed the record in this matter and deems that the Application is complete within the meaning of § 40-6-109.5, C.R.S.

- Now being fully advised in the matter, we grant the Application.

### Findings of Fact

- The Commission gave notice to all interested parties, including the adjacent property owners.  No intervention was received opposing the Application.

- RTD proposes to construct a new bridge structure that will carry two new commuter rail tracks over Peña Boulevard and to make minor modifications to Peña Boulevard consisting of extending existing guardrail between eastbound Peña Boulevard and Pier 2 of the bridge structure, and between westbound Peña Boulevard and Pier 6 of the bridge structure.

- The proposed bridge structure would consist of 17 spans with a total length of 1952’-8 1/4” from abutment to abutment.  The bridge will span four eastbound travel lanes of Peña Boulevard under Span 2 and four westbound travel lanes of Peña Boulevard under Span 5.

The bridge plans show a future Piccadilly Road with southbound lanes of this future road under Span 3 and northbound lanes of this future road under Span 4.  There is also a private security access road for use by Denver International Airport located under Span 17.  Guardrail will be added along the eastbound lanes of Peña Boulevard to provide protection for Pier 2, and along the westbound lanes of Peña Boulevard to provide protection for Pier 6.  The minimum vertical clearance distance for the existing Peña Boulevard roadways under the proposed bridge structure is 19.46’ under Span 2.  The minimum horizontal clearance distance from the roadway to the centerline of pier is approximately 7.4’ from the edge of roadway for eastbound Peña Boulevard to Pier 2.  The minimum width provided under the support spans for the existing Peña Boulevard roadways is 125’-0” under Spans 2 and 5.  The bridge structure is proposed to be 34’-8” out to out and consist of two tracks on 15’ track centers constructed on plinth block structures, centered on the bridge structure, and including emergency guard angles.  The bridge structure will also include two 2’-6” emergency walkways on the outer sides of the tracks and two 1’-6” tall curbs with 2’-0” pedestrian fences.  There will be 6’-6” from the centerline of each of the tracks to the emergency walkways.  On one side of the bridge structure, RTD currently anticipates to locate the overhead contact system (OCS) poles with a minimum clearance of 8’-6” from the centerline of track to the face of pole.  No figures were provided for the proposed OCS pole foundations.  The proposed clearances meet or exceed the clearances required by Commission Rule 7327 of the Rules Regulating Railroads, Rail Fixed Guideways, Transportation by Rail, and Rail Crossings, 4 Code of Colorado Regulations (CCR) 723-7.

- We will require RTD to file a copy of the plans showing the OCS pole locations and a copy of the figure showing the proposed OCS pole foundations attached as part of the bridge structure for our approval, prior to RTD starting any construction on this bridge structure.  Parties to the docket shall have 14 days to respond to any issues that may be created by the OCS pole locations prior to the Commission issuing an order on the OCS pole locations.

- We also note that this Application is not applying for approval of the construction of the future Piccadilly Road, and the Commission is not approving such construction.  The road authority that will seek to construct Piccadilly Road in the future will need to make application with the Commission.

- RTD states that current average daily traffic volumes on Peña Boulevard are 95,000 vehicles per day (VPD) in 2010 traveling at a posted speed limit of 65 miles per hour (MPH) with future volumes estimated at 144,900 VPD by 2030.  While there are no current train volumes, RTD anticipates that once the East Corridor begins revenue operations in 2016, there will be approximately 146 commuter rail train movements through the crossing at a maximum timetable speed of 76 MPH.

- Construction is expected to begin upon Commission approval of the Application and be completed within three years.  Revenue service is estimated to start in January 2016.  RTD will be required to inform the Commission in writing that all track work is complete and operational within ten days of completion.  The Commission will expect this letter no later than January 4, 2015.  However, the Commission does understand this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- RTD requests a special application procedure because construction is being performed on a design-build basis.  With a design-build process, design and construction can sometimes be performed concurrently, meaning that the design plans submitted with this Application may not be what is finally constructed.  RTD proposes that it be allowed construction design tolerances from the plans as submitted.  If the horizontal track location moves more than 3”, if the emergency walkways vary by more than 3”, or if the approach grade for the commuter rail tracks changes by more than 0.5 percent, RTD would amend the Application to modify the initial plans approved by the Commission.  Also, if the final design of the crossing includes any further reductions in clearance from any of the minimum clearances approved by the Commission, RTD would file a motion to permit the variance.

- We will allow the proposed special application procedure as outlined by RTD with the caveat that if there are any modifications to the plans requiring an amended application or any clearance changes requiring a variance, no construction work is to be performed until the Commission has ruled on the amended application or petition for variance.  We will also require that RTD file a copy of the final plans for the crossing once construction is complete so the Commission has an accurate record showing what was constructed at the crossing.  We will expect these final plans to be filed with the Commission at the end of construction by January 4, 2015.

- RTD will be required to file a copy of the new crossing inventory form showing the information for the new crossing.  The Commission will expect this information to be filed at the end of construction by January 4, 2015.

- RTD estimates the cost of the project at $6,313,554 and will be paid for by the RTD FasTracks program.

- Once construction work at the crossing is complete, RTD will maintain its new track, ties, and appurtenances at its expense, and maintenance of the roadway under the bridge structure will continue to be the responsibility of Denver Aviation at its expense pursuant to the Commission’s Rules at 4 CCR 723-7-7211(a) and (c) respectively.

### Conclusions

- The Commission has jurisdiction in this matter under §§ 40-4-106(2)(a) and (3)(a), C.R.S.

- No intervenor that filed a petition to intervene or other pleading contests or opposes the Application.

- Because the Application is unopposed, the Commission finds that it will determine this matter upon the record, without a formal hearing under § 40-6-109(5), C.R.S., and Rule 1403, Commission Rules of Practice and Procedure, 4 CCR 723-1.

- We find that good cause exists to grant the Application consistent with the above discussion in paragraphs 9 through 18.

## ORDER

### The Commission Orders That:

- The application (Application) filed by the Regional Transportation District (RTD) on November 18, 2011 as amended on November 23, 2011, requesting authority to construct a new bridge structure and two new commuter rail tracks over Peña Boulevard in the City and County of Denver, State of Colorado is deemed complete within the meaning of § 40-6-109.5, C.R.S.

- The intervention of the City and County of Denver Department of Aviation is granted.

- The Application is granted with conditions.

- RTD shall be required to file plans showing the overhead contact system (OCS) pole locations and a copy of the figure showing the proposed OCS pole foundations attached as part of the bridge structure for Commission approval prior to RTD starting any construction on this bridge structure.

- Once these plans are filed, the City and County of Denver Department of Aviation will be allowed 14 days to respond to any issues that may be created by the OCS pole locations prior to the Commission issuing an order on the OCS pole locations.

- The special application procedure proposed by RTD is approved with the condition that no construction is to begin at the crossing until any amendments or petitions for variance that may be needed at the crossing have been ruled on by the Commission.

- RTD is authorized and ordered to proceed with construction of a new bridge structure and commuter rail track over Peña Boulevard in the City and County of Denver, Colorado consistent with the above condition.

- RTD is required to maintain the new track, ties, and appurtenances and bridge at its expense pursuant to Rule 4 Code of Colorado Regulations (CCR) 723-7-7211(a).

- The City and County of Denver Department of Aviation shall continue to maintain Peña Boulevard under the new structure, at its expense pursuant to Rule 4 CCR 723-7-7211(c).

- RTD shall inform the Commission in writing when the new construction is complete and operational within ten days of completion.  The Commission will expect the letter by January 4, 2015.  However, the Commission understands this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- RTD is required to file a copy of the final crossing plans once construction is complete by January 4, 2015.

- RTD is required to file a copy of the new crossing inventory form showing the updated information for the crossing by January 4, 2015.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Order.

- The Commission retains jurisdiction to enter further orders as necessary.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
January 4, 2012.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JAMES K. TARPEY ________________________________ - MATT BAKER ________________________________ - Commissioners CHAIRMAN JOSHUA B. EPEL ABSENT. |
| --- | --- |