# Decision No. C12-0439

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 12A-220R

IN THE MATTER OF THE APPLICATION OF THE CITY OF FORT COLLINS, COLORADO, FOR THE AUTHORITY TO IMPROVE THE AT-GRADE CROSSING
AT THE UNION PACIFIC RAILROAD CROSSING ON EAST HARMONY ROAD
IN THE CITY OF FORT COLLINS, LARIMER COUNTY, COLORADO.

commission order deeming application complete and granting application

Mailed Date:  	April 26, 2012

Adopted Date:  	April 25, 2012

## by the commission

### Statement

- This matter comes before the Commission for consideration of an application (Application) filed by the City of Fort Collins (Fort Collins) on March 9, 2012, requesting authority to construct a new sidewalk on the north side of the crossing of Harmony Road with the Union Pacific Railroad Company (UPRR), National Inventory No. 804503R in Fort Collins, Larimer County, State of Colorado.

- Notice of the Application was provided by the Commission to all interested parties, including adjacent property owners pursuant to § 40-6-108(2), C.R.S., on March 14, 2012.

- On March 21, 2012, UPRR filed an Entry of Appearance and Notice of Intervention.  UPRR does not contest or oppose the Application.

- The Commission has reviewed the record in this matter and deems that the Application is complete within the meaning of § 40-6-109.5, C.R.S.

- Now being fully advised in the matter, we grant the Application.

### Findings of Fact

- The Commission gave notice to all interested parties, including the adjacent property owners.  No intervention was received opposing the Application.

- Fort Collins requests authority to install a new sidewalk on the north side of the existing Harmony Road at-grade crossing.

- Fort Collins states that UPRR currently runs two trains per day through the crossing with an estimated increase to three trains per day in five years.  There are currently 47,200 vehicles per day using the crossing at a posted speed limit of 45 miles per hour with projected increases to 49,600 in 5 years and 59,000 in 20 years.

- The estimated cost of the proposed crossing improvements is $45,445 with Fort Collins responsible for all costs.

- Fort Collins proposes to start and complete construction in June 2012.

- We will require Fort Collins to inform the Commission in writing that the sidewalk is complete and operational within ten days of completion.  The Commission will expect this letter by June 30, 2012.  However, the Commission does understand this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- We will also require Fort Collins to file a copy of the signed Construction and Maintenance Agreement with the Commission by May 31, 2012 prior to the start of any construction work at the crossing.

- Fort Collins states that once installed, Fort Collins will maintain the sidewalk approaches to the crossing and UPRR will maintain its track, appurtenance, crossing surface, and the existing signal at the crossing in accordance with Commission rules.

### Conclusions

- The Commission has jurisdiction in this matter under §§ 40-4-106(2)(a) and (3)(a), C.R.S.

- No intervenor that filed a petition to intervene or other pleading contests or opposes the Application.

- Because the Application is unopposed, the Commission finds that it will determine this matter upon the record, without a formal hearing under § 40-6-109(5), C.R.S., and Rule 1403, Commission Rules of Practice and Procedure, 4 Code of Colorado Regulations 723-1.

- We find that good cause exists to grant the Application as amended consistent with the above discussion in paragraphs 7 through 12.

## ORDER

### The Commission Orders That:

- The application (Application) filed by the City of Fort Collins (Fort Collins) on March 9, 2012, requesting authority to construct a new sidewalk on the north side of the crossing of Harmony Road with the Union Pacific Railroad Company (UPRR), National Inventory No. 804503R in Fort Collins, Larimer County, State of Colorado is deemed complete within the meaning of § 40-6-109.5, C.R.S.

- The Intervention of UPRR is noted.

- The Application is granted.

- Fort Collins is authorized and ordered to proceed with the construction of a new sidewalk crossing on the north side of the Harmony Road crossing with the UPRR as shown on the plans attached to the Application.

- Fort Collins shall maintain its new sidewalk at its expense pursuant to 
Rule 4 Code of Colorado Regulations (CCR) 723-7-7211(c), Rules Regulating Railroads, Rail Fixed Guideways, Transportation by Rail, and Rail Crossings.  UPRR shall maintain its track, appurtenances and crossing surface at its expense pursuant to Rule 4 CCR 723-7-7211(a).

- Fort Collins shall be required to file a copy of the signed Construction and Maintenance Agreement with the Commission by May 31, 2012 prior to the start of any construction work at the crossing.

- Fort Collins shall inform the Commission in writing that the new sidewalk crossing is installed and operational within ten days of completion.  The Commission will expect this letter by June 30, 2012.  However, the Commission understands this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Order.

- The Commission retains jurisdiction to enter further orders as necessary.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
April 25, 2012.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ JAMES K. TARPEY ________________________________ - MATT BAKER ________________________________ - Commissioners |
| --- | --- |