# Decision No. C12-1277-I

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 12A-480R

IN THE MATTER OF THE APPLICATION OF THE CITY OF FORT COLLINS FOR AUTHORITY TO INSTALL TWO PEDESTRIAN ACTUATED TRAFFIC SIGNALS WEST OF TRACKS OWNED BY BNSF RAILWAY, INSTALL TWO TRAFFIC SIGNALS EAST OF THE BNSF RAILWAY TRACKS AND INTERCONNECT ALL SIGNALS THROUGH A NEW TRAFFIC SIGNAL CABINET TO A NEW BNSF RAILWAY SIGNAL BUNGALOW AND THE EXISTING CROSSING WARNING DEVICES AT THE PROSPECT STREET CROSSING OF THE BNSF RAILWAY TRACKS, CITY OF FORT COLLINS, LARIMER COUNTY, COLORADO.

interim order granting request 
for extension of time to provide 
additional traffic signal timing 
and operation information

Mailed Date:  	November 6, 2012

Adopted Date:  	October 31, 2012

## by the commission

### Statement

- This matter comes before the Commission for consideration of the City of Fort Collins Request for Extension of Time to Provide Additional Traffic Signal Timing and Operation Information (Motion) filed by the City of Fort Collins (Fort Collins) on October 29, 2012.  Fort Collins requests an additional 90 days up to and including January 30, 2013 to submit the additional information required by Commission Decision No. C12-0677.

- As grounds, Fort Collins states that the Fort Collins Traffic Staff resources have been unavailable to fully perform the work required to properly complete the required filing due to the construction demands associated with the Mason Two-Way Conversion (approved by the Commission by Decision Nos. R09-1358 issued December 7, 2009 and C10-0110 issued February 5, 2010 in Docket No. 09A-351R and Decision No. C12-0171 in Docket 
No. 11A-1044R issued February 21, 2012) that occurred in July and August 2012, and ongoing street signing, striping, and signal work required for other projects outside of the project corridor for way-finding and acclimation of motorists to the new traffic patterns.

- Fort Collins states that it intends to complete all of the work necessary to generate, prepare and finalize the required additional filings in advance of any anticipated construction of improvements, but that such work will take an additional 90 days.  Fort Collins requests an extension of time up to and including January 30, 2013 to submit the additional information required by the Commission in Decision No. C12-0677 issued June 22, 2012.

- On October 30, 2012, the BNSF Railway Company (BNSF) filed a Response to the Motion.  BNSF is not opposed to the Motion.  BNSF is the only other party in this matter.

- Now being fully advised in the matter, we grant the Motion.

## ORDER

### The Commission Orders That:

- The City of Fort Collins Request for Extension of Time to Provide Additional Traffic Signal Timing and Operation Information filed by the City of Fort Collins on October 29, 2012 requesting an additional 90 days up to and including January 30, 2013 to submit the additional information required by Commission Decision No. C12-0677 is granted.

- The Commission retains jurisdiction to enter further orders as necessary.

- This Order is effective immediately.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
October 31, 2012.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ JAMES K. TARPEY ________________________________ - PAMELA J. PATTON ________________________________ - Commissioners |
| --- | --- |