# Decision No. C13-0704

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 10A-409R

IN THE MATTER OF THE CITY OF FOUNTAIN FOR AUTHORITY TO CREATE ALTERNATIVE AT-GRADE, ROADWAY RAILROAD CROSSINGS FOR DUCKWOOD ROAD AND TO CLOSE THE EXISTING MESA ROAD RAILROAD CROSSINGS.

commission order granting 
motion for extension of time

Mailed Date:   June 14, 2013

Adopted Date: June 12, 2013

## by the commission

### Statement

- This matter comes before the Commission for consideration of a Motion for Extension of Time to File Interconnection and Construction/Maintenance Agreements (Motion) filed by the City of Fountain (Fountain) on May 21, 2013, requesting an extension of time of an additional 90 days to September 16, 2013, to file the interconnection and Construction and Maintenance Agreements required to be filed on or before June 16, 2013.

- As grounds, Fountain states that it requested a draft agreement from Union Pacific Railroad Company (UPRR) which has been delayed due to personnel changes within UPRR.  The draft Construction and Maintenance Agreement has now been exchanged between the parties, and will require additional internal review by UPRR and final responses by Fountain.

- Fountain states that it has also not yet seen a draft interconnection agreement from UPRR.  This interconnection agreement will require review by both the Colorado Department of Transportation (CDOT) and Fountain, which will take a matter of weeks.

- Fountain requests an additional 90 days of time to September 16, 2013, to file the required agreements.

- Fountain states that it has conferred with counsel for UPRR and the BNSF Railway Company, and they indicated they had no objection to the Motion.  Fountain has also contacted counsel for CDOT, but CDOT had not responded as of the filing of the Motion.

- No responses were filed to the Motion.

- Now being fully advised in the matter, we grant the Motion.

## ORDER

### The Commission Orders That:

- The Motion for Extension of Time to File Interconnection and Construction/Maintenance Agreements filed by the City of Fountain on May 21, 2013, requesting an extension of time to September 16, 2013, to file the interconnection and Construction and Maintenance Agreements required to be filed on or before June 16, 2013 is granted.

- The Commission retains jurisdiction to enter further orders in this matter.

- This Order is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
June 12, 2013.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ JAMES K. TARPEY ________________________________ - PAMELA J. PATTON ________________________________ - Commissioners |
| --- | --- |