# Decision No. C13-1278

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 10A-409R

IN THE MATTER OF THE CITY OF FOUNTAIN FOR AUTHORITY TO CREATE ALTERNATIVE AT-GRADE, ROADWAY RAILROAD CROSSINGS FOR DUCKWOOD ROAD AND TO CLOSE THE EXISTING MESA ROAD RAILROAD CROSSINGS.

commission decision granting 
motion for extension of time

Mailed Date:  October 15, 2013

Adopted Date: October 9, 2013

## by the commission

### Statement

- This matter comes before the Commission for consideration of a Motion for Additional Extension of Time to File Interconnection and Construction/Maintenance Agreements (Motion) filed by the City of Fountain (Fountain) on September 17, 2013, requesting an extension of time of an additional 60 days to November 15, 2013, to file the interconnection and Construction and Maintenance Agreements required to be filed.

- Fountain filed its first Motion for Extension of Time to File Interconnection and Construction/Maintenance Agreement on May 21, 2013, requesting an extension to September 16, 2013 to file with the Commission, the interconnection and Construction and Maintenance Agreement in this matter.  The Commission granted this motion by Decision No. C13-0704 mailed June 14, 2013.

- As grounds, Fountain states that it has made progress, but remains unable to file the executed and approved documents.  Fountain states that with regards to the Union Pacific Railroad Company (UPRR) documents, the Construction and Maintenance Agreement has been negotiated and minor changes have been proposed, but the document awaits finalization and execution.  The interconnection agreement between the Colorado Department of Transportation and UPRR has been approved upon information and belief of Fountain, but Fountain has yet to receive a copy of the executed document.  The interconnection agreement between Fountain and UPRR is final and approved, but awaits execution by the parties.

- With regards to the BNSF Railway Company (BNSF) documents, Fountain is awaiting generation of the construction and maintenance agreement from BNSF.  Fountain states it has been informed that this document is in the process of being prepared.  Additionally, the proposed real estate easements and agreements to Fountain are in the process of final negotiations.

- Fountain requests an additional 60 days of time to November 15, 2013 to file the required agreements.

- No responses were filed to the Motion.

- Now being fully advised in the matter, we grant the Motion.

## ORDER

### The Commission Orders That:

- The Motion for Additional Extension of Time to File Interconnection and Construction/Maintenance Agreements filed by the City of Fountain on September 17, 2013 requesting an extension of time to November 15, 2013 to file the interconnection and Construction and Maintenance Agreements required to be filed, is granted.

- The Commission retains jurisdiction to enter further decisions in this matter.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
October 9, 2013.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ JAMES K. TARPEY ________________________________ - PAMELA J. PATTON ________________________________ - Commissioners |
| --- | --- |