Decision No. R13-0110

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

DOCKET NO. 06A-608R

IN THE MATTER OF THE APPLICATION OF CAM-COLORADO, LLC 116 MAIN STREET, PIKEVILLE, KY 41501 FOR AUTHORITY TO CONSTRUCT A GRADE SEPARATED CROSSING AT COLORADO STATE HIGHWAY 139 AND APPROXIMATELY MILE MARKER 9.4 OVER  A NEW 15-MILE RAIL SPUR TO BE USED TO TRANSPORT COAL AS PART OF THE NEW PROPOSED RED CLIFF MINE PROJECT.

Recommended Decision of
ADMINISTRATIVE law Judge
G. Harris Adams
CONDITIONALLY GRANTING APPLICATION
UNDER MODIFIED PROCEDURE

Mailed Date:  January 25, 2013

## STATEMENT

- On November 6, 2006, CAM-Colorado, LLC (CAM or Applicant) filed an Application, pursuant to Rule 1303 of the Rules of Practice and Procedure, 4 Code of Colorado Regulations (CCR) 723-1 and Rule 7204 of the Rules Regulating Railroads, Rail Fixed Guideways, Transportation by Rail, and Rail Crossings, 4 CCR 723-7, in which they seek a Commission order granting authority to construct a new grade separated crossing of the proposed new CAM rail spur with Colorado State Highway 139 (SH 139) at approximately mile marker 9.4.  The Application commenced Docket No. 08A-608R.

- On November 9, 2006, the Commission gave public notice of the Application.  See Notice of Application Filed (Notice).  In that Notice, the Commission established a 30-day intervention period in this proceeding.

- On November 27, 2006, the Colorado Department of Transportation (CDOT) filed an Entry of Appearance and Notice of Intervention.  CDOT states it does not oppose or contest the granting of the Application, but rather indicates it will participate in any hearing which results from an intervention contesting or objecting to any portion of the Application.

- On December 4, 2006, Slate River Resources, LLC (Slate River) filed a Notice of Intervention of Right, or in the alternative Motion for Permissive Intervention, Entry of Appearance, and Request for Hearing.  Slate River intervened to protect its property interests in this proceeding.

- On December 11, 2006, the County of Mesa (Mesa County) filed a Notice of Intervention of Right, or in the alternative Motion for Permissive Intervention, Entry of Appearance and Request for hearing.  Mesa County intervened in this Docket in order to preserve its governmental interests and prerogatives in its land use regulations and its roads, in the timely provision of fire protection and emergency medical services to its citizens, and to ensure that the review by the PUC of the proposed grade separated crossing at SH 139, as requested in the Application, will not adversely affect the present Bureau of Land Management’s Environmental Impact Study.

- By Decision No. C06-1478, the Commission deemed the Application complete and referred this matter to an administrative law judge (ALJ).  The Commission also directed the ALJ to establish the procedural schedule for filing exhibits and lists of witnesses, any pre-filed testimony, hearing date, hearing location, and the filing of any necessary signed construction and maintenance agreements.

- By Decision No. C07-0065, Docket No. 06A-608R was consolidated with Docket Nos. 08A-647R and 06A-654R.  The Commission recognized the presence of substantially similar issues and consolidated the proceedings to avoid the possibility of inconsistent determinations with respect to approval and construction of new crossings.  It was also found that consolidation would promote administrative economy.

- By Decision No. R07-0077-I, the ALJ scheduled a prehearing conference to consider hearing dates, review the scope of this proceeding, and address procedural matters or any other matters raised by the parties.

- By Decision No. R07-0112-I, CAM’s Motion to Postpone Prehearing Conference was denied.  At the assigned time and place, the prehearing conference was called to order.

- By Decision No. R07-0241-I, the Waiver of Statutory Time Limit by CAM-Colorado LLC was acknowledged.  Further, Docket No. 06A-608R was bifurcated from Docket Nos. 08A-647R and 06A-654R upon motion.  CAM requested bifurcation because of the different types of crossings proposed and to avoid prejudice.  Several intervenors supported bifurcating the grade separated crossing of SH 139.  In granting the requested bifurcation, it was expressly noted, and is now reaffirmed, that bifurcation may prove to be at CAM’s peril because of the potential for conflicting outcomes in the bifurcated proceedings.  Finally, the proceeding was delayed until further progress was made with the Red Cliff Mine Project environmental impact statement.

- By Decision No. R09-0317-I, a prehearing conference was scheduled for Monday, May 4, 2009.  CAM was ordered to provide an update on the environmental impact statement process and progress; provide the anticipated schedule for a Record of Decision; and address any need to amend the above-captioned application.  At the scheduled time and place, the prehearing conference was convened.

- By Decision No. R09-0637, issued June 17, 2009, the undersigned ALJ recommended approval of the application under modified procedures.

- By Decision No. C09-0767, the Commission addressed exceptions filed and remanded the matter for further proceedings to address additional information provided in exceptions that was not previously in the record.  The Exceptions filing was the first time that the Commission had been informed of changes to the plans and specifications.  The Commission quoted Rule 1403(a) and stated that the only information in the record accompanied by a sworn statement verifying sufficient facts was the original Application.  None of the information discussed in the exceptions was ever filed with the Commission for its review and had not been attested to.  CAM was ordered to amend the application in accordance with further proposed changes to the structure, accompanied by a sworn statement verifying sufficient facts and supported by attachments and/or exhibits that adequately support the amendment.  Finally, CAM was ordered to file a fully executed copy of the stipulation considered.

- On November 6, 2009, the Amended Application by CAM-Colorado LLC for the Colorado State Highway 139 was filed by CAM.

- On January 19 and 20, 2010, CAM filed supplemental information in anticipation of a scheduled prehearing conference.

- On January 27, 2010, the Stipulated Motion Regarding Amended Application was filed by CAM, CDOT, the County of Mesa, Colorado (Mesa County), and Slate River Resources, LLC (Slate River) (collectively, the Parties).  The Parties stipulate and agree that the Amended Application filed November 6, 2009 is uncontested and may proceeding without a formal hearing.

- In accordance with § 40-6-109, C.R.S., the undersigned ALJ now transmits to the Commission the record in this proceeding along with a written recommended decision.

## FINDINGS of fact

- The Commission has jurisdiction of this matter pursuant to C.R.S. 
§ 40-4-106(2)(a) and C.R.S. § 40-4-106(3)(a).

- Section 40-6-109(5) permits the Commission to take evidence in uncontested or unopposed proceedings by affidavit or otherwise, without need for a formal hearing.  Through the Stipulating Parties’ lack of opposition to the requested relief in the Amended Application, the application will be construed and deemed as uncontested and unopposed.

- CAM proposes design and construction of a grade separated (rail underpass) crossing at approximately mile marker 9.4 on SH 139. CAM proposes an underpass structure consisting of reinforced concrete. Per Rule 7324(a), required overhead clearance is 22 feet six inches and CAM provides 23.0 feet of vertical clearance. Rule 7325(a)(i) requires eight feet six inches of side clearance and CAM provides nine feet two inches.

- The crossing is part of the proposed 15 mile rail spur that will serve the Red Cliff Mine.  The Red Cliff Mine Project is CAM’s effort to construct a 15-mile rail spur, win the right-of-way to build the rail line, win the right-of-way to serve the Red Cliff Mine, and be authorized to proceed with the mineral lease of the area.  The proposed 15-mile rail spur will tie into the Union Pacific main line west of Mack, Colorado and run northeast to the base of Book Cliffs Range.  Since this is a new rail spur, there is currently no Mile Post associated with it.  
The spur will tie into Union Pacific’s main line at approximately Union Pacific mile post 468.98.

- In order to utilize the Red Cliff Mine, CAM’s proposed rail spur will cross four roadways, all in Mesa County:  County Road M.8, approximately 1/2 mile from Mack, Colorado;  County Road 10, approximately 1/8 of a mile south of County Road R; County Road T; and SH 139 at approximately mile marker 9.4 (the within application).

- All four proposed crossings are interdependent parts in the Proposed Red Cliff Mine Project.  If one crossing is not approved, then the remaining crossings would not further the public interest because CAM would not be able to transport coal mined from the Red Cliff Mine to the Union Pacific Main Line.

- It is proposed that trains will be used in the Red Cliff Mine project, at an average of four total trains per day.  Two empty trains entering the Red Cliff Mine to collect coal, and two full trains per day returning to the Union Pacific Main Line.  CAM intends to mine up to 8 million tons of coal per year, based on existing leases and the addition of the proposed Red Cliff Mine.

- CAM states that average daily traffic volumes on SH 139 in the location of the proposed grade separation are 840 vehicles per day (VPD) with anticipated growth to 1,100 VPD by 2014 and 1,792 VPD by 2030.  There are currently no train movements.

- CAM proposes that the concrete structure be placed through a “cut and cover” operation, meaning that CAM will create a large cut spanning the length of the structure across SH 139, will erect the structure in place, then backfill, grade, and finish with what CAM describes as a CDOT recommended roadway section.  A detour around the construction will be designed and constructed around the construction to keep traffic flowing during construction.

- CAM states that the cost of the construction of the new grade separation tunnel structure including detour, new roadway, and traffic control during construction is estimated at $2,396,448.71.  CAM will pay for 100% of the costs of the grade separation.

- CAM shall be responsible, at its expense, for maintaining the new tunnel structure.  CDOT shall be responsible for maintaining its roadway.

- Construction of a grade separated crossing is reasonable, is necessary to prevent accidents and to promote public safety, is appropriate, and is in the public interest.  
The record supports the need for the proposed crossing, and it will be authorized.

- Granting authority to build a crossing without looking into the circumstances surrounding the entire Red Cliff Mine Project would be contrary to the public interest.  Uncertainty remains as to whether and how the project will be completed.

- CAM originally estimated the start date for the railroad construction in early 2008 with a construction period of 12-18 months for the track and the proposed crossings.  CAM estimated the SH 139 crossing should be operable by mid to late 2009.  Obviously, these estimates could not have been achieved.

- The public interest does not support an indefinite grant of authority to construct the proposed crossing.  Although having concern with the time passed since the application in this proceeding, the undersigned initially anticipated that consideration of the within application might be coordinated with other necessary crossings along the proposed spur.  As circumstances have evolved, Applicant’s delay has not permitted that to occur.  Rather than waiting further, the matter will be decided in light of current circumstances.

- In order to ensure that the grant herein is reflective of the evidentiary record and that the authority granted will not extend indefinitely, authority will be conditionally granted based upon approval to construct all necessary crossings to compete the proposed project, commencement of construction within a reasonable period, and completion of construction within a reasonable period, as ordered below.

- In granting CAM’s application for authorization to construct an at-grade crossing at Mesa County Road T in Docket No. 09A-828R, several findings addressed significant and ongoing delays and uncertainties affecting construction of the project.  See Decision No. 
R13-0109, issued January 25, 2013.

- Uncertainty remains whether all necessary conditions will be met and whether the project will be completed.  Despite permitting delay of the proceeding for coordination, applications to construct all necessary crossings are not ripe for decision.  The Commission will now proceed herein by conditioning the authority granted based upon the project scope.

- The undersigned ALJ finds that good cause exists to grant CAM’s application, as amended and supplemented, to construct an grade separated crossing at SH 139 at approximately mile marker 9.4, consistent with the above discussion.  However, the grant will be conditioned upon approval of several interdependent components necessary for completion of the project.

- The plans and specifications plans included in the Amended Application will be approved.

- CAM shall obtain a new National Inventory Number to be assigned to this crossing.  CAM shall file the new number, plus a copy of the crossing inventory update form submitted to the Federal Railroad Administration for this crossing at the same time that it files the letter to inform the Commission that the project is complete.

- CAM may not start construction on the grade-separated crossing at SH 139, until the Commission approves, by separate order, crossings of the proposed spur at County Road M.8, County Road 10, and Mesa County Road T.

- The Commission does not expect that construction on the SH 139 grade separation project to begin until all of the proper agreements have been entered into.  
To that end, CAM will be required to file a copy of the signed construction and maintenance agreement with CDOT prior to the commencement of construction.  Construction on the project will be at the location specified in the Amended Application.

- CAM will be granted authority to commence construction of the proposed improvements within two years of the effective date of this Recommended Decision.  Construction shall be completed with due diligence following commencement of construction.

- In accordance with § 40-6-109, C.R.S., the ALJ recommends that the Commission enter the following order.

## ORDER

### The Commission Orders That:

- The Amended Application by CAM-Colorado, LLC (CAM) for the Colorado State Highway 139 (SH 139) filed November 6, 2009, is granted upon the conditions ordered below.

- The plans and specifications included in the amended application are approved.

- CAM is authorized to construct a new grade separated crossing of the proposed new CAM rail spur with SH 139 at the location specified in Exhibit 2 to the Amended Application (at approximately mile marker 9.4), in accordance with the plans and specifications of record approved hereby.

- The approval of the application, and authority granted by this Recommended Decision, is conditioned as follows:

          - CAM may not commence construction of the new grade separated crossing of the proposed new CAM rail spur with SH 139 until CAM has also be authorized, by separate Commission decisions, to construct railroad crossings at Mesa County Road M.8; Mesa County Road 10; and Mesa County Road T;

          - CAM may not commence construction before filing a signed copy of the Construction and Maintenance Agreement with CDOT.  The agreement must be filed no later than January 15, 2015.

          - CAM’s must commence construction of the within two years of the effective date of this Recommenced Decision; and

          - CAM must complete construction with due diligence once construction commences.

- If CAM fails to meet any condition upon the granted authority, then the authority granted in this Recommended Decision shall become immediately null and void.

- CAM shall inform the Commission in writing upon commencement of construction of the crossing.  The Commission will expect this letter within two years of the effective date of this Recommended Decision.

- The costs for the new grade separated crossing of the proposed new CAM rail spur with SH 139 shall be paid entirely by CAM.

- CAM shall be responsible, at its expense, for maintaining the new tunnel structure.  CDOT shall be responsible for maintaining its roadway.

- CAM shall obtain a new National Inventory Number to be assigned to this crossing.

- No later than ten days after construction is complete, CAM shall:

  - inform the Commission in writing that the tunnel grade separation is complete and operational;

  - file the new National Inventory Number assigned to this crossing; and

  - file a copy of the crossing inventory update form submitted to the Federal Railroad Administration for this crossing.

- The Commission retains jurisdiction to enter further orders as necessary.

- This Recommended Decision shall be effective on the day it becomes the Decision of the Commission, if that is the case, and is entered as of the date above.

- As provided by § 40-6-109, C.R.S., copies of this Recommended Decision shall be served upon the parties, who may file exceptions to it.

- If no exceptions are filed within 20 days after service or within any extended period of time authorized, or unless the decision is stayed by the Commission upon its own motion, the recommended decision shall become the decision of the Commission and subject to the provisions of § 40-6-114, C.R.S.

- If a party seeks to amend, modify, annul, or reverse basic findings of fact in its exceptions, that party must request and pay for a transcript to be filed, or the parties may stipulate to portions of the transcript according to the procedure stated in § 40-6-113, C.R.S.  If no transcript or stipulation is filed, the Commission is bound by the facts set out by the administrative law judge and the parties cannot challenge these facts.  This will limit what the Commission can review if exceptions are filed.

- If exceptions to this Decision are filed, they shall not exceed 30 pages in length, unless the Commission for good cause shown permits this limit to be exceeded.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO G. HARRIS ADAMS ______________________________ - Administrative Law Judge |
| --- | --- |