# Decision No. C15-0501

BEFORE THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO

PROCEEDING NO. 15A-0230R

IN THE MATTER OF THE APPLICATION OF THE REGIONAL TRANSPORTATION DISTRICT FOR AUTHORITY TO CONSTRUCT A GRADE SEPARATED RAIL STRUCTURE FORMING CROSSINGS OVER THE FOLLOWING: YORK STREET IN THE CITY AND COUNTY OF DENVER, STATE OF COLORADO, AND BRIGHTON BOULEVARD, SAND CREEK TRAIL, INTERSTATE 270, AND EAST 64TH AVENUE IN COMMERCE CITY, ADAMS COUNTY, STATE OF COLORADO.

COMMISSION DECISION DEEMING APPLICATION COMPLETE AND GRANTING APPLICATION

Mailed Date:  	May 28, 2015

Adopted Date: 	May 27, 2015

## by the commission

### Statement

- This matter comes before the Commission for consideration of an application (Application) filed by the Regional Transportation District (RTD) on April 9, 2015, requesting authority to construct a new grade separated structure of a single track forming crossings with, no current National Inventory Numbers, York Street in the City and County of Denver, and Brighton Boulevard, Sand Creek Trail, Interstate 270 (I-270), and East 64th Avenue in Commerce City, County of Adams, State of Colorado.

- The Commission gave notice of this Application (Notice) to all interested parties, including adjacent property owners pursuant to § 40-6-108(2), C.R.S.  The Notice was mailed April 21, 2015.

- On April 28, 2015, the City and County of Denver (Denver) filed a Notice of Intervention as of Right.  Denver does not contest or oppose the Application.

- On May 14, 2015, the BNSF Railway Company (BNSF) filed an Entry of Appearance and Notice of Intervention.  BNSF does not contest or oppose the Application.

- On May 21, 2015, the Colorado Department of Transportation (CDOT) filed a Notice of Intervention as of Right.  CDOT does not contest or oppose the Application.

- On May 21, 2015, Suncor Energy (U.S.A.) Inc. and Suncor Energy (U.S.A.) Pipeline Company (Suncor) filed a Notice of Intervention as of Right, or in the Alternative, Petition for Intervention; Entry of Appearance.  Suncor does not state that it contests or opposes the Application.

- The Commission reviewed the record in this matter and deems that the Application is complete within the meaning of § 40-6-109.5, C.R.S.

- Now being fully advised in the matter, we grant the Application.

### Findings of Fact

- The Commission gave notice to all interested parties, including the adjacent property owners.  No intervention was received opposing the Application.

- RTD proposes to construct an approximate 1.8 mile grade separation structure for a single commuter rail track of the RTD North Metro Rail Line that will form crossings with York Street, Brighton Boulevard, Sand Creek Trail, I-270, and East 64th Avenue in Denver and Commerce City, Colorado.

- The proposed structure is a 1.8 mile, 64-span structure.  York Street is located under Span 5 with a proposed minimum vertical clearance of 37’-6”.  Brighton Boulevard is located under Span 11 with a proposed vertical minimum clearance of 38’-0”.  Sand Creek Trail is located under Span 48 with a proposed vertical minimum clearance of 29’-4”.  The eastbound lanes of I-270 are located under Span 52 and the westbound lanes of I-270 are located under Span 53 both with a proposed minimum vertical clearance of 17’-0”.  East 64th Avenue is located under Span 54 with a proposed vertical minimum clearance of 35’-4”.   The widths of all proposed spans meet the minimum opening clearances.  The bridge structure is proposed to be 19’-8” out to out and will accommodate one commuter rail track, two 2’-6” walkways, and two 10” curbs with 36” chain link fencing.  Overhead catenary system poles are located outside the 10” curb at pier locations.  The proposed minimum clearances meet or exceed the clearances required by Commission Rule 4 Code of Colorado Regulations (CCR) 723-7-7327 of the Commission’s Rules Regulating Railroads, Rail Fixed Guideways, Transportation by Rail, and Rail Crossings.

- RTD states that there are currently the following vehicle volumes at the proposed crossing locations: York Street - 14,000 vehicles per day (VPD) at a posted speed limit of 35 miles per hour (MPH); Brighton Boulevard – 7,900 VPD at a posted speed limit of 35 MPH; I-270 – 96,000 VPD at a posted speed limit of 55 MPH; and no traffic volumes provided for East 64th Avenue.  Future five-year, ten-year, and 2035 traffic volumes for the proposed crossing locations are as follows: York Street – 15,650 VPD, 17,000 VPD, and 20,000 VPD; Brighton Boulevard – 8.350 VPD, 8,700 VPD, and 9,450 VPD; I-270 – 105,200 VPD, 112,900 VPD, and 129,800 VPD; and no volumes provided for East 64th Avenue.  There are currently no commuter rail train volumes.  Once commuter rail operations begin, there will be approximately 110 commuter rail train movements per day through the crossings at speeds of approximately 65 MPH at York Street, 50 MPH at Brighton Boulevard, 79 MPH at Sand Creek Trail, 75 MPH at I-270, and 75 MPH at East 64th Avenue with no projected increases in the next five years.

- Construction of the new grade separation is expected to begin upon Commission approval of the Application and be completed within three years of approval.  Revenue service is estimated to start in early 2018.  RTD will be required to inform the Commission in writing that all work is complete and operational within ten days of completion prior to the start of any testing or operations.  The Commission will expect this letter no later than May 31, 2018.  However, the Commission does understand this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- RTD requests a special application procedure because construction of the RTD project is being performed on a design-build basis.  With a design-build process, design and construction can sometimes be performed concurrently, meaning that the design plans submitted with this Application may not be what is finally constructed.  RTD proposes that it be allowed construction design tolerances from the plans as submitted including a minimum side clearance of 8’ for bridges, minimum track clearance between two parallel main tracks of 14’, minimum vertical clearance to the under passing roadway structure that is not a state or federal aid highway of 14’, minimum overhead clearance to the under passing roadway structure for a state or federal highway of 16’, and other applicable Commission Rules.  If a variance from any of the above tolerances is necessary, RTD will file a motion to amend the application to gain approval of the changed requirements.

- We will allow the proposed special application procedure as outlined by RTD with the caveat that if there are any modifications to the plans requiring an amended application or any clearance changes requiring a variance, no construction work is to be performed until the Commission has ruled on the amended application or petition for variance.  We will also require that RTD file a copy of the final plans for the crossing once construction is complete so the Commission has an accurate record showing what was constructed at the crossing.  We will expect these final plans to be filed with the Commission at the end of construction by May 31, 2018.

- RTD will be required to file an updated crossing inventory form showing the crossing changes.  The Commission will expect this information to be filed at the end of construction by May 31, 2018.

- RTD estimates the cost of the bridge structure at $2,061,388.  RTD will be responsible for all project construction costs.

### Conclusions

- The Commission has jurisdiction in this matter under §§ 40-4-106(2)(a) and (3)(a), C.R.S.

- No intervenor that filed a petition to intervene or other pleading contests or opposes the Application.

- Because the Application is unopposed, the Commission finds that it will determine this matter upon the record, without a formal hearing under § 40-6-109(5), C.R.S., and Rule 1403, Commission Rules of Practice and Procedure, 4 CCR 723-1.

- We find that good cause exists to grant the Application consistent with the above discussion.

## ORDER

### The Commission Orders That:

- The application (Application) filed by the Regional Transportation District (RTD) on April 9, 2015, requesting authority to construct a new grade separated structure of a single track forming crossings with, no current National Inventory Numbers, York Street in the City and County of Denver, and Brighton Boulevard, Sand Creek Trail, Interstate 270 (I-270), and East 64th Avenue in Commerce City, County of Adams, State of Colorado is deemed complete within the meaning of § 40-6-109.5, C.R.S.

- The intervention of the City and County of Denver is granted.

- The intervention of the BNSF Railway Company is granted.

- The intervention of the Colorado Department of Transportation is granted.

- The intervention of Suncor Energy (U.S.A.) Inc. and Suncor Energy (U.S.A.) Pipeline Company is granted.

- The Application is granted.

- The special application procedure proposed by RTD is approved with the condition that no construction is to begin at the crossing until any amendments or petitions for variance that may be needed at the crossing have been ruled on by the Commission.

- RTD is authorized and ordered to proceed with construction of a new 
grade separated crossing over York Street, Brighton Boulevard, Sand Creek Trail, I-270, and 
East 64th Avenue in Denver and Commerce City, Colorado.

- RTD shall inform the Commission in writing when the construction is complete and operational within ten days of completion prior to the start of any testing or revenue service.  The Commission will expect the letter by May 31, 2018.  However, the Commission understands this letter may be provided earlier or later than this date depending on changes or delays to the construction schedule.

- RTD is required to file a copy of the final crossing plans once construction is complete by May 31, 2018.

- RTD is required to update the crossing inventory form and file a copy in this proceeding by May 31, 2018.

- The 20-day period provided for in § 40-6-114, C.R.S., within which to file applications for rehearing, reargument, or reconsideration, begins on the first day following the effective date of this Decision.

- The Commission retains jurisdiction to enter further decisions as necessary.

- This Decision is effective on its Mailed Date.

### ADOPTED IN COMMISSIONERS’ WEEKLY MEETING
May 27, 2015.

| (S E A L) ATTEST: A TRUE COPY Doug Dean, Director | - THE PUBLIC UTILITIES COMMISSION OF THE STATE OF COLORADO JOSHUA B. EPEL ________________________________ PAMELA J. PATTON ________________________________ Commissioners COMMISSIONER GLENN A. VAAD ABSENT. |
| --- | --- |